## Slide 1
CMC Resolutions and Action Items from the 28-30 October 2019 Meeting
CMC Meeting
Darmstadt, Germany
30 October 2019
Notes: 1
1
1

## Slide 2: Resolutions
CMC-R-2019-10-01
  The CMC approves controlled access to the SANA CCSDS Service Site and Aperture Registry (SS&A) for read only operations being provided to CWE account holders and read and write operations being provided to Agency Representatives and Asset Owners.

## Slide 3: Resolutions
CMC-R-2019-10-02
  The CMC approves of the SANA Operator marking all Glossary entries (both Terms and Acronyms) that have a relevant, approved, document as “Approved” and not “Provisional”.

## Slide 4: Resolutions
CMC-R-2019-10-03
  The CMC thanks ESA, particularly Margherita di Giulio and Angelika Slade, and the Secretariat for the planning, preparation, and execution of the Fall 2019 CCSDS Meetings.

## Slide 5: Action Items
CMC-A-2019-10-01
  The CMC asks that Agency Representatives review the contents of the Service Sites and Apertures Registry that they are responsible for and make any necessary updates or corrections. This Action should be accomplished after the SANA operator has created a webpage to allow Agency Representatives to correct this information themselves.
  Due Date: 16 June 2020

## Slide 6: Action Items
CMC-A-2019-10-02
  The CMC directs the SANA operator to report on the status of the effort to review the newly imported SCIDs from the CCSDS Website and identify overlapping, aliased, missing, and/or retired entries at the next CMC Meeting.
  Due Date: CMC Midterm Teleconference, February 2020

## Slide 7: Action Items
CMC-A-2019-10-03
  The CMC asks Agency Representatives to review the frequency assignments for spacecraft they are responsible for and provide any corrections to SANA and to return and unused SCID’s to SANA.
  Due Date: CMC Midterm Teleconference, February 2020

## Slide 8: Action Items
CMC-A-2019-10-04
  The CMC asks Peter Shames to reconsider the wording of the request for a specific extension of existing TC20/SC13/CCSDS and TC20/SC14 liaison agreement to jointly work on extending the CCSDS Reference Architecture for Space Data Systems (RASDS, CCSDS 311.0-M-1) and the Glossary of terms.
  Due Date: 30 November 2019

## Slide 9: Action Items
CMC-A-2019-10-05
  The CMC asks Nicolas Bobrinsky to clarify his request that the CMC review the CCSDS Strategic Plan and provide expectations as to what information should be reviewed and what CMC members should report.
  Due Date: CMC Midterm Teleconference, February 2020

## Slide 10: Action Items
CMC-A-2019-10-06
  The CMC directs the Secretariat to an agenda item for the next meeting, 16-18 June 2020, to review the CCSDS Strategic Plan subject to a response to CMC-A-2019-10-05 assigned to Nicolas Bobrinsky.
  Due Date: 16 June 2020

## Slide 11: Action Items
CMC-A-2019-10-07
  The CMC asks that all CMC members whose agencies are participating in Lunar exploration engage with their Lunar projects management in advocating Simple Schedule Format and Communications Planning Information Format and report to the CMC.
  Due Date: 16 June 2020

## Slide 12: Action Items
CMC-A-2019-10-08
  The CMC asks that Jean-Marc Soula investigate possible options for a booth, potentially shared with IOAG, at SpaceOps 2020 and what options exist for integrating CCSDS messages into a keynote speech and report the results to the CMC.
  Due Date: 30 November 2019

## Slide 13: Action Items
CMC-A-2019-10-09
  The CMC directs the Secretariat to update the informative content of the CCSDS Overview presentation and informational brochure.
  Due Date: CMC Midterm Teleconference, February 2020

## Slide 14: Action Items
CMC-A-2019-10-10
  The CMC asks that each CMC member confer with their colleagues and compile a list of available systems and software based upon CCSDS standards. The results should be reported at the next CMC meeting, 16-18 June 2020.
  Due Date: 16 June 2020

## Slide 15: Action Items
CMC-A-2019-10-11
  The CMC directs the Secretariat to add an agenda item to the next midterm teleconference to further discuss the use of the CCSDS public website to better highlight CCSDs accomplishments, use cases, etc.
  Due Date: CMC Midterm Teleconference, February 2020

## Slide 16: Action Items
CMC-A-2019-10-12
  The CMC directs the Secretariat to release a poll to the CMC members for the selection of a date for the upcoming midterm teleconference. The poll should be for dates in February 2020, with the consideration that the week of 17 February will cause conflicts for some CMC members.
  Due Date: 15 November 2019

## Slide 17: Action Items
CMC-A-2019-10-13
  The CMC directs the CESG to consider a mechanism for providing soon to be published recommendations prior to final publication to encourage wider adoption and report their findings to the CMC.
  Due Date: 16 June 2020

## Slide 18: Action Items
CMC-A-2019-10-14
  The CMC directs the Secretariat to produce a statistical report on the timeline for publication of CCSDS documents to include historical data.
  Due Date: 16 June 2020

## Slide 19: Action Items
CMC-A-2019-10-15
  The CMC asks that Agency Representatives review the ISO Code of Conduct, published 2019, and consider whether this should be adopted as an update to CCSDS’s existing Code of Conduct.
  https://www.iso.org/publication/PUB100397.html
  Due Date: CMC Midterm Teleconference, February 2020

## Slide 20: Action Items
CMC-A-2019-10-16
  The CMC directs the CESG to recommend an individual to serve as a technical expert from CCSDS to ISO TC 20 SC 14 on SC14’s “Requirements for Global Navigation Satellite System (GNSS)” document currently in progress.
  Due Date: CMC Midterm Teleconference, February 2020

## Slide 21: Action Items
CMC-A-2019-10-17
  The CMC directs the CESG to recommend an individual to serve as a technical Liaison between CCSDS and ISO TC 20 SC 14. The intent is that this individual will also serve as liaison between ISO TC 20 SC 13 and ISO TC 20 SC 14.
  Due Date: CMC Midterm Teleconference, February 2020

## Slide 22: Action Items
CMC-A-2019-10-18
  The CMC directs the IOAG Liaison, Stephen Townes, to follow up with the IOAG Chairman, Michael Schmidt, on his own action to contact John Guidi.
  Due Date: 10 December 2019