## Slide 1
CCSDS SOIS Area Work and Roadmap
Jonathan Wilmot (SOIS Area Director)
Xionwen He (SOIS Deputy Area Director)
CESG Webex
10 October 2017
Notes: 1
1
1

## Slide 2: SOIS Area SOIS-APP, SOIS-Subnet, SOIS-Wireless
Program of Work
  The Spacecraft Onboard Interface Services Area defines standard services that are provided to onboard software applications. These services are layered over both wired and wireless subnets
  The Wireless WG also addressed the direct application of inventory management via RFID
  The SOIS Area is supported by flight software and hardware engineers concurrently working on flight projects
Activities - Last Six months
  Working architecture views with SEA-SA WG
  Infusing SEDS and DOT into NASA, ESA, and CAST software architectures (Creating software tools and prototypes for missions)
  Met with NASA and international partners to discuss architectures and EDS as interoperability point
  Received feedback from ESA primes on EDS prototyping activities
  ESA has initiated new study projects to validate SEDS concepts in mission architectures
  Completion of RFID Tag Encoding Specification Blue Book

## Slide 3: SOIS End to End View
Support missions where application data must be exchanged and interpreted by different systems
  On-board real-time Command and Telemetry exchange
  SOIS is working with the DSG team to define needs and standards to address them
Device interoperability
  EDS and common protocol stack interfaces
  Potential to define “virtual” device interfaces
Mission operations from on-board crew systems
Interfaces with mission operations services

## Slide 4: Current SOIS Schedule
Some current books are slipping due to availability of staffing
Expect additional books will be needed to address onboard application data exchange and protocol stacks

## Slide 5: SOIS is Supporting Mission Needs
Both ESA and NASA are investing external funds to mature and infuse SOIS Electronic Data Sheets into flight projects
  NASA, with funding support from Advanced Exploration Systems (AES) and other projects is using the SOIS EDS to define software component interfaces and supporting tools to automate integration of software components, ground systems, test systems, and hardware devices
  NASA efforts are continuing in FY2018 with an expected final release of cFS with EDS integration by Spring 2018
    Initial release in cFS version 6.6 December 2017
  ESA has completed several study projects (2016-2017) investigating how a SOIS EDS could be incorporated into flight, ground, simulation, and test systems
  ESA has initiated a new FY2018 study project to continue this work (Value > €500k)
  CAST will be investigating EDS use for prototype SOIS architecture implementation

## Slide 6: SOIS EDS Mission Infusion
SOIS EDS is included in early draft of NASA’s Deep Space Gateway standards document
  Partner agencies and component developers would define software and hardware interfaces in CCSDS SEDS
SOIS EDS is being evaluated by NASA’s WFIRST, and Restore-L missions along with tools for automating software development, integration, modeling, test, and ground systems
  JSC’s cFS Command and Data Dictionary Tool (CCDDT)

## Slide 7: SOIS Future Work
SOIS
    Work with missions and human exploration (DSG in particular) to address interface standards and any missing CCSDS documents
SOIS-APP
    Complete existing book per schedule
      Concern about resources to perform Blue book interoperability tests may cause schedule to slip ~6 months
    Publish open tools to support mission infusion
      Many tools are in development or have already been demonstrated
    SOIS-Subnet
  Complete Subnet 5 year review
  Include schema elements for subnetwork scheduling
SOIS-Wireless
    Integration with SOIS-Subnet need for human spaceflight (DSG)
    Proposed Orange Book pertaining to NASA Exploration wireless network communications mission support

## Slide 8: Backup

## Slide 9
  Spacecraft Onboard Interface Services Approved Project Status
Area and WG name | CCSDS Ref Nr | Document Title | Status / Comments | Start and / or Target Publication Date
SOIS APP | 876.1 | Specification for Dictionary of Terms for Electronic Data Sheets for Onboard Components | All RIDs from second review dispositioned and book updates complete | Start date 23/04/2012 End date 06/15/2018
SOIS APP | 870.1 | Electronic Data Sheets and Common Dictionary of Terms - Overview and Rationale | Draft being updated with user's guide information | Start date 05/02/2014 End date 08/15/2017
SOIS APP | 876.0 | XML Specification for Electronic Data Sheets for Onboard Devices and Software Components | Book complete but awaiting interoperability testing, ESA resources not available until FY18 | Start date 09/01/2012 End date 06/15/2018
SOIS APP |  | CAST Flight Software as a CCSDS Onboard Reference Architecture | 2nd Draft complete and in review within WG | Start date 01/04/2016 End date 15/08/2017
SOIS APP |  | NASA core Flight System (cFS) as a CCSDS Onboard Reference Architecture | On-going, but slow progress due to resource availability | Start date 04/01/2016 End date 03/15/2018
Area and WG name | CCSDS Ref Nr | Document Title | Status / Comments | Start and / or Target Publication Date
SOIS-WIR | 881.1 | RFID Tag Encoding Specification | Secretariat Document Processing 2 | Start date 01/08/2014 End date 01/10//2017
Area and WG name | CCSDS Ref Nr | Document Title | Status / Comments | Start and / or Target Publication Date
SOIS SubNet | 851.0 | SOIS Subnetwork Packet Service | 5 year book review On-going | Start date 01/11/2016 End date 01/11/2017
SOIS SubNet | 852.0 | SOIS Subnetwork Memory Access Service - 5 year book review | 5 year book review | Start date 01/05/2017 End date 01/05/2018
SOIS SubNet | 853.0 | SOIS Subnetwork Synchronization Service - 5 year book review | 5 year book review | Start date 01/11/2017 End date 01/11/2018
SOIS SubNet | 854.0 | SOIS Subnetwork Device Discovery Service 5 Year Book Review | 5 year book review | Start date 01/05/2019 End date 01/05/2020
SOIS SubNet | 855.0 | SOIS Subnetwork Test Service 5 year book review | 5 year book review | Start date 01/11/2019 End date 01/11/2010
2020

## Slide 10: ESA Interest in SOIS

## Slide 11: 11th ESA Workshop on Avionics, Data, Control and Software Systems (ADCSS2017)
A programme has been defined during the SAVOIR Advisory Group (SAG) meetings held in 2017.
  Status of the working groups (Masais, Union, Operability, handbooks)
  Result of the Avionics harmonisation
  Electronic Data Sheet
  Model Based Avionics