## Slide 1
CCSDS Engineering Steering Group (CESG):
Systems Engineering Area (SEA) Report to the CCSDS Management Council (CMC)
Space Assigned Numbers Authority (SANA) & CCSDS Website
Implementation and Progress Report
Peter Shames, SEA Area Director
CMC Mid-Term Telecon
14 February 2019
Notes: 1
1
1

## Slide 2
CMC Action Item: AI-CMC-A-2018-05-01 (original)
The CMC requests that the SEA Area Director, Peter Shames, provide a one hour presentation to the CMC on the value of the SANA registries to the CCSDS community and to include in this presentation the following:
  The overall objective of the SANA registry and the criteria for setting up a new registry
  a description of the purpose of the current format of the SANA registries
  the expected use cases for the SANA registries
  the intended scope of the SANA registries
  the remaining development and maintenance efforts required to get the SANA registry into a usable format for the end user
  the driving requirements for the level of detail being requested throughout the registries. For example, individual roles of contacts on the CWE
  define the benefit of the SANA registry vs. the following resource requirements:
    Dollar costs to maintain and update the SANA registries
    Short- and long-term data input and management requirements by the SANA registries
    Short- and long-term data input and management requirements by participating agencies
Notes: 2
2
2

## Slide 3
CMC Action Item: AI-CMC-A-2018-10-xx
(current)
The CMC meeting minutes from Nov 2018 say:
  “Peter Shames was requested to work with the Secretariat to create a process description for transitioning the existing CCSDS website information (contacts and organization) into SANA. The process should also describe specific role and responsibilities of the appropriate stakeholders (process-owners) who will be responsible for updating and maintaining accuracy of the information.”
  Which we interpreted as:
    Who
    How
    When
Notes: 3
3
3

## Slide 4: SANA Implementation Options (from Oct 2018)
Option 1: Move Org & Contact to CCSDS CWE Website | Option 2: Leave Org & Contact in SANA, fix CCSDS website to reference in place
Ensure that the data is clean | Ensure that the data is clean
Design new Organizations database in CWE | N/A
Design new Contacts database in CWE | N/A
Implement and test the new databases | N/A
Implement and test the new HTTP/REST interfaces | N/A
Parse the CWE “Contacts” flat file into Contacts and Organizations | Must do this same work
Parse the “CWE” flat file into Contacts and Organizations | Must do this same work
Migrate the Contacts and Organizations into the new CWE databases, assign OIDs | Integrate the CWE Organizations & Contacts databases into the SANA database, assign OIDs
Integrate the SANA Organizations & Contacts databases into the CWE, including all OIDs and linking tables | N/A
Test the links between the CWE and the rest of SANA | N/A
Edit & test the CWE web pages to point to new CWE database | Edit and test CWE web pages to point to SANA databases
Test the SANA links to ensure that nothing is broken | N/A

## Slide 5: SANA Implementation Options (as executed)
Option 1: Move Org & Contact to CCSDS CWE Website | Option 2: Leave Org & Contact in SANA, fix CCSDS website to reference in place
Ensure that the data is clean | Ensure that the data is clean (Secretariat)
Design new Organizations database in CWE | N/A (added new Sponsor field)
Design new Contacts database in CWE | N/A (added new Sponsor field)
Implement and test the new databases | N/A (verified that changes work)
Implement and test the new HTTP/REST interfaces | N/A (verified that controlled access for Secretariat works)
Parse the CWE “Contacts” flat file into Contacts and Organizations | Done
Parse the “CWE” flat file into Contacts and Organizations | Done
Migrate the Contacts and Organizations into the new CWE databases, assign OIDs | Integrate the CWE Organizations & Contacts databases into the SANA database, assign OIDs Done
Integrate the SANA Organizations & Contacts databases into the CWE, including all OIDs and linking tables | Beta web pages completed and demonstrated
Test the links between the CWE and the rest of SANA | Dynamic table load required some new CCSDS website coding
Edit & test the CWE web pages to point to new CWE database | Edit and test CWE web pages to point to SANA databases
Test the SANA links to ensure that nothing is broken | Testing identified some issues, but beta is now ready

## Slide 6: SANA Migration Process - Assumptions
Develop the plan with Secretariat and SANA operator prior to feeding back to CMC
Assume that the SANA becomes the single authoritative source for all Organization and Contacts info and that the processes, and databases, defined in the RMP are what is used to store all data
Assume that the SANA provides a set of controlled access web interfaces that can permit assigned individuals, with the right authority (and training), access to update the information that they are responsible for
Assume that the Secretariat retains the responsibility for registering member & observer agencies, affiliates, and heads of delegation
Assume that the Secretariat uses the SANA web interface to update any entries in the Organization and Contacts databases stored in the SANA
Assume that heads of delegation (CMC members, Observer members, etc) continue to have responsibility for appointing one or more Agency Representatives
Assume that each AR has one or more roles for updating their agency information, such as adding other AR entries, requesting SCID assignments, and updating Service Site & Aperture database
This leaves the first line of responsibility for gathering new CCSDS member Org & Contact info with the Secretariat, but makes each agency AR responsible for their own agency data

## Slide 7: Transition Process (Status 14Feb19)
Secretariat will immediately export the most up to date Member & CWE flat files to SANA
SANA will develop an authenticated web page interface to allow the Secretariat to keep new agency etc info updated, using the SANA database for all new registry entries, including new CWE users (not yet)
SANA will update the SANA Organization registry with the latest information from the CCSDS website flat files
SANA will update the SANA Contacts registry with the latest information from the CCSDS website flat files
The Secretariat and SANA will do a data quality check on the information that these files hold, verifying information with agencies as needed
  All Secretariat updates to migrated data to be done in the SANA databases using the new web interface
SANA and Secretariat staff will develop a process for keeping the CWE user list in sync, using the SANA database for all new registry entries and will only use the CWE for userid / pswd access control
  Agreement to retain the CWE user list under Secretariat control and to export it to the SANA for use in SANA access control where needed (e.g. SS&A registry)
In parallel with the SANA doing the ingest of these flat file data the CCSDS website team will create a beta version of the web pages that will use queries to the SANA databases to fetch the list of agencies, list of HoD, WG chairs, etc, etc direct from the SANA databases using the SANA HTTP/REST interfaces
  Has already been demonstrated with the Mission database, but this may result in changes to display formatting
  Beta versions of agency, observer & associate (including HoD), dynamically pulling info from SANA have been demonstrated
SANA will develop an authenticated web page to allow Agency HoD and AR to update their own agency data as required
  This will use the same interface already demonstrated for Secretariat access, needs controls so AR can only access their own information

## Slide 8: Process for keeping the info up to date
Require Secretariat to update any org, HoD, and primary AR top level info in the SANA registries
Require Agency ARs to update their own info (Contacts, Orgs, S/C, SS&A) in the SANA registries
Use controlled access web pages to allow update access only to the data that any AR or the Secretariat is permitted to change
Require reconfirmation every 6 months, send an email with an “I'm still here” button
Use the SANA registries to store all CWE name, address, org data, just like any other Contact entry. Only the CCSDS Sharepoint access login info will be in the CWE.
  Means to manage this and meeting registration effectively is still TBD
Continue to use the Sharepoint registries to store all CWE name, address, org data, and to manage meeting registration and CWE access. Only the CWE user and organization information will be transferred to the SANA for use in access control as needed.
  This will be a “pull or push” interface exact means to implement is still TBD
All the CCSDS website displays that include Organizations, Contacts, Spacecraft, etc will fetch that data from SANA using queries
  All of this is demonstrated now in Beta webpages, but needs performance tuning and possibly local cacheing

## Slide 9: Transition Phases – CCSDS Website / SANA Integration
Phase 1:
a) Secretariat to send Contact, Organization, CWE flat files to SANA.
a2) SANA will assign unique IDs to all objects received, verify data and import data into SANA DB
b) SANA Website / CWE to create interface for anyone already registered to update his own contact data
c) SANA to provide an interface to Secretariat to update the Organizations and Contacts that they control (i.e. organization roles = member agency, observer agency, affiliate organization, ...)
d) Secretariat to update CCSDS web site to fetch the data (Contacts, Organizations) from SANA (similar to what secretariat already does for Missions table)
e) Beta pages demonstrated, cut-over can be done when the Secretariat has freed up the resources (currently working Spring 2019 registration as a priority)
Phase 2:
* enhancements/adjustments based on experience working with the new
system

## Slide 10
The URLs for the SANA BETA pages on the CCSDS website.
Member Agencies
  https://public.ccsds.org/participation/member_agencies_beta.aspx
Observer Agencies
  https://public.ccsds.org/participation/observer_agencies_beta.aspx
Associates
  https://public.ccsds.org/participation/associates_beta.aspx
Spacecraft ID Agency Representative List
  https://public.ccsds.org/SCIDcontact_beta.aspx
Liaison Organizations
  https://public.ccsds.org/participation/liaisons_beta.aspx
Beta Webpage URLs

## Slide 11
Space Assigned Numbers Authority <info@sanaregistry.org>
  Marc Blanchet
  Audric Schiltknecht
  Julien Bernard
CCSDS Secretariat <secretariat@mailman.ccsds.org>
  Brian Oliver
  Mike Blackwood
  Cal Ramos
  techsupport@mailman.ccsds.org
Systems Engineering Area
  Peter Shames
CCSDS Website / SANA Team

## Slide 12
Resolution presented at Spring 2018 CESG / CMC meeting
SANA Steering Group:
  Resolution 1: Service Site and Aperture (SSA) registry shall be open for read access to anyone with a CCSDS CWE login. Agreed by CESG
  Resolution 2: A process shall be developed to allow secure access to update SSA contents by identified ARs and WGs. Agreed, possible IOAG concern
  Resolution 3: Request that the SANA mark all Glossary entries that have a relevant, approved, document be marked as “Approved” and not “Provisional”. Agreed by CESG, ask for review at 5 year period, RMP already covers new books
  Resolution 4: The CCSDS Secretariat (website operator) shall provide the current Organization, HoD, and PoC information in a form that can be ingested into the SANA Organization registry. The SANA registry shall be used as the authoritative source after this initialization. Agreed by CESG
  Resolution 5: Each Agency Representative shall be asked to review the newly imported Mission / Spacecraft from the CCSDS Website and identify overlapping, aliased, missing, and/or retired entries. Agreed by CESG
These have been in the CMC voting queue for almost a year now, on hold. Can we disposition them now?
  Systems Engineering Area Resolution Summary (from Spring 2018 meeting, Gaithersburg)
Notes: JAXA is interested, resources being identified. Possible issues getting resources allocated / schedule.

## Slide 13: BACKUP

## Slide 14: Next Steps For 13 Nov 18 Meeting
Follow up meeting on Tuesday, 13 Nov 18 at 0700 Pacific (1000 Eastern)
CCSDS website to export current versions of the CCSDS member, associate, etc database and the CWE user database
  Attempt to export using XML or JSON, Excel is a fallback
SANA registries to import CCSDS flat files and update Contacts and Organizations registries as necessary
  SANA to create new “CWE User” role for Contacts
  For privacy, visibility of CWE User Contacts requires that the user also have a CWE User role. Note that all of the primary CCSDS members already must have CWE logins to attend meetings.
  Add a note to the webpage stating that you must login to view non-public users
SANA to develop and provide controlled access web interface for CCSDS website team to update Org & Contact info as “cleaning” progresses
  Assume that this can be done in a week or less and adapts the existing Glossary interface
  Once this interface is tested and operational all Organization and Contacts updates will be done by the CCSDS Website staff using this new interface
Secretariat to create a Beta version of the CCSDS website that uses the SANA databases directly
  Essential to verify functionality and completeness, and to evaluate performance
Once agreement on plan and schedule is reached the plan will be reviewed with the CCSDS SANA Steering Group (SSG) and then reported back to the CMC
Note: MACAO (Control Authority) and Spacecraft links updated?

## Slide 15: Next Steps For 6 Nov 18 meeting
Cal Ramos to discuss this with the Secretariat and CCSDS website staff on 31 Oct 18
The SANA team to evaluate the level of effort and schedule to accomplish their part
The Secretariat team to evaluate the level of effort and schedule to accomplish their part
Follow up meeting on Tuesday, 6 Nov 18 at 0700 Pacific (1000 Eastern, 2200 Bangkok)
Once agreement on plan and schedule is reached the plan will be reviewed with the CCSDS SANA Steering Group (SSG) and then reported back to the CMC
Note: It would be extremely useful to make sure that the MACAO (Control Authority) and Spacecraft links on the CCSDS website are working correctly now, as examples of how this query process will work.