## Slide 1
CMC Resolutions and Action Items from the 11-13 June 2019 Meeting
CMC Meeting
Montreal, Canada
13 June 2019
Notes: 1
1
1

## Slide 2: Resolutions
CMC-R-2019-06-01 The CMC resolves that the CCSDS Secretariat (website operator) shall provide the current Organization, HoD, and PoC information in a form that can be ingested into the SANA Organization registry. The SANA registry shall be used as the authoritative source after this initialization.
  Done, 30 July 2019
CMC-R-2019-06-02 The CMC resolves that the Secretariat (Chief Technical Editor) shall update the SANA Glossary Registry whenever a document is published or updated.
  Mechanism created for CTE, secure login, registry update capability. Tested 30 Jul 2019

## Slide 3: Resolutions
CMC-R-2019-06-05 The CMC resolves that the all SANA Glossary entries that have a relevant, approved, document be shall be marked as “Approved” and not “Provisional”.
  Mechanism created for CTE, in process.

## Slide 4: Action Items
CMC-A-2019-06-01 The CMC asks Agency Representatives to verify the frequency bands used by missions that have been assigned SCIDs. This action will be taken after the revision of CCSDS 320.0-M-7 has been published and Peter Shames has reported on the process to be used for the update.
  CCSDS 320.0-M-7 updated (finally) July 2019
  Due Date: the next CMC meeting, Fall 2019
CMC-A-2019-06-02 The CMC directs the Secretariat to contact the owners of sites in the SSA registry who do not have an assigned Agency Representative and:
    ask permission for this data to remain in the SSA Registry (this data will be visible to CWE users);
    determine who shall perform updates for these sites.
    CNSA and two others asked for Younghui Huang to be appointed for three of them, the technical issue with this was resolved.
  Due Date: the next CMC meeting, Fall 2019

## Slide 5: Action Items
CMC-A-2019-06-05 The CMC asks that Peter Shames report to the CMC the process for reassigning SCID frequency bins.
  Due Date: 30 June 2019
  The SCID bins were re-engineered by 30 June.
  The re-assignment of SCIDs was accomplished by

## Slide 6: Action Items
CMC-A-2019-06-06 The CMC asks Peter Shames to report to the CMC when the SCID frequency bins in SANA have been updated.
  Due Date: 31 July 2019
CMC-A-2019-06-07 The CMC directs the CCSDS Liaison to IOAG to convey these messages to IOAG:
    CCSDS is prepared to assist IOAG in convincing Lunar Gateway project to adopt those standards they have selected but may not fly (USLP, Optical Communications, DTN, SLE);
    CCSDS is prepared to assist IOAG in advertising other CCSDS standards to Lunar Gateway (MO Services, Service Management).
  Due Date: 1 August 2019

## Slide 7: Action Items
CMC-A-2019-06-08 The CMC directs the Secretariat to confirm the CMC member’s availability for the proposed dates of the spring 2020 CMC Meeting, 9-11 June 2020. In the event CMC members are unavailable for these dates, the Secretariat will confirm availability for the other dates proposed by JAXA. The Secretariat will provide this information to JAXA.
  Due Date: 30 June 2019
CMC-A-2019-06-09 The CMC directs the Secretariat to extend an invitation to the Chair of the IOAG to attend a session of the fall 2019 CMC meeting in Darmstadt, Germany. The Secretariat will draft a meeting agenda and include an agenda item for the IOAG on the second or third day of the meeting.
  Due Date: 30 June 2019

## Slide 8: Action Items
CMC-A-2019-06-10 The CMC directs the CCSDS Liaison to IOAG to inquire if any actions (inputs to ICPA, extension of mission operations to onboard) will be requested from CCSDS in Service Catalogue 3.
  Due Date: 1 August 2019
CMC-A-2019-06-11 The CMC directs the Secretariat to schedule the mid-term CMC meeting for 28 August 2019 and send a meeting invite to the CMC members.
  Due Date: 30 June 2019
CMC-A-2019-06-12 The CMC asks that all CMC members participating in Lunar exploration engage with their Lunar project management in advocating the proposed USLP infusion approach and report to the CMC.
  Due Date: the mid-term CMC meeting, 28 August 2019