## Slide 1: How Standards Can Fit Your Project Schedule (from SIF Class Material)
Phase A
Concept/Technology
Development
Pre-phase A
Concept Studies
Phase B
Prelim. Design &
Technology Complete
Phase C
Final Design and
Fabrication / Build
Phase E
Operations and Sustainment
System Requirements Rev
System Design Review
Non-Advocate Review
Preliminary Design Review
Critical Design Review
System Integration Review
Test Readiness Review
Operational Readiness Rev
Flight Readiness Review
Primary Mission
Extended Mission
Time
Technical References (Architecture, conceptual frameworks, etc. drive broad approaches)
Technical Implementations (HW/SW approaches needed before CDR)
Design Practices (needed before design starts)
NASA Mission
Life Cycle
(NASA NPR 7120.5E)
Operational Practices (Typically before operations starts, but can also be introduced mid-operations)
Phase D
System Assy, Integ,
Test, Launch, C/O
Phase F
Closeout: Deorbit,
Data Preservation
Plan
Initiate
Executing
PMBOK*
Phases
Controlling
Closing
Project Definition and Planning
Project Conception and Initiation
Project Launch or Execution
Project Performance and Control
Project close
PMI**
Phases
*Project Mgt Body of Knowledge
**Project Mgt Institute
©Space Infrastructure Foundation, Inc. 2014.

## Slide 2: Info Prep to Enable Long-Term Use Mapped to Project Phases
Planning Processes
Initiating
Processes
Executing Processes
Closing Processes
Phase A
Concept/Technology
Development
Pre-phase A
Concept Studies
Phase B
Prelim. Design &
Technology Complete
Phase C
Final Design and
Fabrication / Build
Phase E
Operations and Sustainment
Typical Project Events and Milestones
System Requirements Rev
System Design Review
Non-Advocate Review
Preliminary Design Review
Critical Design Review
System Integration Review
Test Readiness Review
Operational Readiness Rev
Flight Readiness Review
Primary Mission
Extended Mission
Time
Technical References (Architecture, conceptual frameworks, etc. drive broad approaches)
Technical Implementations (HW/SW approaches needed before CDR)
Design Practices (needed before design starts)
NASA Mission
Life Cycle
(NASA NPR 7120.5E)
Operational Practices (Typically before operations starts, but can also be introduced mid-operations)
Phase D
System Assy, Integ,
Test, Launch, C/O
Phase F
Closeout: Deorbit,
Data Preservation
Plan
Initiate
Executing
PMBOK*
Phases
Controlling
Closing
Project Definition and Planning
Project Conception and Initiation
Project Launch or Execution
Project Performance and Control
Project close
PMI**
Phases
*Project Mgt Body of Knowledge
**Project Mgt Institute
IPELTU (this document)
Process Groups

## Slide 3
Aerospace Corp Phase Names
0 : Concept Studies A : Concept Development B : Preliminary Design C : Complete Design D1 : Fabrication and Integration D2 : Fielding and Checkout D3 : Operations and Disposal
PMBOK Phases
Initiate
Plan
Executing
Controlling
Closing
PMI Project Management Institute Inc.
1. Project conception and initiation
2. Project definition and planning
3. Project launch or execution
4. Project performance and control
5. Project close
Projectmanagement-training.net
Initiation phase
Definition phase
Design phase
Development phase
Implementation phase
Follow-up phase
NASA project phase definitions (JPL website)
Pre-Phase A, Conceptual Study
Phase A, Preliminary Analysis
Phase B, Definition
Phase C/D, Design and Development
Phase E, Operations Phase
NASA project phase definitions from NPR 7120.5E
Pre-Phase A: Concept Studies
Phase A: Concept & Technology Development
Phase B: Preliminary Design & Technology Completion
Phase C: Final Design & Fabrication
Phase D: System Assembly, Integration & Test, Launch & Checkout
Phase E: Operations & Sustainment
Phase F: Closeout