## Slide 1
Data Archive Interoperability (DAI)
Working Group Report
David Giaretta (WG Chair)
John Garrett (WG Deputy Chair)
Notes: 1
1
1

## Slide 2
Achievements for this meeting cycle:
  Received CMC approval of DAI WG planned direction in June 2017
    Actual CMC approval of DAI WG charter fell through cracks, but now in ballot
  Strong remote support via Webex for this meeting in addition to what CCSDS statistics show
  199 of 212 RIDS resolved for OAIS
    About 20 resolved this meeting
    About 70 resolved since last meeting
    RIDs for Audit and Certification Metrics Blue Book will be addressed after OAIS RIDs
  Archive Architecture making good progress
    Detailed UML Model prepared and was discussed this meeting
    Sharing session w/ Vint Cerf including MOIMS & SEA management attendance
    Additional architectural overview material to be generated (possibly in separate publication)
  IPELTU positioning clarified and actions assigned
    Further extensions will be produced
  Weekly Webex meetings, and development of documents, have continued through the year
  Intend to feed material re. long-term data asset preservation to MOIMS input for Gateway standardization
Working Group Status:
  OK
  Good Momentum – majority of projects on schedule
  Both Agency and outside participation in DAI is improving, but support is hard to maintain
  More Agency support is needed
Interaction with other WGs
  Discussions with SEA Area Director on architecture, additional discussions planned
  A member liaised to MOIMS-SM&C meeting regarding CCSDS support for Gateway standardization
Problems and Issues:
  Awaiting CMC approval of our charter
  DEDSL OB CESG Review Conditions satisfied, ready for CMC Review
  Additional material agreed for IPELTU, but work lagging due to lack of resources
  CCSDS-wide visibility into CMC Resolutions and Minutes is needed
  DAI Executive Summary
Notes: JAXA is interested, resources being identified. Possible issues getting resources allocated / schedule.

## Slide 3
Previous Resolutions
  Approve updated DAI Charter (In CMC ballot)
  Publish DEDSL-XML/XSD Orange Book (To CMC ballot soon)
Resolutions agreed upon this meeting
  Updates to project timelines – IPELTU, OAIS
Further Resolutions anticipated in the next 6 months:
  None at this time
  DAI Executive Summary
Notes: JAXA is interested, resources being identified. Possible issues getting resources allocated / schedule.

## Slide 4
Planning:
A number of 5-year reviews will be coming up soon
  DAI Executive Summary
Area and WG name | CCSDS Ref Nr | Document Title | Status / Comments | Start and / or Target Publication Date
MOIMS DAI | 647.4 | Data Entity Dictionary Specificaton Language (DEDSL) - XML Schema | OK, On Schedule In Operational Use CESG Conditions resolved this week CMC poll to publish soon | Start date 02/02/2015 End date 11/13/2018
MOIMS DAI | 653.0 | INFORMATION PREPARATION TO ENABLE LONG TERM USE | Caution, Delayed Agreed to add additional content at last meeting, but lack of resources for the work, expect new inputs by end of this year | Start date 04/03/2014 End date 06/30/2021 was (08/31/2018)
MOIMS DAI | 650.0 | Reference Model for an Open Archival Information System (OAIS) - 5 year review | OK, Slight Delay Likely Resolved 184 of 204 suggested changes received so far, 20 resolved this week | Start date 08/22/2016 End date 10/10/2021 was (04/10/2021)
MOIMS DAI | 652.0 | Audit and Certification of Trustworthy Digital Repositories. (ISO 16363) - 5 year review | OK, On Schedule Resolved 1 of 13 suggested changes received so far, more SCs will be required to keep consistency with OAIS updates | Start date 08/22/2016 End date 10/10/2021
MOIMS DAI | 6xx.0 | Data Archive Architecture Design Document | OK, On Schedule New Project this past year Developing Architecture | Start date 07/21/2017 End date 09/25/2021
Notes: JAXA is interested, resources being identified. Possible issues getting resources allocated / schedule.

## Slide 5
We thank NASA for a positive experience for CCSDS Spring meeting
  Meeting accommodations were all in 1 facility (positive)
  For DAI, DC area works well for the local participants
  Lunch options good
  Auditorium was overkill for our breakouts (also construction noise)
  Lack of a central break area suppressed networking abilities
  Mostly excellent support/bandwidth for our Webex
CWE needs a CMC Resolution status page and access to CMC minutes added to the framework
  No accessible record of CESG/CMC Resolutions and minutes that we can refer to
Bugzilla and our OAIS review website is working well for us tracking the large number of Suggested Changes/RIDs for our OAIS and ISO 16363 updates
  We intend to continue using our system to support the ISO OAIS community
    http://review.oais.info/
  Hopefully any new RID system will have the same or better capabilities
  Hopefully any new RID system will allow bulk import from Bugzilla output
  DAI Additional Viewgraph 1/1
Notes: JAXA is interested, resources being identified. Possible issues getting resources allocated / schedule.