## Slide 1
Mission Operations and Information Management
Area Report
Daniel Fischer (Area Chair)
Vacant (Deputy Chair)
CESG Meeting - 06 May 2024
Notes: 1
1
1

## Slide 2: MOIMS Area Report - B. Meeting Demographics
Hybrid Meetings: Physical & Remote Participants
Agency | Data Archive Interoperability Working Group (MOIMS-DAI) | Navigation Working Group (MOIMS-NAV) | Spacecraft Monitor and Control Working Group (MOIMS-SM&C) | Mission Planning & Scheduling Working Group (MOIMS-MP)
CNES |  | 1 | 3 | 1
CNSA |  |  |  | 
DLR |  | 1 |  | 3
ESA | 2 | 5 | 6 | 4
JAXA | 1 | 3 |  | 
NASA | 7 | 6 | 2 | 1
ROSCOSMOS |  |  |  | 
UKSA | 1 | 1 | 1 | 1
Other | 1 | 1 |  | 
Total | 12 | 19 | 12 | 10
Agency Diversity | 5 | 6 | 4 | 5
(*)
(*) usually strong representation however this Fall representatives could not attend

## Slide 3
  MOIMS Executive Summary 1/2
Data Archive Interoperability (DAI) WG:
  Achievements
    Assisted in resolving CCSDS submission to ISO process. This enabled the completed documents below to progress to ISO
    Started ISO review of CCSDS 653.0-R-1: Information Preparation to Enable Long Term Use (IPELTU), CCSDS 650.0-P-2.1: Reference Model for an Open Archival Information System (OAIS), Audit and Certification of Trustworthy Digital Repositories (ISO 16363), CCSDS 652.1-P-2: Requirements for Bodies Providing Audit and Certification of Candidate Trustworthy Digital Repositories (ISO 16919)
    Significant progress on all drafts and preparation of interoperability testing for CCSDS 671.B-0: OAIS-Interoperability Framework (OAIS) – Core Specification
Navigation (NAV) Working Group:
  Achievements
    Completed participation in the special LunaNet briefing 08-Nov-2023. Action item to prepare a "Concept Paper" discussing potential new and/or existing CCSDS Navigation WG standard(s) that will support LunaNet.
    Completed discussion of Conjunction Data Message V.2 Pink Book comments from internal technical + proofreading review of Pink Book P1.0.6
    Completed Reconfirmation of Pointing Requests Message now that recent Corrigendum has been published
    Continued discussion of plans for content updates in Tracking Data Message V.3 draft
    Resumed discussion of Navigation Events Message in preparation for initial draft
    Continued discussion of NDM/XML V.4 Pink Book draft 3.0.1 and issues with the document schedule
    Completed review of the Concept Papers for 2 potential new projects and completed preparation of proposal for new project for one of them ("Fragmentation Data Message") and requested CMC Poll.

## Slide 4
  MOIMS Executive Summary 2/2
Spacecraft Monitoring and Control (SM&C) Working Group:
  Achievements
    MAL prototyping YB finalized and the resolution for MAL publication issued by MOIMS AD.
    HTTP/XML MAL binding BB WG review completed. Pink Sheet approach will be adopted (target Dec 2023)
    Mission Product Distribution Services BB WG review completed. Next step is Agency Review (target March 2024)
    Monitoring &Control BB first WG review completed. Next step is 2nd WG Review (target Dec 2023)
    Common Services revisited. Agreed to silverize the book and move the Login service in a new BB on MO Security
    LNIS document reviewed and reflected on possible areas of contribution from SM&C WG
    Discussed MO Mission Adoption scenarios for SWOT (CNES/NASA) and Vigil (ESA)
Mission Planning and Scheduling (MPS) Working Group:
  Achievements
    A resolution was submitted by MOIMS-AD to start the MP&S Blue Book Agency Review. Currently, the book has been processed by the CCSDS Secretariat and is in the CESG poll, with closing date 21 November 2023.
    Now the MAL prototyping has been completed, the MP&S Service prototyping and testbed can be finalized by both DLR and ESOC
      The WG has identified the need for additional prototyping, to cover the XML File Formats and in addition those parts of the Information Model not yet covered in the Service prototyping
      Additional manpower is now available at ESA to support this additional prototyping, including the update of the Yellow Book

## Slide 5
Data Archive Interoperability (DAI) achievements for this meeting cycle:
Assisted in resolving CCSDS submission to ISO process. This enabled the completed documents below to progress to ISO
The following documents have completed CCSDS AR, but awaiting completion of ISO review
  CCSDS 653.0-R-1: Information Preparation to Enable Long Term Use (IPELTU) (ISO 23507)
  CCSDS 650.0-P-2.1: Reference Model for an Open Archival Information System (OAIS) (ISO 14721)
  CCSDS 652.0-P-1.1: Audit and Certification of Trustworthy Digital Repositories (ISO 16363)
  CCSDS 652.1-P-2: Requirements for Bodies Providing Audit and Certification of Candidate Trustworthy Digital Repositories (ISO 16919)
Made significant progress on the OAIS-Interoperability Framework document set:
  Draft Magenta Book - Architecture Description: Continued development
  Draft Green Book – Concept and use case - collecting further ideas for interfaces and protocols and additional Use Cases
  Draft Blue Book – Core Specification: detailed specification of interfaces and protocol
  Draft Yellow Book - Interoperability testing. Interoperability testing planned between NASA, ESA and UKSA
Working Group Status: Good progress
Interaction with other WGs:
  Meeting with SANA about registering the JSON schema
  MOIMS-DAI Executive Summary

## Slide 6
Problems and Issues:
  None
Resolutions agreed upon this meeting:
  DAI-01: We wish to thank the host for the welcome and meeting facilities and the CCSDS Secretariat for their help.
  DAI-02: DAI plans to establish a liaison with ISO committee for conformity assessment (CASCO)
Further Resolutions anticipated in the next 6 months:
  Publication of updated CCSDS 653.0-M-1 and CCSDS 650.0-M-3
  MOIMS-DAI Executive Summary

## Slide 7
  DAI Planning
Area and WG name | CCSDS Ref Nr | Document Title | Status / Comments | Start and / or Target Publication Date
MOIMS DAI | 653.0 | Information Preparation to Enable Long Term Use | CCSDS cycle completed, ongoing ISO Review | 31 Dec 2023
MOIMS DAI | 650.0 | Reference Model for an Open Archival Information System (OAIS) - 5 year review | CCSDS cycle completed, ongoing ISO Review | 17 Jan 2024
MOIMS DAI | 652.0 | Guidelines for Bodies Providing Audit and Certification of Candidate Trustworthy Digital Repositories. (ISO 16919) - 5 year review | CCSDS cycle completed, ongoing ISO Review | 11 March 2024
MOIMS DAI | 652.1 | Audit and Certification of Trustworthy Digital Repositories. (ISO 16363) - 5 year review | CCSDS cycle completed, ongoing ISO Review | 11 March 2024
MOIMS DAI | 671.0 | OAIS-Interoperability Framework (OAIS) – Core Specification | Good Progress developing information model and interfaces | Start Date: 31 Jul 2017 End Date: 08 Dec 2025
MOIMS DAI | 671. | OAIS-Interoperability Framework (OAIS) – Architecture Description | Good Progress developing information model and interfaces | Start Date: 31 Jul 2017 End Date: 08 Dec 2025
MOIMS DAI | 671 | OAIS-Interoperability Framework (OAIS) – Concept and Use Cases | Good Progress developing information model and interfaces | Start Date: 31 Jul 2017 End Date: 08 Dec 2025

## Slide 8
Navigation WG achievements for this meeting cycle:
  Completed participation in the special LunaNet briefing 08-Nov-2023. Nav WG member Cheryl Gramling was a main presenter; she has been assigned an action item to prepare a "Concept Paper" discussing potential new and/or existing CCSDS Navigation WG standard(s) that will support LunaNet.
  Completed discussion of Conjunction Data Message V.2 Pink Book comments from internal technical + proofreading review of Pink Book P1.0.6
  Completed Reconfirmation of Pointing Requests Message now that recent Corrigendum has been published
  Continued discussion of plans for content updates in Tracking Data Message V.3 draft
  Resumed discussion of Navigation Events Message in preparation for initial draft
  Continued discussion of NDM/XML V.4 Pink Book draft 3.0.1 and issues with the document schedule
  Completed review of the Concept Papers for 2 potential new projects and completed preparation of proposal for new project for one of them ("Fragmentation Data Message") and requested CMC Poll.
Working Group Status: Good progress "High Momentum" with very good attendance.
Interaction with other WGs:
Met with Cross Support Transfer Service-Tracking Data Service team to discuss changes in the Tracking Data Message that will affect the 922.2 Blue Book.
Met with a representative of SANA Operator Team to discuss various topics related to Nav WG use of SANA
  MOIMS-NAV Executive Summary

## Slide 9
Problems and Issues:
  None
Resolutions agreed upon this meeting:
  NAV-01: The Navigation WG thanks ESA/ESTEC for the fine meeting facilities, refreshments, and audio/visual support!
  NAV-02: To "Reconfirm" the Pointing Request Message 509.0-B-1
  NAV-03: To cancel the Draft Project "Navigation Hardware Message" and remove it from the IOAG-CCSDS Product Agreements. (The need for this document has been superseded). See column "IOAG Priority" at link https://cwe.ccsds.org/fm/Lists/Projects/AllOpenChartersWithDraftProjects.aspx, Charter : 2.02 Navigation Working Group
  NAV-04: To create a new project "Fragmentation Data Message" (already a Draft Project, CMC Poll needed)
Further Resolutions anticipated in the next 6 months:
  NAV-05: To submit the Conjunction Data Message Pink Book 1.0.7 for Secretariat Data Processing and Agency Review
  NAV-06: To submit the Navigation Data Messages/XML Specification Pink Book 3.0.x for Secretariat Data Processing and Agency Review
  NAV-07: To create a new project "Navigation Functions Message"
  MOIMS-NAV Executive Summary

## Slide 10
  MOIMS-NAV Planning
Area and WG name | CCSDS Ref Nr | Document Title | Status / Comments | Start and / or Target Publication Date
MOIMS NAV | 503.0 | Tracking Data Message (TDM) Version 3 Revision | Very good progress. Spent considerable time discussing planned tracking data message changes in preparation for Pink Book 2.0.2 draft. Had joint meeting with CSTS working group regarding CSTS/TD (tracking data) real time application. | Start date 06-May-2019 End date 30-Aug-2026
MOIMS NAV | 504.0 | Attitude Data Message (ADM) 5 Year Review Revision | No discussion in this meeting, but overall very good progress because the document is currently in CESG "Approval to Publish" polling. | Start date 16-Apr-2015 End date 31-Dec-2023
MOIMS NAV | 505.0 | Navigation Data Messages XML Specification Version 4 Revision | Acceptable progress. Discussed issues with the schedule due to the gap between publishing the ADM and this companion document. | Start date 06-Jan-2023 End date 15-Jan-2025
MOIMS NAV | 507.0 | Navigation Events Message (NEM) | Refresher presentation for this deprioritized project was discussed in these meetings. "End date" likely needs an extension. | Start date 07-Nov-2017 End date 30-Nov-2024
MOIMS NAV | 508.0 | Conjunction Data Message 5 Year Revision | Very good progress. Completed discussion of issues raised to date during internal review of Pink Book P1.0.6, prepared Pink Book 1.0.7 to be submitted for Secretariat Document Processing and Agency Review. | Start date 14-Jan-2019 End date 30-Nov-2024
MOIMS NAV | 509.0 | Pointing Request Message | Completed publication of revised Blue Book with planned Corrigendum, approved plan to Reconfirm the Blue Book. | Start date 11-Apr-2023 End date 06-Nov-2023
MOIMS NAV | <<To be chosen by Secretariat>> | Launch Data Message | No discussion in this meeting. Lead Editor current commitments are being completed, then this effort will start in earnest. | Start date: 01-Aug-2023 End Date: 01-Dec-2025

## Slide 11
  NAV WG Upcoming New Work Items
Area and WG name | CCSDS Ref Number | Document Title | Target Start / Publication Date | Resources Needed (total, Editor, Proto 1, Proto 2) TOTAL EDITOR PROTO1 PROTO2 | Comments Rationale What if not started?
MOIMS NAV | <<To be chosen by Secretariat>> | Fragmentation Data Message | 01-Jan-2024 30-Nov-2026 | 2024 | 6 | 6 | 0 | 0 | Current variety of non-standard analyses will persist.
 |  |  |  | 2025 | 6 | 2 | 2 | 2 | 
 |  |  |  | 2026 | 14 | 2 | 6 | 6 | 
Notes: 11
11
11

## Slide 12
Spacecraft Monitoring and Control Achievements for this meeting cycle
  SM&C WG met five days F2F. The effectiveness achieved through having F2F meetings has significantly improved both in terms of time and quality.
  MAL prototyping YB finalized and the resolution for MAL publication issued by MOIMS AD.
  HTTP/XML MAL binding BB WG review completed. Pink Sheet approach will be adopted (target Dec 2023)
  Mission Product Distribution Services BB WG review completed. Next step is Agency Review (target March 2024)
  Monitoring &Control BB first WG review completed. Next step is 2nd WG Review (target Dec 2023)
  Common Services revisited. Agreed to silverize the book and move the Login service in a new BB on MO Security
  LNIS document reviewed and reflected on possible areas of contribution from SM&C WG
  Discussed MO Mission Adoption scenarios for SWOT (CNES/NASA) and Vigil (ESA)
  Focus until Spring 2024 meeting will be on
    Reference Model MB  Publish
    HTTP/XML binding BB  Agency Review
    M&C BB  Agency Review
    MPDS  Agency Review
    Advance shadow interface implementations for mission adoption scenarios
  MOIMS-SM&C WG Executive Summary

## Slide 13
Working Group Status
Good progress "High Momentum" with very good attendance.
Interaction with other WGs
  No formal Joint Meeting. However, participation from MP&S WG members to our meetings and vice versa
Problems and Issues
  None
  SM&C WG Executive Summary

## Slide 14
Resolutions agreed upon this meeting
  Request the MOIMS AD to publish the CCSDS 521.0-B-3 Mission Operations - Message Abstraction Layer (MAL) - B-3 after the Agency Review
Further Resolutions anticipated in the next 6 months
  Request the MOIMS AD to start the Agency Review of:
    CCSDS 524.3-B-1 Mission Operations - Message Abstraction Layer Binding to HTTP Transport and XML Encoding
    CCSDS 522.1-B-1 Mission Operations - Monitor & Control Services
    CCSDS 522.2-B-1 Mission Operations - Mission Data Product Distribution Services
  Request the creation of a new project for MO Security
  SM&C WG Executive Summary

## Slide 15
  SM&C WG Planning
Area and WG name | CCSDS Ref Nr | Document Title | Status / Comments | Start and / or Target Publication Date
MOIMS SM&C | 520.0-G-4 | Mission Operations Services Concept (Issue 4) | Waiting MO 2.0 updates. Parked for now, as it is not the highest priority. | Start date 12Jan2016 End date 30Jun2025
MOIMS SM&C | 520.1-M-2 | Mission Operations Reference Model | Updated version with changes agreed with SEC WG and SEA AD. MOIMS AD to open the poll for publication. | Start date 19Oct2018 End date 31Dec2023
MOIMS SM&C | 522.1 | 5Y Review -Mission Operations Monitor & Control Services | Draft BB sent to WG for review. | Start date 01Feb2022 End date 30Jun2024
MOIMS SM&C | 524.3 | Mission Operations--Message Abstraction Layer Binding to HTTP Transport and XML Encoding | Pink sheet approach. | Start date 01Jul2022 End date 01Feb2024
MOIMS SM&C | 521.0-B-3 | Mission Operations - Message Abstraction Layer (MAL) - B-3 | Passed Agency Review, Yellow Book Finalized. Poll for publication. | Start date 2021 End date 30Jan2024
MOIMS SM&C | 524.2-B-2 | Mission Operations - Message Abstraction Layer Binding to TCP/IP Transport and Split Binary Encoding– 2 | On Hold. Priority given to HTTP/XML Binding. | Start date 2021 End date 01Dec2024
MOIMS SM&C | 522.2-B-1 | Mission Operations - Mission Product Distribution Services | Book shall be ready for AR by Spring meetings 2023. | Start date 2015 End date 30Jun2024
MOIMS SM&C | Xxx-x-B1 | Mission Operations File Management Services | On Hold. Priority given to MPDS. | Suspended for now. Not high priority.
MOIMS SM&C | 524.4 | Mission Operations - Message Abstraction Layer Binding to ZeroMQ Message Transport Protocol | On Hold. Priority given to HTTP/XML Binding. | 

## Slide 16
Mission Planning & Scheduling Achievements for this meeting cycle
  A resolution was submitted by MOIMS-AD to start the MP&S Blue Book Agency Review. Currently, the book has been processed by the CCSDS Secretariat and is in the CESG poll, with closing date 21 November 2023.
  Now the MAL prototyping has been completed, the MP&S Service prototyping and testbed can be finalized by both DLR and ESOC
  The WG has identified the need for additional prototyping, to cover the XML File Formats and in addition those parts of the Information Model not yet covered in the Service prototyping
  Additional manpower is now available at ESA to support this additional prototyping, including the update of the Yellow Book
  The WG expects that the RIDs from the AR will be available by early 2024 and expects that the processing of the RIDs and the update of the Blue Book will be completed by next Spring meeting
  The WG suggests the Green Book should be updated in support of the publication of the Blue Book
  MOIMS-MP WG Executive Summary

## Slide 17
Working Group Status
Good progress "High Momentum" with very good attendance.
Interaction with other WGs
  No formal Joint Meeting. However, participation from MP&S WG members to our meetings and vice versa
Problems and Issues
  None
  SM&C WG Executive Summary

## Slide 18
Resolutions agreed upon this meeting
  None
Further Resolutions anticipated in the next 6 months:
  None
Planning (only approved Projects):
  MOIMS-MPS Executive Summary
Area and WG name | CCSDS Ref Nr | Document Title | Status / Comments | Start and / or Target Publication Date
MOIMS MP&S | 529.1-R-0 | Mission Operations – Mission Planning And Scheduling Services | Agencies Review of the Blue Book is currently at the CESG poll | Start date 10/05/2017 End date mid 2024

## Slide 19
  MOIMS Approved Project Status #1
  Data Archive Interoperability
Area and WG name | CCSDS Ref Nr | Document Title | Status / Comments | Start and / or Target Publication Date
MOIMS DAI | 653.0 | Information Preparation to Enable Long Term Use | CCSDS cycle completed, ongoing ISO Review | 31 Dec 2023
MOIMS DAI | 650.0 | Reference Model for an Open Archival Information System (OAIS) - 5 year review | CCSDS cycle completed, ongoing ISO Review | 17 Jan 2024
MOIMS DAI | 652.0 | Guidelines for Bodies Providing Audit and Certification of Candidate Trustworthy Digital Repositories. (ISO 16919) - 5 year review | CCSDS cycle completed, ongoing ISO Review | 11 March 2024
MOIMS DAI | 652.1 | Audit and Certification of Trustworthy Digital Repositories. (ISO 16363) - 5 year review | CCSDS cycle completed, ongoing ISO Review | 11 March 2024
MOIMS DAI | 671.0 | OAIS-Interoperability Framework (OAIS) – Core Specification | Good Progress developing information model and interfaces | Start Date: 31 Jul 2017 End Date: 08 Dec 2025
MOIMS DAI | 671. | OAIS-Interoperability Framework (OAIS) – Architecture Description | Good Progress developing information model and interfaces | Start Date: 31 Jul 2017 End Date: 08 Dec 2025
MOIMS DAI | 671 | OAIS-Interoperability Framework (OAIS) – Concept and Use Cases | Good Progress developing information model and interfaces | Start Date: 31 Jul 2017 End Date: 08 Dec 2025

## Slide 20
  MOIMS Approved Project Status #2
  Navigation
Area and WG name | CCSDS Ref Nr | Document Title | Status / Comments | Start and / or Target Publication Date
MOIMS NAV | 503.0 | Tracking Data Message (TDM) Version 3 Revision | Very good progress. Spent considerable time discussing planned tracking data message changes in preparation for Pink Book 2.0.2 draft. Had joint meeting with CSTS working group regarding CSTS/TD (tracking data) real time application. | Start date 06-May-2019 End date 30-Aug-2026
MOIMS NAV | 504.0 | Attitude Data Message (ADM) 5 Year Review Revision | No discussion in this meeting, but overall very good progress because the document is currently in CESG "Approval to Publish" polling. | Start date 16-Apr-2015 End date 31-Dec-2023
MOIMS NAV | 505.0 | Navigation Data Messages XML Specification Version 4 Revision | Acceptable progress. Discussed issues with the schedule due to the gap between publishing the ADM and this companion document. | Start date 06-Jan-2023 End date 15-Jan-2025
MOIMS NAV | 507.0 | Navigation Events Message (NEM) | Refresher presentation for this deprioritized project was discussed in these meetings. "End date" likely needs an extension. | Start date 07-Nov-2017 End date 30-Nov-2024
MOIMS NAV | 508.0 | Conjunction Data Message 5 Year Revision | Very good progress. Completed discussion of issues raised to date during internal review of Pink Book P1.0.6, prepared Pink Book 1.0.7 to be submitted for Secretariat Document Processing and Agency Review. | Start date 14-Jan-2019 End date 30-Nov-2024
MOIMS NAV | 509.0 | Pointing Request Message | Completed publication of revised Blue Book with planned Corrigendum, approved plan to Reconfirm the Blue Book. | Start date 11-Apr-2023 End date 06-Nov-2023
MOIMS NAV | <<To be chosen by Secretariat>> | Launch Data Message | No discussion in this meeting. Lead Editor current commitments are being completed, then this effort will start in earnest. | Start date: 01-Aug-2023 End Date: 01-Dec-2025

## Slide 21
  MOIMS Approved Project Status #3
  Spacecraft Monitoring & Control
Area and WG name | CCSDS Ref Nr | Document Title | Status / Comments | Start and / or Target Publication Date
MOIMS SM&C | 520.0-G-4 | Mission Operations Services Concept (Issue 4) | Waiting MO 2.0 updates. Parked for now, as it is not the highest priority. | Start date 12Jan2016 End date 30Jun2025
MOIMS SM&C | 520.1-M-2 | Mission Operations Reference Model | Updated version with changes agreed with SEC WG and SEA AD. MOIMS AD to open the poll for publication. | Start date 19Oct2018 End date 31Dec2023
MOIMS SM&C | 522.1 | 5Y Review -Mission Operations Monitor & Control Services | Draft BB sent to WG for review. | Start date 01Feb2022 End date 30Jun2024
MOIMS SM&C | 524.3 | Mission Operations--Message Abstraction Layer Binding to HTTP Transport and XML Encoding | Pink sheet approach. | Start date 01Jul2022 End date 01Feb2024
MOIMS SM&C | 521.0-B-3 | Mission Operations - Message Abstraction Layer (MAL) - B-3 | Passed Agency Review, Yellow Book Finalized. Poll for publication. | Start date 2021 End date 30Jan2024
MOIMS SM&C | 524.2-B-2 | Mission Operations - Message Abstraction Layer Binding to TCP/IP Transport and Split Binary Encoding– 2 | On Hold. Priority given to HTTP/XML Binding. | Start date 2021 End date 01Dec2024
MOIMS SM&C | 522.2-B-1 | Mission Operations - Mission Product Distribution Services | Book shall be ready for AR by Spring meetings 2023. | Start date 2015 End date 30Jun2024
MOIMS SM&C | Xxx-x-B1 | Mission Operations File Management Services | On Hold. Priority given to MPDS. | Suspended for now. Not high priority.
MOIMS SM&C | 524.4 | Mission Operations - Message Abstraction Layer Binding to ZeroMQ Message Transport Protocol | On Hold. Priority given to HTTP/XML Binding. | 

## Slide 22
  MOIMS Approved Project Status #4
  Mission Planning and Scheduling
Area and WG name | CCSDS Ref Nr | Document Title | Status / Comments | Start and / or Target Publication Date
MOIMS MP&S | 529.1-R-0 | Mission Operations – Mission Planning And Scheduling Services | Agencies Review of the Blue Book is currently at the CESG poll | Start date 10/05/2017 End date mid 2024

## Slide 23
  MOIMS Upcoming New Work Items
Area and WG name | CCSDS Ref Number | Document Title | Target Start / Publication Date | Resources Needed (total, Editor, Proto 1, Proto 2) TOTAL EDITOR PROTO1 PROTO2 | Comments Rationale What if not started?
MOIMS NAV | <<To be chosen by Secretariat>> | Fragmentation Data Message | 01-Jan-2024 30-Nov-2026 | 2024 | 6 | 6 | 0 | 0 | Current variety of non-standard analyses will persist.
 |  |  |  | 2025 | 6 | 2 | 2 | 2 | 
 |  |  |  | 2026 | 14 | 2 | 6 | 6 | 
Navigation
Notes: 23
23
23

## Slide 24
Resolutions agreed during these meetings
Data Archive Interoperability (DAI):
  Resolution to create new project regarding new 401.0 Part 2 Blue Book with physical layer recommendations for space-to-space links
Navigation (NAV):
  To "Reconfirm" the Pointing Request Message 509.0-B-1
  To cancel the Draft Project "Navigation Hardware Message" and remove it from the IOAG-CCSDS Product Agreements. (The need for this document has been superseded). See column "IOAG Priority" at link https://cwe.ccsds.org/fm/Lists/Projects/AllOpenChartersWithDraftProjects.aspx, Charter : 2.02 Navigation Working Group
  To create a new project "Fragmentation Data Message" (already a Draft Project, CMC Poll needed)
  MOIMS Planned Resolution Summary #1

## Slide 25
Resolutions agreed during these meetings
Spacecraft Monitoring and Control (SM&C) Working Group:
  Request the MOIMS AD to publish the CCSDS 521.0-B-3 Mission Operations - Message Abstraction Layer (MAL) - B-3 after the Agency Review
Mission Planning and Scheduling (MPS) Working Group:
  None
  MOIMS Planned Resolution Summary #2

## Slide 26
Resolutions expected in the near future
Data Archive Interoperability (DAI):
  Publication of updated CCSDS 653.0-M-1 and CCSDS 650.0-M-3
Navigation (NAV):
  To submit the Conjunction Data Message Pink Book 1.0.7 for Secretariat Data Processing and Agency Review
  To submit the Navigation Data Messages/XML Specification Pink Book 3.0.x for Secretariat Data Processing and Agency Review
  To create a new project "Navigation Functions Message"
  MOIMS Planned Resolution Summary #1

## Slide 27
Resolutions agreed during these meetings
Spacecraft Monitoring and Control (SM&C) Working Group:
  Request the MOIMS AD to start the Agency Review of:
    CCSDS 524.3-B-1 Mission Operations - Message Abstraction Layer Binding to HTTP Transport and XML Encoding
    CCSDS 522.1-B-1 Mission Operations - Monitor & Control Services
    CCSDS 522.2-B-1 Mission Operations - Mission Data Product Distribution Services
  Request the creation of a new project for MO Security
Mission Planning and Scheduling (MPS) Working Group:
  None
  MOIMS Planned Resolution Summary #2