TITLE OF GROUP: 	Space Assigned Numbers Authority WG

CHAIR: 			Peter Shames (temporary)

AREA DIRECTOR:		 Peter Shames

MAILING LIST:		sea-sana@mailman.ccsds.org

A.	RATIONALE:

CCSDS A02.1-Y-2.  Restructured Organization and Processes for the Consultative Committee for Space Data Systems. Yellow Book. Issue 2. April 2004:

1.4.6 Space Assigned Numbers Authority (SANA) The core registrar for the CMC’s activities is the SANA. Many space mission protocols require that someone keep track of key protocol numbering assignments that were added after the protocol came out. Typical examples of the kinds of registries needed are for Spacecraft IDs, protocol version numbers, reserved APIDs and SFDU Control Authorities. The SANA provides this key configuration management service for CCSDS. The CMC approves the organization that will act as the SANA. Its public interface is focused through web-based services provided by the Secretariat.

At present the SANA exists only as a concept.  There are many different data objects that need to be globally accessible within the CCSDS in order to support mission planning and operations and the activities of CCSDS itself. A “Data Object”, within this context, is defined as any known or imagined participant in mission communications, planning, and operations or trajectory propagation, tracking, attitude determination and orbit determination.  Examples are:

- Protocol entities and assigned numbers

- SLE port numbers, service providers and protocol numbers

- CCSDS global XML schema and related structures

- Ground and space tracking stations (individual antennas; maybe complexes)

- Orbiters, Rovers, landers, balloons, airplanes, stations

- Multi-part spacecraft and constellations that substantially separate sometime during the mission

Like the IANA, on which it is patterned, the SANA has a few different aspects:

- The SANA is an information registry, access, and management service to handle assigned numbers, identifiers and descriptions for CCSDS, its member agencies, and their operational missions

- The SANA manages certain sets of CCSDS developed global information

- The SANA provides a registry service for other relevant integrated information sets and a framework for making these information sets available through a common web based interface

- The SANA web interface will also provide pointers to other relevant space operations information registries

- The SANA web interface will be linked into the CCSDS web site

We propose to define the SANA requirements, functionality, processes, contents, implementation approach, and to develop a functioning prototype of this service.  The SANA will develop specific databases of CCSDS owned global information.  Existing information sources and their control authorities shall be maintained and their information will be integrated into the common SANA framework.  With support from the SANA WG, other WGs within CCSDS and in external organizations are expected to provide the detailed specifications and processes for their data holdings.  Operation of the final SANA will be delegated to some CMC designated organization.

B.	GOALS AND DELIVERABLES:

- Define the SANA requirements, ops concept, and functionality, including security

- Define a viable implementation approach for the SANA, leveraging current work in the SEA IAWG, the Grid and associated web service communities

- Develop a prototype of the SANA using the selected technologies, providing at least three different sets of relevant data objects from different organizations

- Define & document SANA architecture, infrastructure, contents, procedures, and processes

- Transition SANA into operational status under Secretariat (or other) responsibility, identify FTEs to sustain, and support deployment into any cooperating organizations

C.	SCHEDULE:

| Date | Milestone |
| --- | --- |
| 22 Nov 2004 | SANA Charter submitted to CESG |
| 15 Jan 2005 | Requirements, ops concept, and functionality documented in draft Green Book |
| 15 Feb 2005 | Initial SANA Prototype available with three different data sets at two different organizations |
| 28 Feb 2005 | Draft White Book for SANA Architecture, Procedures, and Installation and Operational Processes |
| 11-15 Apr 2005 | SANA WG meeting, review available documents, coordinate final White Book (draft BB), review final Green Book |
| 18 May 2005 | Final Green Book on SANA Requirements, ops concept, and functionality |
| June 2005 | Interim SANA WG meeting to finalize Red Book and Yellow Books for review by agencies |
| July 2005 | Agency review of Red and Yellow Books |
| Aug 2005 | Start transition of SANA to operational status |
| 1 Sept 2005 | All major databases installed in central SANA site, at least one other external database connected |
| 16 Sept 2005 | Final SANA Architecture & standards Blue Book, Procedures, Installation and Operational Processes Yellow Books |
| 30 Sept 2005 | Transition to full operational status |

# D.	Risk Management Strategy:

D1	Technical risks:

Technical risks are low since there is already broad technical support for a variety of web based service technologies. Another challenge is to make sure that we can update underlying technologies, if and when we decide it is necessary, while not disturbing the on-going delivery of services.  While there is still a lot of technical development, and new approaches are being invented regularly, there is already more than one proven approach to accomplishing this using currently available technologies.  Dealing with data integrity issues is a risk to the quality of the provided information.

D2	Management risks:

The biggest management challenges are likely to come from existing organizations who already manage some of these data sets using existing technologies, but who may not wish to make the effort to put them on-line or to integrate them into the structure.  We will make every effort to work with these groups and to assist with the integration of these data if they are deemed useful to the global CCSDS organization and the space community.

E.	RESOURCE  REQUIREMENTS:

| WG Lead, 0.25 FTE | NASA/JPL |
| --- | --- |
| Prototype, 0.5 FTE | NASA/JPL |
| Database integration, 0.1 FTE | NASA/JPL |
| Database integration, 0.2 FTE | NASA/GSFC |
| Database integration, 0.1 FTE | ESA/ESOC |
| Database integration, 0.2 FTE | NASA/MSFC |
| Database integration, 0.1 FTE | JAXA/ISAS |
| Database integration, 0.1 FTE | CNES |