TITLE OF GROUP: 		Spacecraft Monitoring & Control Working Group

CHAIR: 			Mario Merri

Date:				20 January 2007

AREA DIRECTOR:		Nestor Peccia

MAILING LIST:		moims-sc@mailman.ccsds.org

A.	RATIONALE:

The ability to standardize the interfaces for spacecraft monitoring and control (SM&C) will allow significant saving in the development of the flight components and the ground segment of future space missions. In fact, it will be possible to use standardized SM&C infrastructure systems, to seamlessly transfer data across systems, and to adopt commercial-off-the-shelf applications for monitoring and control. The high level goal of this standardization effort is to make economies by:

- allowing interoperability with partner system and infrastructure.

- reducing the risk of space missions by re-using systems and operational concepts, thus increasing their reliability.

- facilitating the development of generic (infrastructure) on-board and on ground software that can be shared by multiple projects via simple re-configuration

- applying the SM&C approach and systems throughout all mission phases and to other M&C domains (e.g., ground stations, control centers, test facilities, etc.)

The scope of SM&C includes:

- Operational concept: definition of an operational concept that covers a set of standard operations activities related to the monitoring and control of both ground and space segments.

- Core Set of Services: definition of an extensible set of services to support the operational concept together with its information model and behaviours. This includes (non exhaustively) ground systems such as Automatic Command and Control, Data Archiving and Retrieval, Flight Dynamics, Mission Planning, Automation, and Performance Evaluation.

- Application-layer information: definition of the standard information set to be exchanged for SM&C purposes.

B.	GOALS AND DELIVERABLES:

The goal of the working group is

GOAL 1: 	to pave the way for the technical work that will be performed in the context of spacecraft monitoring and control. This will be done by defining the technology-independent framework to be used in future work. It is noted that this activity involves also the space segment and therefore requires close coordination with the SOIS. This will be done by initially producing a white book and to bring it to Green status.

GOAL 2:	to specify and produce the corresponding Blue/Magenta Books for the following initial set of services:

- SM&C Messaging Abstraction Layer (BB)

- SM&C Common Services (BB)

- SM&C Core Services (BB)

- SM&C Binding/Encoding MBs (former SM&C Protocol)

- SM&C Language Specific API MBs

- Update the SM&C GB to bring it in line with the changes above.

GOAL 3:	to update the XTCE standard with the result of the public review together with the OMG. To update the XTCE Green Book from presentation format to actual book. To produce the XTCE Magenta Book as recommended practice on how to tailor XTCE for a CCSDS-enabled mission.

GOAL 4:	to specify the other application level SM&C services identified in the Green Book.

C.	SCHEDULE:

GOAL 1 (GB)

| Date | Milestone |
| --- | --- |
| 5 Nov 03 | Telecon#03: status report |
| 3 Dec 03 | Telecon#04: status report |
| 5 Jan 04 | White Book – draft 0.1 |
| 28 Jan 04 | Telecon#05: Review |
| 18 Feb 04 | White Book – draft 0.2 |
| 3 Mar 04 | Telecon#06: status report |
| 28 May 04 | White Book – draft 0.5 |
| 4 Jun 04 | Telecon: agreement on WB draft 0.5 |
| 26 Aug 04 | Deadline for comments to WB after 3-month informal agency review |
| 2 Sep 04 | Telecon: agreement on comment disposition |
| 23 Sep 04 | Submission of WB to CCSDS as proposed GB |
| 4 April 05 | Updated GB (integrating changes from CCSDS review) available |
| 15 April 05 | Submission of SM&C GB 1.0 to CCSDS for approval |
| May 05 | Published GB issue 1.0 |
| 03 Oct 05 | Internal responses to NASA issues on GB available |
| 12 Oct 05 | Telecon#18: Internal discussion on responses to NASA issues on GB |
| 24 Oct 05 | Agreed responses to NASA issues back to CESB with proposed GB ToC |
| 28 Nov 05 | GB draft 1.1 available |
| 12 Dec 05 | Comments due to GB draft 1.1 |
| 20 Dec 05 | Telecon#23: agreement on new SM&C GB and disposition of RIDs from 1st Internal Agency Review of the 3 HP RBs |
| 20 Jan 06 | Comments due to GB Issue 2: Draft B |
| 14 Feb 06 | Submission of GB 2.0 to CCSDS for approval |
| 14 Sep 06 | GB 2.0 approved (confirmation by DLR) |

GOAL 2a (High Priority (HP) RBs)

| Date | Milestone |
| --- | --- |
| 14 Jul 04 | Delivery of concept paper |
| 21 Jul 04 | Telecon#11: agreement on concept paper |
| 15 Oct 04 | Delivery of 3 HP RBs draft 0.1 |
| 27 Oct 04 | Telecon#13: Discussion 2 HP RBs draft 0.1 |
| 14 Jan 05 | Delivery of 3 HP RBs draft 0.2 |
| 26 Jan 05 | Telecon#14: discussion on 3 HP RBs drafts 0.2 |
| 16 Mar 05 | Telecon#15: discussion on general status |
| 4 Apr 05 | Delivery of 3 HP RBs draft 0.3 |
| 6 Jun 05 | Availability of TN on feasibility of AMS for SM&C |
| 15 Jun 05 | Telecon#16: discussion on 5 RBs + prototype approach + AMS |
| 20 Jul 05 | Telecon#17: discussion on 3 HP RBs |
| 31 Aug 05 | Delivery of 3 HP RBs draft 0.4 |
| 7 Jan 06 | Comments of 1st internal Agency review of 3 HP RBs draft 0.4 due |
| 26 Jan 06 | Response to comments of 1st review due Comments on new 3 HP RBs (Protocol 0.7, Common 0.4, Core 0.5) due |
| 31 Jan 06 | Telecon#25: Prototype kick off Discussion on the comments of the 3 HP RBs following internal Agency review Discussion on the comments of the new versions of the 3 HP RBs |
| 21 Feb 06 | Telecon#26: Prototype kick off Discussion on the comments of the 3 HP RBs |
| 20 Mar 06 | Telecon#28: Discussion on the comments of the 3 HP RBs from NASA and JPL Discussion on the TN on the prototype. |
| 31 Mar 06 | Delivery of prototype components: SM&C Protocol C API (AO/JPL) Common Java API (ID/SC/SciSys) Core Java API (BH/Logica) |
| 26 Apr 06 | Telecon#29: Discussion on the comments of the 3 HP RBs from NASA and JPL Report on status of the TN on the prototype Agenda for CCSDS workshop |
| 24 May 06 | Telecon#31: Discussion on the comments of the 3 HP RBs from NASA and JPL Report on prototype status Agenda for CCSDS workshop |
| Winter WS 07 | Delivery of new issue of 2 HP RBs (review + prototype feedback) |
| 18-Feb-07 | SM&C Messaging Abstraction Layer - Internal SM&C review: Start |
| 19-Apr-07 | SM&C Messaging Abstraction Layer - Internal SM&C review: RID due |
| 06-May-07 | Common & Core Services - Internal SM&C review: Start |
| 19-May-07 | SM&C Messaging Abstraction Layer - Internal SM&C review: updated book available |
| 03-Jun-07 | SM&C Messaging Abstraction Layer - CESG review: Start |
| 03-Jul-07 | SM&C Messaging Abstraction Layer - CESG review: RID due |
| 05-Jul-07 | Common & Core Services - Internal SM&C review: RID due |
| 02-Aug-07 | SM&C Messaging Abstraction Layer - CESG review: updated book available |
| 04-Aug-07 | Common & Core Services - Internal SM&C review: updated book available |
| 17-Aug-07 | SM&C Messaging Abstraction Layer - Agency review: Start |
| 19-Aug-07 | Common & Core Services - CESG review: Start |
| 15-Dec-07 | SM&C Messaging Abstraction Layer - Agency review: updated book available |
| 18-Sep-07 | Common & Core Services - CESG review: RID due |
| 18-Oct-07 | Common & Core Services - CESG review: updated book available |
| 02-Nov-07 | Common & Core Services - Agency review: Start |
| 15-Nov-07 | SM&C Messaging Abstraction Layer - Agency review: RID due |
| 31-Jan-08 | Common & Core Services - Agency review: RID due |
| 01-Mar-08 | Common & Core Services - Agency review: updated book available |

GOAL 2b (Prototype)

| Date | Milestone |
| --- | --- |
| 31 May 05 | Prototype Concept Paper available |
| 31 Oct 05 | Delivery of prototype SoW draft 0.1 (MM) |
| 1 Mar 06 | Start prototype work (estimated duration 6m) |
| 1 Jun 06 | Some co-working component of prototype available |
| 15 Jun 06 | Preliminary prototype demonstration @ CCSDS workshop |
| 14 Sep 06 | Telecon#36 to check status of prototype |
| 17 Oct 06 | Telecon#37 to check status of prototype |
| 21 Nov 06 | Telecon#39 to check status of prototype |
| 11 Dec 06 | Telecon#40 to check status of prototype |
| Fall WS 07 | Final prototype demonstration @ CCSDS workshop |

GOAL 3 (XTCE Review)

| Date | Milestone |
| --- | --- |
| 15 Feb 05 | Submission of XTCE review datapackage to CCSDS Secretariat for initiation of the Public Review |
| 11-15 Apr 05 | Disposition of XTCE RIDs |
| 12 Oct 05 | JMu to draft and distribute XTCE MB ToC with highlights of the content of each chapter |
| 14 Oct 05 | CF+KR draft and distribute XTCE GB ToC with highlights of the content of each chapter |
| 19 Oct 05 | Telecon#19 to discuss comments and Kick off work (5pm CET) |
| 02 Nov 05 | CF+KR+RJ+JMu+JMo distribute XTCE GB draft 0.1 |
| 08 Nov 05 | Telecon#20 to discuss XTCE GB draft 0.1 (5pm CET) |
| 16 Nov 05 | CF+KR+RJ+JMu+JMo distribute XTCE GB draft 0.2 |
| 22 Nov 05 | Telecon#21 to discuss XTCE GB draft 0.2 (5pm CET) |
| 30 Nov 05 | CF+KR+RJ+JMu+JMo distribute XTCE GB issue 1.0 |
| 12 Dec 05 | CF+KR+RJ+JMu+JMo distribute XTCE MB draft 0.2 |
| 14 Dec 05 | Telecon#22 to discuss XTCE MB draft 0.2 and decision on sending XTCE GB to CESG (5pm CET) |
| 16 Jan 06 | CF+KR+RJ+JMu+JMo distribute XTCE MB draft 0.3 |
| 19 Jan 06 | Telecon#24 to discuss XTCE MB draft 0.3 (5pm CET) |
| 27 Jan 06 | RJ to send to MM the updated XTCE GB (draft 1.1) + comments/responses matrix |
| 30 Jan 06 | MM to submit XTCE GB (draft 1.1) + comments/responses matrix to CESG via AD |
| 15 Feb 06 | CF+KR+RJ+JMu+JMo distribute XTCE MB issue 1.0. |
| 22 Feb 06 | Telecon#27 to discuss XTCE MB 1.0 and approach to its validation |
| 20 Mar 06 | End of 2nd CCSDS Agency review (start 01 Dec 05) |
| 19 May 06 | Telecon#30 to discuss RIDs (first set) |
| 31 May 06 | Full set of RIDs responses available |
| 01 Jun 06 | Telecon#32 to discuss RIDs |
| 06 Jul 06 | Telecon#33 to discuss RIDs (full set) |
| 24 Jul 06 | Telecon#34 to check status of XTCE update |
| 25 Aug 06 | Telecon#35 to check status of XTCE update |
| 28 Aug 06 | Updated XTCE specification (XTCE 1.1 final) ready |
| 04 Sep 06 | Submission of XTCE 1.1 final to OMG (3 week rule) |
| 19 Oct 06 | Telecon#38 to check status of XTCE |
| 10 Nov 06 | Submission of XTCE 1.1 final to OMG (3 week rule) |
| 04 Dec 06 | Approval of XTCE 1.1 final by OMG at Washington DC meeting (04-08 Dec 06) |
| 28 Feb 07 | Delivery of XTCE 1.1 final to CESB for approval as BB |
| 01 Jun 07 | Delivery of XTCE MB to CESB for approval |

GOAL 4 (Other SM&C Services)

| Date | Milestone |
| --- | --- |
| 04 Apr 05 | New drafts of the RBs as follows: SM&C Time Service SM&C Remote Software Management Service |
| 01 Sep 05 | Availability of revised versions of SM&C Time Service SM&C Remote Software Management Service SM&C Automation Service (NEW) |
| Spring WS 06 | Availability of the consolidated RBs for SM&C Time Service SM&C Remote Software Management Service SM&C Automation Service |
| 4 Dec 06 | Availability of the WB on Planning and Automation services |
| Fall WS 07 (tentative) | Availability of the WBs for SM&C Time Service SM&C Remote Software Management Service SM&C Automation Service |

# D.	Risk Management Strategy:

D1	Technical risks:

- None.

D2	Management risks:

- Risk 1: Unavailability of resources to finalise started work and the relative prototypes

Mitigation: Reduce individual agencies costs by distributing work across several agencies participating to the WG. Bring issue to CMC so as to raise awareness of contributing agencies. In the worst case, descope the work.

E.	RESOURCE  REQUIREMENTS:

Under separate attachment.