# Mission Operations and Information Management Services Area

## Data Archive Ingest Working Group

| Title of Group | Data Archive Ingestion WG |
| --- | --- |
| Chair | Donald Sawyer/NASA |
| Area Director | Nestor Peccia/ESA |
| Mailing List | moims-dai@mailman.ccsds.org |

### Rationale

Agencies need to reduce the cost and increase the automation associated with acquiring, ingesting, managing, and disseminating data and metadata to, within, and from archives.  Archives, including both mission archives, final archives and repositories performing long-term preservation, need appropriate metadata to accompany data objects to facilitate long term preservation. Currently submission requirements are usually totally ad hoc by mission, or by a given multi-mission archive or final archive.  Producers of information for archives often seek guidance on how to submit such information.  The OAIS reference model and the Producer-Archive Interface Methodology Abstract Standard set a context for all archives.  Further, registry/repositories are of increasing importance as the holders of re-usable metadata in the exchange of information.

### Goals

Goal 1: Complete the ISO review of the CCSDS “Producer-Archive Interface Methodology Abstract Standard” (PAIMAS) Blue Book:

- review and respond to any comments;

- update the PAIMAS book as appropriate to achieve ISO standardization.

The PAIMAS has been approved as International standard  ISO 20652

Goal 2: Establish an extensible framework for a Submission Information Package (SIP).  It will include mandatory and optional elements, with the ability to recognize categories of information and relationships:

- define the main metadata categories and attributes;

- define a way to create a dictionary of various classes of objects that will be considered (e.g., with the CCSDS Data Entity Dictionary Specification Language [DEDSL] standard), taking into account the general metadata identified above, and metadata specific to each given context;

- define a method for creating a plan of the instances of objects to be transferred during operations (from producer to archive);

- map instances in the existing XML Structure and Construction Rules (XFDU) Package paper with the model and the dictionary;

- develop two implementations of the SIP standard.

Goal 3: While this working group exists, support CCSDS archival requirements:

- monitor and report on Agency archival issues and implementations;

- perform the required 5-year CCSDS and ISO reviews on existing archive related standards, beginning with the “Reference Model for an Open Archival Information System (OAIS).

- perform a minimal update to the OAIS reference model addressing clarification of terminology and concepts, as raised by comments to the call for review, to be completed within 12 months

### Schedule and Deliverables

#### Goal 1: PAIMAS

| Date | Milestone |
| --- | --- |
| September 2003 Completed | Complete review comments on the Producer-Archive Interface Methodology Abstract Standard (PAIMAS) document and resolve as many RIDs as possible prior to the fall WG meeting. |
| May 2004 Completed | Submit revised PAIMAS Standard as a final CCSDS Standard. |
| September 2004 Completed | Submit CCSDS PAIMAS Standard for review as ISO Standard. |
| November 2005, assuming ISO comments received by 1 September 2005 | Complete review of ISO comments on PAIMAS and provide responses. |
| January 15 2006 completed | Assuming only editorial changes are needed, update the PAIMAS document appropriately for final ISO approval and request FDIS review be waived. |

#### Goal 2: SIP

| Date | Milestone |
| --- | --- |
| 19 May 2004 Completed | SIP Goal accepted and active. |
| October 2004 Completed | Proposed metadata categories, optional and mandatory, with specific attributes for the SIP. |
| July 2005 Completed | Revised draft SIP white book – high level view, and begin generating test cases. |
| December 2005 Completed | Generate CCSDS SIP “Proposed Standard” White Book and initiate review. |
| January 2007 Completed | Generate revised CCSDS SIP “Proposed Standard” White Book, taking account the XFDU red book and initiate review |
| July 2007 | Generate CCSDS SIP “Draft Standard” Red Book and companion Green Book, and initiate review. Begin two draft Agency implementations. |
| October 2007 | Generate CCSDS Recommended Standard Blue Book and two implementations (or a second round for a Draft Standard). |

#### Goal 3: CCSDS Archival Requirements

| Date | Milestone |
| --- | --- |
| June 2006 | WG approved notice of need to review status of OAIS reference model is distributed by Agencies to solicit comments on the need for updates. |
| December 2006 | WG begins review of comments to determine extent, if any, of need for updates. |
| February 2007 | WG reaches recommended approach to any needed updates,. |
| September 2007 | Revised standard ready for parallel CCSDS and ISO reviews |
| TBD | Depends on results of previous step. |

### Risk Management Strategy

#### Technical Risks

Technical risks are low since there is already broad activity in this area and many years of experience of ad hoc non-standardized activities meeting the needs of individual archives.

The initial scoping is the Space agency archives and their Producers.  It may also be expanded if reviewers outside the proposed scope find it relevant and useful.  However, past reluctance of CCSDS and some CCSDS Member Agencies to support archive standardization activities have limited participation by outside parties.  The lower level of participation in CCSDS standardization activities may result in standards that are less well accepted outside the CCSDS community.  It also introduces more possibilities for outside standards that may overtake or conflict with CCSDS activities.  Working group members continue to network with their colleagues outside the CCSDS to mitigate as much of the risk as possible.

The SIP standard and implementations have some dependence on the development of the XFDU standard and implementations by the MOIMS-IPR Working Group. Management of XFDU development risk is left to be addressed by the MOIMS-IPR Working Group.

#### Management Risks

Unavailability of resources could delay achievement of milestones. Fallback option would be to reschedule the milestones.

There is the potential that one or more active experts from various agencies may become unavailable and this could impact the schedule if the timeline slips substantially

### Resource Requirements

To be delivered in a separate document.