**MP&S WG Web-Ex #9 – Minuts Of Meeting**

|  |  |  |  |  |
| --- | --- | --- | --- | --- |
| Meeting Date | 24/10/2017 |  | Ref | MP&S WG Web-Ex 2017\_10 MoM |
| Meeting Place | Web-Ex |  | Chairman | M. Sarkarati |
| Minute’s Date | 24/10/2017 |  | Participants | WG Members |
| Subject | CCSDS MPS WG Web-Ex 2017\_10 MoM |  | Copy | AD/Deputy AD |

**Agenda:**

* Review of Actions
* Update on the Green Book and Blue Book Status
* Work on the BB
* AOB

**Review of Actions**

| **ID** | **Action** | **Actionee** | **Due Date** | **Status** | **Comment** |
| --- | --- | --- | --- | --- | --- |
| 170816-1 | Update and refine the UML diagram of the MP&S data model | RT | 24/10/2017 | On-going | Update done but this is an ongoing action |
| 170926-1 | Create a new document on Google Drive and share it with the WG for handling the comments and responses on the Information Model | RT | 09/10/2017 | Closed | Document created and used during the meeting. See point in the MoM. |
| 170926-2 | Reserve Rooms for Mo afternoon and Tue for MP&S WG to meet during the Fall Technical meetings | MS | 09/10/2017 | Closed | Room reserved. The meeting room on the 07 Nov is Office 2 |

Actions were reviewed and status updated.

**Update on the GB and BB Status**

The Green Book is in the pile of the books to be processed by the CCSDS editor.

The work on the Blue Book is on-going according to the schedule, which is outlined on the CWE.

**Work on the BB: Discussions on the Information Model**

Discussion took place on the Information model, mainly on comments from CL.

See conclusions in the Google Doc [https://docs.google.com/document/d/1P881HGxJ0NGhPDV4W2jRLO6VGva9gg3EqfGVb0Yz-ho/edit#](https://docs.google.com/document/d/1P881HGxJ0NGhPDV4W2jRLO6VGva9gg3EqfGVb0Yz-ho/edit)

**AOB**

Next Meeting is the f2f meeting in The Hague.

Agenda is attached to this MoM.

The meeting room on the 07 Nov is Office 2.