**MP&S WG Web-Ex – Minuts Of Meeting**

|  |  |  |  |  |
| --- | --- | --- | --- | --- |
| Meeting Date | 04/09/2018 |  | Ref | MP&S WG Web-Ex 2018\_09 MoM |
| Meeting Place | Telecon |  | Chairman | M. Sarkarati |
| Minute’s Date | 05/09/2018 |  | Participants | WG Members |
| Subject | CCSDS MPS WG Telecon 2018\_09 MoM |  | Copy | AD/Deputy AD |

**Agenda:**

* Agenda of Fall Meetings
* Work on the MP&S Information Mode
* AOB

**Review of Actions**

| **ID** | **Action** | **Actionee** | **Due Date** | **Status** | **Comment** |
| --- | --- | --- | --- | --- | --- |
| 170816-1 | Update and refine the UML diagram of the MP&S data model | RT |  | On-going | Update done but this is an ongoing action |
| 180505-01 | Draft a TN to highlight the areas where PRM structures may need extension or amendments to cover the needs of MP&S Pointing Constraint modelling | PvP/DF | 26/07/2018 | Closed |  |

Actions were reviewed and status updated.

**Agenda of Fall Meetings**

Agenda of the Fall Technical meetings was reviewed and agreed by the WG. The final agenda is attached to this MoM.

**Work on the MP&S Information Mode**

Comments from DLR were reviewed and agreed on.

Updates performed by RT were reviewed and agreed on.

For both points see attached to this MoM the summary of the updates.

**AOB**

A room has been assigned to the MP&S WG for Thursday afternoon. The schedule on the CCSDS web-site has been updated accordingly but the registration on-line form will not be updated due to technical difficulties.

No teleconference until Oct Fall meetings in Berlin.