**MP&S WG Web-Ex – Minuts Of Meeting**

|  |  |  |  |  |
| --- | --- | --- | --- | --- |
| Meeting Date | 12/03/2019 |  | Ref | MP&S WG Web-Ex 2019\_03 MoM |
| Meeting Place | Telecon |  | Chairman | M. Sarkarati  |
| Minute’s Date | 12/03/2019 |  | Participants | WG Members |
| Subject | CCSDS MPS WG Telecon 2019\_03 MoM |  | Copy | AD/Deputy AD |

**Agenda:**

* Review of Actions
* Work on the MP&S Information Model and Services
* AOB

**Review of Actions**

| **ID** | **Action** | **Actionee** | **Due Date** | **Status** | **Comment** |
| --- | --- | --- | --- | --- | --- |
| 170816-1 | Update and refine the UML diagram of the MP&S data model  | RT |  | On-going | Update done but this is an ongoing action |
| 181204-01 | Update the TN to highlight the areas where PRM structures may need extension or amendments to cover the needs of MP&S Pointing Constraint modelling  | PvP/DF | 23/12/2018 | Closed | TN updated and sent to the WG for review. |
| 181204-02 | Follow up with NAV (Frank Dreger/ESA) on the PRM questions | MS | 23/12/2018 | Closed |  |
| 181204-02 | Refine the concept of feedback and status update for * Planning Request
* Plan
* Activities
* Event
* Resources

Where do the operations go for getting this feedback | RT | 08/01/2019 | Open |  |
| 181204-02 | Formulate the “user need” for having an attribute version in the entities of the data model (what is the use cases we want to solve by having a version?)Compare how the user need is addressed by the two cases:1. Having a version attribute
2. No version attribute but the use case is covered by the COM model
 | RT | 08/01/2019 | Closed | Conclusion: Version attribute is needed however simplified to a String. |
| 12/04/2019 | Add specific execution control operations to Plan Execution Control Service (e.g. Sart/Stop/Pause/…) | RT | Next meeting | Open |  |
| 12/04/2019 | Draft Agenda for the Spring Meeting | MS | Next meeting | Open |  |

Actions were reviewed and status updated.

**Work on the MP&S Information Model and the Services**

It was agreed to merge Patch Plan and Plan Version to one entity. This will simplify

It was agreed that for M&C capabilities of Plan Execution function, MO M&C services shall be exposed/used at Plan Execution interface. Hence Operations like submitAction, monitorValue to be removed.

Comments from CGI on the service specification were review the current set of comments raised by ESA on the service specs and prepare the discussions for Spring meeting.

MS to organise a dedicated Telecon with CGI, Roger and Sam to review some of the

The questions regarding the “version” attribute were discussed:

It was agreed to plan dedicated sessions during the Spring meeting to review the service operations one by one and align the Data Model and the services in parallel.

**AOB**

Next web-ex meeting scheduled on 09 April 2019 at 14:30-16:30 CET.