## Slide 1
MOIMS Navigation WG
Working Group Report
Spring 2018
David Berry (WG Chair)
Frank Dreger (WG Deputy Chair)
Notes: 1
1
1

## Slide 2
Achievements for this meeting cycle:
  Celebrated the recent publication of the Pointing Request Message
  Completed internal WG review of revisions to drafts of the Orbit Data Messages, Attitude Data Messages, Nav Data Definitions & Conventions
  Continued discussion of Navigation Events Message in preparation for first WB
  Initiated discussion of Prototyping Plans for the Re-Entry Data Message, Tracking Data Message, and Orbit Data Messages
  Initiated 5 Year Review of Conjunction Data Message (will reconfirm or revise)
  Continued new project Navigation Data Messages Overview Green Book V2
  Continued discussion of Navigation Data Messages future directions (XML & KVN)
  Completed discussion of MOIMS Area Director "Special Topic" related to the Deep Space Gateway / Lunar Orbit Platform Gateway
  Completed update of WG 5 Year Plan
Interaction with other WGs
  Joint meeting w/CSS/SM Working Group on the topic of "events"
  Joint meeting w/SANA Operator regarding plans to migrate material from document annexes to SANA (Time Systems, Ref Frames, Element Set Defs, Orbit Centers, ...)
Problems and Issues:
  It would be nice if an "Estimated Delay to Next Status" column could be added to the Document Editor Queue report; we can see that there are many docs in the queue, but how long is the expected backlog for a document in that queue?
Working Group Status:
Active, "High Momentum"
  Navigation WG Executive Summary
Notes: JAXA is interested, resources being identified. Possible issues getting resources allocated / schedule.

## Slide 3
Resolutions agreed upon this meeting:
  Resolution 1: The Navigation WG thanks NASA and NIST for their excellent hosting of this CCSDS Meeting series.
Further Resolutions anticipated in the next 6 months:
  Resolution 2: Request to perform CESG Poll to approve publication of the Navigation Data – Definitions and Conventions Green Book V4
  Resolution 3: Request to create new project for revision of CCSDS 508.0 Conjunction Data Message (outcome of 5 Year Review pending)
  Navigation WG Executive Summary
Notes: JAXA is interested, resources being identified. Possible issues getting resources allocated / schedule.

## Slide 4
Planning (only approved Projects):
  Navigation WG Executive Summary
Area and WG name | CCSDS Ref Nr | Document Title | Status / Comments | Start and / or Target Publication Date
MOIMS NAV | 500.0 | Navigation Data—Definitions and Conventions | Little progress (Lead Editor funding issue... May reassign). | Start date 09-Nov-2015 End date 15-Dec-2018
MOIMS NAV | 500.2 | Navigation Data Message Overview (Update) | Lead Editor assigned. Still shows as "Draft" project, but CMC Poll shows unanimous "Adopt" result | Start date 25-Apr-2018 End date 30-Nov-2018
MOIMS NAV | 502.0 | Orbit Data Message (ODM) 5 Year Review Revision | Good progress. Continued internal draft reviews. Initiated prototyping discussion. | Start date 16-Apr-2015 End date 30-Mar-2020
MOIMS NAV | 503.0 | Tracking Data Message (TDM) 5 Year Review Revision | Good progress. CESG Agency Review poll in progress. Initiated prototyping discussion. | Start date 09-Oct-2013 End date 15-Nov-2018
MOIMS NAV | 504.0 | Attitude Data Message (ADM) 5 Year Review Revision | Good progress. Continued internal draft reviews. Initiated prototyping discussion. | Start date 16-Apr-2015 End date 30-Apr-2020
MOIMS NAV | 505.0 | Navigation Data Messages XML Specification 5 Year Review Revision | Little progress. | Start date 13-Jul-2016 End date 01-Apr-2019
MOIMS NAV | 508.1 | Re-Entry Data Message | Excellent progress. CESG Agency Review poll in progress. Initiated prototyping discussion. | Start date 03-Jul-2016 End date 30-Sep-2019
MOIMS NAV | N/A | Navigation Events Message | Very good progress. Initial requirements work in progress. Productive discussion of many options. Had joint mtg w/SMWG | Start date 07-Nov-2017 End date 30-Nov-2019
Notes: JAXA is interested, resources being identified. Possible issues getting resources allocated / schedule.

## Slide 5
  Navigation WG Upcoming New Work Items
Area and WG name | CCSDS Ref Nr | Document Title | Target Start / Publication Date | Resources Needed (total, Editor, Proto 1, Proto 2) TOTAL EDITOR PROTO1 PROTO2 |  |  |  |  | Comments Rationale What if not started?
MOIMS NAV | 508.0 | Conjunction Data Message 5 Year Review Revision ??? | ??-???-2018 | 2018 | ? | ? | ? | ? | The document wlll not reflect changes desired by key customers
 |  |  |  | 2019 | ? | ? | ? | ? | 
 |  |  |  | 2020 | ? | ? | ? | ? | 
Pending outcome of Resolution 3 on p.3, this new work item may not be necessary, though based on comments to date, "revision" seems likely.
Notes: 5
5
5

## Slide 6
Discuss in WG how MOIMS could be injected in LOP-G (formerly Deep Space Gateway) and be more influential.
Navigation WG Report
Principle:
Don't assume there is a need for unique standards just for LOP-G/DSG (similar to concept with small satellites).
Use/adapt existing standards, or identify gaps and develop standards to fill them.
Question:
Do we expect special requirements from LOP-G/DSG? Related concern: If DTN with multi-hops among multiple orbiting platforms, there are a number of technical issues that have not been adequately addressed. (Details available on request.)
  MOIMS Special Topic: What is MOIMS role in the Lunar Orbiter Platform Gateway (LOP-G)?
Notes: JAXA is interested, resources being identified. Possible issues getting resources allocated / schedule.

## Slide 7
Potential Nav WG Standards Useful for LOP-G/DSG
(All Partners)
  ODM - knowledge of position/velocity/accelerations of vehicle(s), prox ops, contact acquisition data
  ADM - knowledge of attitudes of vehicle(s), approach and rendezvous up to docking, proximity operations
  ODM/ADM in combination (or future message) to convey inertia matrix, center of gravity, etc., approach and rendezvous up to docking, proximity operations
  CDM - general lunar environment conjunction assessment (existing & future lunar orbiters, potential future debris created in spacecraft ops)
  ODM/ADM/CDM - in combination to coordinate avoidance maneuvering
  TDM - tracking of the LOP-G/DSG (with CSTS/Tracking Data Service), potential need to add optical image navigation observable
  PRM - use case: pointing an onboard optical telescope (raster scan survey of local environment), pre-EVA environment scanning.
  NEM - AOS, LOS, umbra, penumbra, RFI mitigation
  RDM - end of life studies/planning (future application)
  MOIMS Special Topic: What is MOIMS role in the Lunar Orbiter Platform Gateway (LOP-G)?
Notes: JAXA is interested, resources being identified. Possible issues getting resources allocated / schedule.

## Slide 8
Observations
Pleasant meeting environment, nice campus
Excellent parking availability and shuttle service
Some facilities were excellent
  Room size fit the number of attendees
  Environmentals, electrical, WiFi access were generally excellent
  Cafeteria offerings were extensive, reasonable, and good
Some facilities presented minor challenges
  Noise from nearby construction was a periodic irritant
  Lights in room were somewhat bright and could not be dimmed
  Projector image quality was a somewhat degraded for small text
  Cafeteria closed at 15:00, but coffee break was suggested for 15:30
Suggestions for Improvement
It was observed that the project schedules in the CWE Framework have dates in the "American" format (mm/dd/yyyy), however, many CCSDS WG members are more comfortable with an alternate format (dd/mm/yyyy). It is suggested that the project schedules use a format that is not ambiguous (e.g., dd-MMM-yyyy, where "MMM" is the letter abbreviation of the month 13-Apr-2018).
Draft documents containing equations are inconsistently mangled due to issues with the equation editor. Is there a CCSDS recommendation for editing equations?
  Navigation WG Additional Viewgraph 1
Notes: JAXA is interested, resources being identified. Possible issues getting resources allocated / schedule.