CCSDS NAVIGATION WG ACTION ITEMS
(From Berlin, October 2018, Chronological Order)

Last Update: 03-Apr-2019

# CURRENT ACTION ITEMS

The following action items were produced during the meetings.  They are also available on the CWE at http://cwe.ccsds.org/moims/docs/MOIMS-NAV/Meeting%20Materials/2018/Fall/navwg-action-items-201810.pdf . (Note that the table below reflects the state as the "Last Update Date", which is not necessarily the state as of the end of the meetings.)

# New Action/Outstanding Action Items

| ## | Action Item | Actionee | Due Date (Original) | Due Date (Current) |
| --- | --- | --- | --- | --- |
| 71 | Submit events lists to Alain | All | 30-Nov-2018 | 15-Mar-2019 |
| 98 | Produce Navigation Events Message initial draft | Alain Lamy | 31-Jan-2018 | 03-Apr-2019 |
| 1 | Submit SANA Glossary revisions to SANA | Cheryl Gramling | 28-Feb-2019 | 04-Apr-2019 |
| 89 | Submit Covariance Types data for SANA Registry | David Berry | 19-Nov-2018 | 05-Apr-2019 |
| 100 | Produce Navigation D&C Green Book 3.6 | Cheryl Gramling | 01-Mar-2018 | 08-Apr-2019 |
| 66 | Produce ADM P1.8 (including ACM) | Alain Lamy Julie Halverson | 15-Dec-2018 | 15-Apr-2019 |
| 78 | Combine events lists and distribute to WG | Alain Lamy | 15-Dec-2018 | 15-Apr-2019 |
| 90 | Submit Orbit-Relative Reference Frames data for SANA Registry | David Berry | 26-Nov-2018 | 19-Apr-2019 |
| 97 | Review ODM P2.38 | As assigned | 20-Feb-2019 | 28-Apr-2019 |
| 73 | Advise WG when CSS/SMWG "Planning Information Format" document reaches Agency Review | David Berry | 31-Dec-2018 | 30-Apr-2019 |
| 96 | SANA implementation of Nav References | David Berry | 31-Jan-2019 | 30-Apr-2019 |
| 68 | Produce NDM/XML P1.0.2 | David Berry | 20-Dec-2018 | 03-May-2019 |
| 91 | Submit Spacecraft Body Reference Frames data for SANA Registry | David Berry | 03-Dec-2018 | 03-May-2019 |
| 28 | Review Navigation D&C Green Book 3.6 | All | 27-Jun-2018 | 06-May-2019 |
| 7 | Request CESG Poll for Navigation D&C Green Book 3.6 | David Berry | 13-Apr-2018 | 07-May-2019 |
| 74 | Prepare Navigation references for SANA Registry | David Berry | 31-Oct-2018 | 17-May-2019 |
| 92 | Submit Revised Orbit Centers Registry data for SANA Registry | David Berry | 17-Dec-2018 | 17-May-2019 |
| 93 | Submit Corrigenda to SANA Registry Data | David Berry | 07-Jan-2019 | 17-May-2019 |
| 26 | XML Section for ODM (update) | David Berry | 08-May-2018 | 31-May-2019 |
| 58 | Produce ODM P2.39 | Dan Oltrogge | 15-Feb-2019 | 31-May-2019 |
| 59 | Produce ODM V3 Test Plan/Report | Dan Oltrogge | 15-Mar-2019 | 15-Jun-2019 |
| 64 | Produce CDM P1.0.1 | Brian / Dan | 30-Sep-2019 | 30-Sep-2019 |
| 80 | Add "Re-Entry Data Message Originator" role to "Organizations Registry" upon RDM publication | David Berry | 30-Sep-2019 | 30-Sep-2019 |
| 81 | Add RDM Terms to CCSDS Glossary | David Berry | 30-Sep-2019 | 30-Sep-2019 |
| 83 | Navigation Data Messages KVN Structural Requirements | Alain, Cheryl, Dan, David, Julie | 30-Sep-2017 | 30-Sep-2019 |
| 3 | Next available number | N/A | 31-Dec-2035 | 31-Dec-2035 |

# COMPLETED Action Items

| ## | Action Item | Actionee | Status | Completion Date |
| --- | --- | --- | --- | --- |
| 63 | Complete CCSDS Editor Boot Camp | Brian Swinburne | Complete | 19-Oct-2018 |
| 77 | Respond to LeoLabs re CDM | David Berry | Complete | 20-Oct-2018 |
| 75 | Speak with Peter Shames about having a SANA Registry schedule available to WGs | David Berry | Complete | 31-Oct-2018 |
| 60 | Produce RDM Test Plan/Report draft 1.1 | Alexandru Mancas | Complete | 01-Nov-2018 |
| 2 | Submit Celestial Body Reference Frames data for SANA Registry | David Berry | Complete | 11-Nov-2018 |
| 61 | Produce TDM Test Plan/Report ver 1.5 | David Berry | Complete | 13-Nov-2018 |
| 72 | Update WG Guidelines document | David Berry | Complete | 13-Nov-2018 |
| 25 | Produce ODM P2.38 | Dan Oltrogge | Complete | 24-Nov-2018 |
| 76 | Prototype SANA implementation of Nav References | David Berry | Complete | 25-Nov-2018 |
| 95 | Submit Attitude and Spacecraft Conventions data for SANA Registry | Julie Halverson | Complete | 27-Nov-2018 |
| 94 | Submit proposal for updates to SANA Registry Structure (Major & Minor Alignment) | David Berry | Complete | 07-Dec-2018 |
| 70 | Prepare review assignments for all new draft documents | David Berry | Complete | 10-Dec-2018 |
| 84 | Produce TDM P1.2 with RID dispositions | David Berry | Complete | 11-Dec-2018 |
| 99 | Notify TDM P1.1 Agency Reviewers of RID dispositions | David Berry | Complete | 11-Dec-2018 |
| 79 | Review & update Nav Data D&C 3.5.5 Attitude equation section 5.3.2, 5.3.3 | Julie, Alain | Complete | 12-Dec-2018 |
| 65 | Review NDM/XML P1.0.1 | Fran, Frank | Complete | 16-Dec-2018 |
| 67 | Produce NDMO G1.0.3 | Patrick Zimmerman | Complete | 11-Jan-2019 |
| 86 | Remove "Glossary" from Navigation Data Messages Overview Green Book. | Patrick Zimmerman | Complete | 11-Jan-2019 |
| 69 | Review Nav Data D&C 3.5.5 Section 6 | All | Complete | 27-Mar-2019 |
| 87 | Check SANA CCSDS Glossary to ensure that all Navigation Green Book glossary terms are present (Overview + Defs & Conventions) (especially "nutation" and "precession") | Cheryl Gramling | Complete | 27-Mar-2019 |
| 85 | Remove "Glossary" from Navigation Data - Definitions & Conventions Green Book. | Cheryl Gramling | Complete | 27-Mar-2019 |

# CANCELLED Action Items

| ## | Action Item | Actionee | Reason |
| --- | --- | --- | --- |
| 88 | Check SANA CCSDS Glossary to ensure that all Navigation Data Message Overview Green Book glossary terms are present | Patrick Zimmerman | Cheryl will check Glossary from both Green Books against SANA Glossary. |