## Slide 1: CCSDS Navigation Working Group
David Berry
06-May-2019

## Slide 2: Purpose
Introduce the technical program of the CCSDS Navigation Working Group to new members
Highlight progress since prior meetings
Set priorities for current meetings

## Slide 3: Agenda
CCSDS Overview
Navigation Working Group Overview
Navigation Working Group Documents
Q&A

## Slide 4: CCSDS & the Navigation Working Group
CCSDS is an organization which acts as the “principal technical engine of ISO TC20/SC13”
Develops international standards related to space data
Organization chart at https://cwe.ccsds.org/default.aspx
CCSDS consists of 6 general “Areas”
Areas are partitioned into 24 smaller groups called “Working Groups” (WG), “Special Interest Groups” (SIG), or “Birds of a Feather Groups” (BOF)
Each WG, SIG or BOF is associated with an Area
Nav WG is part of CCSDS Mission Operations and Information Management Services Area (MOIMS)
Charter is to produce CCSDS Recommendations related to the formatting and exchange of flight dynamics data

## Slide 5: Standards Development Process (In Brief)
A “Concept Paper” suggests a need for standardization
A Working Group is chartered to develop Recommendation
Working Group develops material (iterative process)
Recommendation documents go through several stages: Proposed (“White”), Draft (“Red”), Final (“Blue”), Revised Draft (“Pink”)
White Books are internal to the Working Group
When White Book matures, promotion to Red Book occurs
Formal Agency Review process commences (2-3 months)
When Agency Review is passed, prototyping is complete and test reports filed, promotion to Blue Book occurs
ISO standards process entered at advanced stage (DIS/FDIS)
Blue Books have 5 year review (reconfirm/retire/revise)
Blue Books being revised enter a draft stage colored “Pink”
Retired books are “Silver” (historic, no longer normative)
“Green Books” are non-normative technical reports
There are other colors in CCSDS spectrum (yellow, orange)

## Slide 6: Navigation WG Participating Membership
The CCSDS Navigation Working Group has had regular participation from the following space agency/organizations:
  CNES
  DLR
  ESA
  ETRI
  JAXA
  NASA (JPL, GSFC, JSC)
  Roscosmos State Corporation for Space Activities
  UKSA
  ISO TC20/SC14 (CCSDS “sister organization”)
  Agencies that previously named representatives to the Nav WG, but have not recently participated: ASI
Other agencies that participate in CCSDS, but are not involved in Navigation WG: CSA, INPE, CNSA
Commercial/military support are sponsored by an agency

## Slide 7: Nav WG Documents (“Color Coded”)
Current Work Items
  Attitude Data Messages (ADM) (Version 2 in progress)
  Conjunction Data Message (CDM) (5 Year Revision starting)
  Navigation Data Messages/XML Spec (Version 2 in progress)
  Orbit Data Messages (ODM) (Version 3 in progress)
  Tracking Data Message (TDM) (V2 in progress, V3 starting)
  Navigation Data - Definitions & Conventions (Ver 4 in progress)
  Navigation Data Messages Overview (Version 2 in progress)
  Re-Entry Data Message (RDM)
  Navigation Events Message (NEM, White Book in progress)
Completed Work Items
  Pointing Request Message (PRM)
“On Hold” Work Items
    Several “Draft” Projects and future ideas (FDM, LDM)

## Slide 8: Lead Editors for Works In Progress
  Attitude Data Messages (ADM): Alain, Julie
  Conjunction Data Message (CDM): Brian, Dan
  Navigation Data - Definitions & Conventions: Cheryl
  Navigation Data Messages Overview: Patrick
  Navigation Data Messages – XML Spec (NDM/XML): David
  Navigation Events Message: Alain, Fran
  Orbit Data Messages (ODM): Dan
  Re-Entry Data Message (RDM): Alexandru
  Tracking Data Message (TDM) Version 2: David
  Tracking Data Message (TDM) Version 3: Cheryl

## Slide 9: Progress Since Fall 2018 Meetings
ADM: Version P1.8 published
CDM: Official 5 Year Revision project created
Navigation Data – Definitions & Conventions Green Book: Version 3.6 published... Final?
Navigation Data Messages Overview: Version G1.0.3, G1.0.4 published... Final?
NDM/XML: No significant progress
NEM: No significant progress
ODM: Version P2.38 published
RDM: RID disposition completed, prototyping completed,
TDM: Prototyping in progress
SANA: Material for Attitude and Spacecraft Conventions has been added, material for orbital covariance matrix types has been submitted
Action Items: 27 of 50 completed (54%... last time 62%), 22 outstanding (44%), 1 cancelled (2%)
NOTE
  Spring to Fall Duration (days, 2015-2018): 226, 190, 176, 185
  Fall to Spring Duration (days, 2014-2018): 133, 143, 199, 151, 199

## Slide 10: Spring 2019 Meeting Objectives
Complete discussion of RDM "end game", propose polls
Complete discussion of Navigation Data Message Overview "end game", propose polls
Complete discussion of Green Book Version 4 (3.6) "end game", propose polls
Continue discussion of material migration to SANA, meet w/SANA Operator
Continue discussion of ODM Pink Book
Continue discussion of TDM V.2 Test Plan/Report, TDM V.3
Continue discussion of ADM Pink Book, new ACM material
Continue discussions of potential changes to CDM
Continue discussion of NEM infrastructure
Continue discussion of NDM/XML Pink Book

## Slide 11: Spring 2019 Registered Participants
David Berry
Frank Dreger
Cheryl Gramling
Julie Halverson
Alain Lamy
Byoung Sun Lee
Alexandru Mancas
Fran Martinez
Dan Oltrogge
Patrick Zimmerman
11, 12. Plus 2 USAF personnel sampling a few WGs

## Slide 12: Useful Web Sites/Contacts
Web Sites
  www.ccsds.org – general web site of the CCSDS
  http://cwe.ccsds.org/moims/default.aspx , then choose the “MOIMS-NAV” tab on the far left menu
    Select ‘Marketing Materials’ from the menu for various papers and presentations on the use of CCSDS Nav WG standards
E-mail Address
  moims-nav@mailman.ccsds.org (general traffic)
  moims-nav-exec@mailman.ccsds.org (WG internal)

## Slide 13: Q&A
???
???
???
???
???
???
???
???
???
???
???

## Slide 14: Backup Slides

## Slide 15: Navigation Data - Definitions & Conventions
Contains technical material related to the Navigation Working Group Recommendations
Non-normative document
Has a different development process (all internal to the working group, with CESG approval)
Work started early in the history of the Navigation WG (pre-2000)
Most recent edition (3.0) was published 05/2010
Green Book 4.0 project in progress; current issue is draft 3.6
Next steps: Complete version 4.0 update

## Slide 16: Navigation Data Messages Overview
Contains high level overview of and use cases for Navigation Working Group Recommendations
Originally intended to be “Volume 2 of existing Navigation Green Book”; AD suggested just having 2 different Green Books (a simpler approach)
Non-normative document
Has a different development process (all internal to the WG, with CESG approval)
Initiated at Berlin meetings Spring 2011
Published 12/2015
Green Book 2.0 project in progress; current issue is draft 1.0.4
Next steps: Complete Version 2.0 update

## Slide 17: Attitude Data Messages (ADM) (ADM)
Three standard message formats for exchanging spacecraft attitude descriptions
Attitude Parameter Message (APM) is an attitude state at epoch, must be propagated
Attitude Ephemeris Message (AEM) specifies a series of attitude states at multiple epochs, allows modelling of any number of torques, must be interpolated
Attitude Comprehensive Message (ACM), new message analogous to ODM's "Orbit Comprehensive Message"
Work started ~2003, became Blue Book 05/2008 (ISO Standard 13541:2010), currently being revised as result of 5 Year Review, ACM to be added
Current issue is Pink Book 1.8
Infusion Status: in daily use at NASA/GSFC, ESA
Next Steps: Complete V.2 revisions, do Agency Review

## Slide 18: Conjunction Data Message (CDM)
Standard message formats for transmission of conjunction assessment data that will warn spacecraft operators of pending close approaches between their spacecraft and another spacecraft or on-orbit debris
Also, to provide information for satellite operators to use to make decisions regarding whether and how to maneuver in order to avoid space collisions
Added to Charter/approved for development in Fall 2010
Deliverable: Blue Book and schema based on the “Conjunction Assessment Message” Concept Paper
First White Book January 2011, became Blue Book June 2013 (CCSDS record?), ISO/DIS 19389
Infusion Status: CSpOC, NASA/CARA, SDC, CNES, others?
Next Steps: Complete 5 Year Revisions

## Slide 19: Navigation Events Message (NEM)
Standard message formats for exchanging information regarding predicted orbital events
Orbital events describe when and possibly how some situations occur (generally related to a satellite) and constitute a major data type used in operations centers
Proposed at Colorado Springs Spring 2009, Concept Paper Fall 2010, added to Nav WG Charter Spring 2011
Work item in Charter approved December 2011
Project approved August 2017
Deliverable: Blue Book based on the “Events Message” Concept Paper, SANA Registry of Events
NOTE: Interest in this document by CSS/SM WG and CCSDS System Engineering Area (SEA)
Next steps: First White Book, XML infrastructure

## Slide 20: Navigation Data Messages/XML Spec (NDM/XML) (NDM/XML)
Directive to put Navigation WG Recommendations into XML format came from CMC ~2002
Describes an integrated XML schema set for encoding the ADM, ODM, and TDM
Compatible with ODM 1.0, ODM 2.0, ADM 1.0, ADM P1.0.6, CDM 1.0, TDM 1.0
Draft schema compatible with RDM R1
Work started 05/2004, became Blue Book 12/2010 (ISO Standard 17107:2011), currently being revised as result of 5 Year Review
Was first “approved” registry in the SANA Registry
Other Desirable Work: Agency infusion
Next Steps: Version 2 revisions (“qualified” vs. “unqualified” schemas, namespace revision, oemType changes, consolidation of "common" schemas)

## Slide 21: Orbit Data Messages (ODM) (ODM)
Four standard message formats for exchanging orbit descriptions
Orbit Parameter Message (OPM) is a state vector
  Position/velocity at epoch; must propagate
Orbit Ephemeris Message (OEM) is an ephemeris
  Position/velocity at multiple epochs; must interpolate
Orbit Mean Elements Message (OMM) is an orbit state
  Mean Keplerian elements; must propagate
Orbit Comprehensive Message (OCM) is a comprehensive message designed to contain much more detailed info
Work started ???, became CCSDS Blue Book V.1 09/2004 (ISO Standard # 22644 01/2006), CCSDS Blue Book V.2 11/2009 (ISO Standard #26900:2012), currently in revision
Current issue is Pink Book 2.38
Infusion Status: Orbit Data Messages are used in daily ops
Next Steps: Complete Version 3 revisions, Agency Review

## Slide 22: Pointing Request Message (PRM)
Standard message formats for transmission of pointing requests in formal language
Reduces “common language” pointing request errors
The requested pointing could be a pointing of a spacecraft instrument or of an onboard-antenna, within the future attitude sequence of the specified spacecraft
PRM identifies spacecraft, onboard instrument, various constraints and rates, applicable epochs, and other descriptive metadata
Proposed at Berlin Fall 2008, Concept Paper Fall 2009
Added to Charter Fall 2009, and approved for development in Spring 2010
First White Book Spring 2011, Blue Book 02/2018
Next steps: Agency infusion (being used by MOIMS/Mission Planning WG

## Slide 23: Re-Entry Data Message (RDM) (RDM)
The Re-entry Data Message (RDM) specifies a standard message format to be used in the exchange of spacecraft (re-)entry information between Space Surveillance and Tracking (SST) data providers, satellite owners/operators and other parties.
These messages can be used to inform spacecraft owners/operators of predicted re-entries or warn civil protection agencies about potential ground impacts.
Concept Paper January 2016
Approved for development/added to Charter June 2016
Deliverable: Blue Book and schema based on the “Re-Entry Data Message” Concept Paper
First White Book August 2016, Agency Review complete July 2018
Next Steps: CESG/CMC Polls, Publish!!!

## Slide 24: Tracking Data Message (TDM) (TDM)
Standard message format for exchanging tracking data
TDM supports widely used tracking data types:
  Radiometrics: Doppler, range, angle, Delta-DOR
  Ancillary information (e.g., meteorological, media delays, clock bias/drift)
Work started 10/2003, became Blue Book 11/2007, Corrigenda published 09/2010, ISO 13526:2010, currently being revised as result of 5 Year Review
Infusion Status: in progress or complete at ESA, NASA/JPL, JHU/APL, ISRO, DLR
Current issue is Red Book 2, Agency Review complete
Next Steps: Complete prototype testing, publish document, initiate TDM version 3 project.