## Slide 1
NAV WG Report to MOIMS
"Virtual Huntsville"
Spring 2020
David Berry (NAV WG Chair)
Frank Dreger (NAV WG Deputy Chair)
15 May 2020 – MOIMS Spring 2020
Notes: 1
1
1

## Slide 2
  NAV WG Executive Summary
Achievements for this Meeting Cycle
  Completed internal WG review of revisions to drafts of the Orbit Data Messages, Attitude Data Messages, Navigation Data Messages XML Specification
  Initiated discussion of Prototyping Plans/Results for the Orbit Data Messages V.3
  Continued discussion of structure and content of Navigation data on the SANA Registry
Documents Not Discussed in this Meeting Cycle
  Navigation Events Message: first draft not ready, priority lower than ADM which has same Lead Editor
  Conjunction Data Message V.2 update: first draft not ready
  Tracking Data Message V.2 in CESG Poll at present, Tracking Data Message V.3 not ready to discuss
Working Group Status
Active, "High Momentum"
Interaction with Other WGs
Completed joint meeting w/SANA Operator regarding continued migration of material from Nav WG document annexes to SANA (registry hierarchy (Approved, Candidate, Beta), programmable API, etc.)
Environmental Report
Plus: Virtual meeting format worked OK, but meetings were shorter due to time zone constraints.
Plus: Occasional internet audio problems, but nothing "terrible". Some other WGs had horror tales. One participant said that online audio was actually better than being together in a single room.
Minus: There were many people in the virtual meeting, but because the meetings were short and most people remained muted w/video off (by WG convention), there was no sense of group camaraderie except during the "Gathering Time" 20 minutes before the meetings, and many people could not attend those due to other time conflicts. Use of video was suggested to combat this; this would also allow presenters to better gauge reaction of the participants, see if they are understanding, etc. We will try more video in future audio/video conferences.
15 May 2020 – MOIMS Spring 2020
Notes: JAXA is interested, resources being identified. Possible issues getting resources allocated / schedule.

## Slide 3
Resolutions Agreed Upon this Meeting:
  None
Further Resolutions Anticipated in the Next 6 Months:
  None anticipated as a result of this meeting series.
  NAV WG Executive Summary
15 May 2020 – MOIMS Spring 2020
Notes: JAXA is interested, resources being identified. Possible issues getting resources allocated / schedule.

## Slide 4
  NAV WG Executive Summary
Completed Projects Since Fall 2019:
Planning (Only Approved Projects):
Area and WG name | CCSDS Ref Nr | Document Title | Status / Comments | Start and / or Target Publication Date
MOIMS NAV | 503.0 | Tracking Data Message (TDM) 5 Year Review Revision | Not discussed in these virtual meetings because the document is in CESG "approval to publish" Poll ending 14-May-2020. | Start date 09-Oct-2013 End date 01-Jul-2020
MOIMS NAV | 505.0 | Navigation Data Messages XML Specification 5 Year Review Revision | Acceptable progress. We hope to complete the project prior to the projected end date. | Start date 13-Jul-2016 End date 31-Oct-2021
MOIMS NAV | 508.0 | Conjunction Data Message 5 Year Revision | Not discussed in these virtual meetings due to reduced meeting time. | Start date 14-Jan-2019 End date 31-Dec-2021
MOIMS NAV | 504.0 | Attitude Data Message (ADM) 5 Year Review Revision | Good progress. Completed discussion of comments received during Pink Book P1.8 internal draft review | Start date 16-Apr-2015 End date 30-Apr-2022
MOIMS NAV | 502.0 | Orbit Data Message (ODM) 5 Year Review Revision | Good progress. Discussed and resolved a number of lingering issues existing in the ODM V.3 drafts. | Start date 16-Apr-2015 End date 28-Feb-2022
MOIMS NAV | TBD | Navigation Events Message | Not discussed in these virtual meetings due to reduced meeting time. Document has lower priority than another document with same Lead Editor. | Start date 07-Nov-2017 End date 30-Nov-2022
MOIMS NAV | 503.0 | Tracking Data Message (TDM) Version 3 Revision | Not discussed in these virtual meetings due to reduced meeting time. | Start date 07-Jan-2019 End date 30-Nov-2024
Area and WG name | CCSDS Ref Nr | Document Title | Status / Comments | Start and / or Target Publication Date
MOIMS NAV | 500.0 | Navigation Data—Definitions and Conventions (Update) V.4 | Completed and published 04-Dec-2019 | Start date 09-Nov-2015 End date 04-Dec-2019
MOIMS NAV | 508.1 | Re-Entry Data Message | Completed and published 04-Dec-2019 | Start date 03-Jul-2016 End date 04-Dec-2019
MOIMS NAV | 500.2 | Navigation Data Message Overview (Update) V.2 | Completed and published 12-May-2020 | Start date 25-Apr-2018 End date 12-May-2020
15 May 2020 – MOIMS Spring 2020
Notes: JAXA is interested, resources being identified. Possible issues getting resources allocated / schedule.

## Slide 5
  NAV WG Upcoming New Work Items
None at this time...
... but the Working Group is exploring some "strategic" options related to modularity, re-usability, and interoperability that will likely introduce some key changes.
15 May 2020 – MOIMS Spring 2020
Notes: 5
5
5

## Slide 6
  NAV WG Issues for CESG / CMC
None this meeting series.
15 May 2020 – MOIMS Spring 2020
Notes: JAXA is interested, resources being identified. Possible issues getting resources allocated / schedule.