CCSDS NAVIGATION WG ACTION ITEMS
(From "Virtual Huntsville", May 2020, Chronological Order)

Last Update: 03-Aug-2020

# CURRENT ACTION ITEMS

The following action items were produced during the meetings and completed or cancelled prior to the succeeding meetings. Action items that were produced but not completed are moved into the action items list of the succeeding meeting series.  They are also available on the CWE at http://cwe.ccsds.org/moims/docs/MOIMS-NAV/Meeting%20Materials/2020/Spring/navwg-action-items-202005.pdf . (Note that the table below reflects the state as the "Last Update Date", which is not necessarily the state as of the end of the meetings.)

# New Action/Outstanding Action Items

If "Status" = "Open", then "Date" = "Target Date"

If "Status" = "Complete", then "Date" = "Completion Date"

If "Status" = "Cancelled", then "Date" = "Cancellation Date"

Sort by "Status" (Descending), "Date" (Ascending)

| ## | Action Item | Actionee | Status | Due Date (Original) | Date |
| --- | --- | --- | --- | --- | --- |
| 26 | XML Section for ODM (update) | David | Open | 08-May-2018 | 05-Aug-2020 |
| 27 | Prepare PRM Corrigendum | Jose Miguel / Frank | Open | 20-Nov-2019 | 05-Aug-2020 |
| 53 | Determine organization for Italian RDM Provider role | Elena | Open | 26-Feb-2020 | 05-Aug-2020 |
| 58 | Prototype some "orbitLines" to explore the OCM schema effort for lines coming from SANA registries | David | Open | 10-Jun-2020 | 05-Aug-2020 |
| 59 | Produce ODM V3 Test Plan/Report Draft | Dan | Open | 15-Mar-2019 | 05-Aug-2020 |
| 60 | Produce ODM P2.40 | Dan | Open | TBD | 05-Aug-2020 |
| 61 | Produce ADM P1.10 | Alain/Julie | Open | TBD | 05-Aug-2020 |
| 62 | Produce ADM P1.10 Review Assignments | David | Open | TBD | 05-Aug-2020 |
| 63 | Review ADM P1.10 | All, as assigned | Open | TBD | 05-Aug-2020 |
| 64 | Produce CDM P1.0.1 | Brian / Dan | Open | 30-Sep-2019 | 05-Aug-2020 |
| 66 | Produce ODM 2.40 review assignments | David | Open | TBD | 05-Aug-2020 |
| 67 | Review ODM P2.40 | All, as assigned | Open | TBD | 05-Aug-2020 |
| 69 | Expand combined instantiation material in ODM/XML section | David / Dan | Open | 10-Jun-2020 | 05-Aug-2020 |
| 70 | Can we use "Conditional" (ICS language) in main portion of OCM (and perhaps ACM as well). | David | Open | 10-Jun-2020 | 05-Aug-2020 |
| 78 | Combine events lists and distribute to WG | Alain | Open | 15-Dec-2018 | 05-Aug-2020 |
| 17 | Update Navigation Terms in CCSDS Glossary (original + RDM terms) | Secretariat | Open | 31-Aug-2019 | 02-Sep-2020 |
| 29 | Request addition of "GMST", "MET", "MRT" to Time Systems Registry | David | Open | 03-Nov-2019 | 02-Sep-2020 |
| 33 | Request OID move to separate column in "CCSDS Navigation Normative Annexes" registry | David | Open | 20-Nov-2019 | 02-Sep-2020 |
| 39 | Inquire regarding implementing a way to print a SANA registry out to PDF. | David | Open | 20-Nov-2019 | 02-Sep-2020 |
| 40 | Inquire regarding restricting the usage of some registry entries in certain standards (e.g., restricting CDM users to choosing ITRF, EME2000, or GCRF for the reference frame). | David | Open | 20-Nov-2019 | 02-Sep-2020 |
| 42 | Inquire of SANA regarding provision of some kind of "What's New?" indication for users. | David | Open | 20-Nov-2019 | 02-Sep-2020 |
| 48 | Prepare CDM Corrigendum regarding RESIDUALS_ACCEPTED | David | Open | 30-Nov-2019 | 02-Sep-2020 |
| 74 | Prepare Navigation references for SANA Registry | David | Open | 31-Oct-2018 | 02-Sep-2020 |
| 92 | Submit Revised Orbit Centers Registry data for SANA Registry | David | Open | 17-Dec-2018 | 02-Sep-2020 |
| 93 | Submit Corrigenda to SANA Registry Data | David | Open | 07-Jan-2019 | 02-Sep-2020 |
| 96 | SANA implementation of Nav References | SANA | Open | 31-Jan-2019 | 15-Oct-2020 |
| 16 | Prepare ADM section 6.8 (ACM XML) | David | Open | 15-Sep-2019 | 31-Oct-2020 |
| 98 | Produce Navigation Events Message initial draft | Alain | Open | 31-Jan-2018 | 15-Dec-2020 |
| 65 | Produce OMM/XML combined instantiation for Dan | David | Complete | 31-May-2020 | 16-May-2020 |
| 68 | Produce NDM/XML P1.0.2 | David | Complete | 20-Dec-2018 | 27-Jun-2020 |
| 71 | Produce NDM/XML P1.0.3, submit to Area Director | David | Complete | 31-Jul-2020 | 31-Jul-2020 |
| 72 | Submit NDM/XML 2.0.0 schemas to SANA Operator | David | Complete | 03-Aug-2020 | 03-Aug-2020 |
| 73 | Next available number | N/A | AAAAAA | 31-Dec-2035 | 31-Dec-2035 |