## Slide 1
NAV WG Report to MOIMS
"Virtual Toulouse #2"
Fall 2021
David Berry (NAV WG Chair)
Frank Dreger (NAV WG Deputy Chair)
09-Nov-2021 – MOIMS Fall 2021
Notes: 1
1
1

## Slide 2
  NAV WG Executive Summary
Achievements for this Meeting Cycle
  Completed discussion of Orbit Data Messages Pink Book status, confirmed SANA content, Orbit Data Messages V.3 Agency Review status, testing prep
  Completed discussion of Attitude Data Messages Pink Book with focus on preparations for internal proofreading review of Pink Book P1.12 in advance of Agency Review. Initiated discussion of prototyping and test planning issues.
  Continued discussion of Conjunction Data Message V.2 Pink Book, completed resolution of comments from internal review of Pink Book P1.0.1
  Initiated discussion of NDM/XML V.3 justification, content, and issues
Working Group Status
Active, "High Momentum" (some momentum loss with virtual format of last few semi-annual meetings)
Interaction with Other WGs
None this meeting series.
Problems and Issues
Virtual meetings have allowed us to continue making some progress, but scheduling virtual meetings presents several issues... it will be good to get back to a full week of meetings in Spring 2022!
09-Nov-2021 – MOIMS Fall 2021
Notes: JAXA is interested, resources being identified. Possible issues getting resources allocated / schedule.

## Slide 3
Resolutions Agreed Upon this Meeting:
    None
Further Resolutions Anticipated in the Next 6 Months:
    NAV-1: Request to issue resolution for CESG Poll and CMC Poll to approve Agency Review of the Attitude Data Messages Version 2
  Planning (Only Approved Projects):
  NAV WG Executive Summary
Area and WG name | CCSDS Ref Nr | Document Title | Status / Comments | Start and / or Target Publication Date
MOIMS NAV | 500.2 | Navigation Data Messages Overview | New project apparently approved 10/07/2021 (CMC-P-2021-09-007). Not yet started | Start date 17-Jan-2022 End date 01-Nov-2022
MOIMS NAV | 505.0 | Navigation Data Messages XML Specification Version 3 Revision | New project apparently approved 10/07/2021 (CMC-P-2021-09-007), but not yet added to project plan. | Start date 25-Oct-2021 End date 31-Aug-2022
MOIMS NAV | 502.0 | Orbit Data Message (ODM) 5 Year Review Revision | Good progress. Document is currently in Agency Review, ending 14-Dec-2021. One prototype is "complete" (pending any changes introduced during Agency Review), second in progress. | Start date 16-Apr-2015 End date 31-Aug-2022
MOIMS NAV | 504.0 | Attitude Data Message (ADM) 5 Year Review Revision | Good progress. Completed discussion of planned changes in Pink Book P1.12. Initiated plans for proofreading review prior to the Agency Review. Initiated prototype testing plans. | Start date 16-Apr-2015 End date 30-Jan-2023
MOIMS NAV | 508.0 | Conjunction Data Message 5 Year Revision | Good progress. Completed resolution of issues raised during internal review of Pink Book P1.0.1. | Start date 14-Jan-2019 End date 31-Dec-2022
MOIMS NAV | 503.0 | Tracking Data Message (TDM) Version 3 Revision | Not discussed in these virtual meetings due to reduced meeting time. Still in early stages of development, lower priority. | Start date 06-May-2019 End date 30-Nov-2024
MOIMS NAV | 507.0 | Navigation Events Message (NEM) | Not discussed in these virtual meetings due to document having lower priority than the ADM which has the same Lead Editor. End date to be revised based on telecon discussion prior to Spring 2022. | Start date 07-Nov-2017 End date TBD
09-Nov-2021 – MOIMS Fall 2021
Notes: JAXA is interested, resources being identified. Possible issues getting resources allocated / schedule.

## Slide 4
  NAV WG Upcoming New Work Items
None at this time...
... but we may have some new work item proposals between now and Spring 2022; we need to ensure that the resources are available and do the required work force planning.
Fragmentation Data Message
Launch Data Message
09-Nov-2021 – MOIMS Fall 2021
Notes: 4
4
4

## Slide 5
  NAV WG Issues for CESG / CMC
None
09-Nov-2021 – MOIMS Fall 2021
Notes: JAXA is interested, resources being identified. Possible issues getting resources allocated / schedule.

## Slide 6
  Participation
6 sessions (2 per week starting 18-Oct-2021), plus the Opening Plenary
09-Nov-2021 – MOIMS Fall 2021
Agency | Number | Notes
CNES | 3 | Including Deputy Area Director
DLR | 1 | 
ESA | 4 | Including Area Director
JAXA | 1 | 
NASA | 5 | 
UKSA | 1 | 
Total | 15 | 
Notes: JAXA is interested, resources being identified. Possible issues getting resources allocated / schedule.