**SM&C Document Status**

**13 September 2018**

**For review and update at the Berlin meetings October 15-19, 2018.**

Here is what is in the CWE. Note that some dates are past and some documents are missing. Action is needed to request approval to work on new documents, including those that have been listed as DRAFT in another CWE table.



**SM&C Document Status and Notes**

**13 September 2018**

**520.0.G MO Services Green Book - 5y** **Revision (ESA)** **Sam Cooper**

* 22Aug18: Progress is continuing but still very slow. About 50% complete
* Draft version for review due end of September

**520.1-M-1 Mission Operations Reference Model               Stefan Gaertner**

* 12April18: Reviewed by WG. Updates are needed. Not a major change, but there are sections and references that are out of date.
* 23Jun18: New dates and status requested from Stefan Gaertner.
* 22Aug18: A mostly finished version expected by the first week of October. Will review in Berlin.
* January draft for review.

**522.0.B Common Services (ESA, CNES) Sam Cooper**

* 22Aug18: Prototyping nearly complete (holiday season slowed things down)
* Updated version after prototyping due end of September

**522.2.B Mission Data Product Distribution Services** **(ESA, CNES) Mehran Sarkarti / TBD**

* 14Jul17: CESG poll for AR closes with conditions by Barkley, Shames, Burleigh.
  + Concerned that it too abstract for a Red Book, may overlap other product distribution standards. Sam also to email Scott Burleigh.
* 10Apr18: Sam to finalize responses to Peter and Scott by April 20, 2018
* 14Aug18: Updated for P.Shames completed and passed to Peter for review

**523.2.M C++ API (NASA) Dan Smith**

* 31July18 Start Agency Review. Due October 5.

**524.4.B ZMTP Binding: (CNES, ESA) Olivier Churland**

* 12Feb18: Agency review closed. No comments from JAXA, INPE, CNES. 5 from ESA
* 13Aug18: Final P. Shames issues resolved, O. Churland requesting complete confirmation from Peter

**660.0 XTCE 1.2 Blue Book (NASA) Dan Smith**

* 10Apr18: OMG has approved technical content. Per CCSDS rules, will wait for OMG publication to begin CCSDS Agency Review. Possibly September 2018. Will be an up/down CCSDS vote with any comments provided to OMG for future incorporation. OMG final in September.

**660.1; 660.2 XTCE 1.2 Green Books Dan Smith**

* These books will need minor updates once the XTCE Blue Book is updated.  No action should be taken until the OMG releases their XTCE 1.2
* 23Jun18: Draft project for the management Green Book has been entered in CWE and request for approval sent to Mario. Must send email to Secretariat to request approval.

File Management – need to create project in CWE

Automation – need to create project in CWE

--- end --