## Slide 1
Meeting # | Date/Time | Theme | Topics / minutes | Leader/Presenters
1 | Monday May 4, 2020 | Status | All documents/CWE 15 Old action items 15 OpSat 40 Prototypes 15? Prototype with SOIS 10 Software library, sharing 15 Gateway/Artemis 10 | Dan Smith
2 | Wednesday May 6, 2020 | OMG and IOAG | OMG Update Status and process Summary of baselined catalog #3 What will Catalog #3 mean to SM&C? Status and discussion of the NASA-ESA-CNES interoperability demo | Dan Smith, Costin Radulescu
3 | Friday May 8, 2020 | Common Object Model | Review purpose Alternatives Decisions and way forward | Sam Cooper
4 | Tuesday May 12, 2020 | Documents | Green Book Mission Data Products Distribution | Sam Cooper
5 | Thursday May 14, 2020 | Interoperability and Wrap up | SM&C Concerns and Vision MO subset for interoperability Changing specifications to improve outward-facing interfaces Action Items from Meetings 1-5 Resolutions, Report for Area Director | Dan Smith Sam Cooper
CCSDS / MOIMS / SM&C WG. Spring 2020 Virtual Meeting Series
Each meeting is scheduled for 2 hours via WEBEX and will start at JPL/6am, GSFC/9am, ESA/3pm

## Slide 2
ID | ACTION | ASSIGNED TO | DUE | NOTES | STATUS
2019-1024-01 (was 2019-0509-1) | JAVA API 5-yr review - Find single agency to do the work. (was 2018-1019-3) | All | 3/15/2020 | No volunteers. Sam and Dan may decide to reconfirm | 
2019-1024-02 (was 2019-0509-2) | Provide updated draft file services spec (was 2018-1019-6) | ESA | 3/15/2020 | Defer until after Data Products | 
2019-1024-03 (was 2019-0509-3) | Find a second Agency (besides ESA) for supporting the binding to DTN (was 2018-1019-7) | All | 3/15/2020 | May create DRAFT project | 
2019-1024-04 (was 2019-0509-6) | Ensure XML files are moved to the SANA registry. | Sam, Olivier | 12/30/2019 |  | 
2019-1024-05 | Distribute XTCE Elements Green Book for WG Review | Dan Smith | 11/1/2019 |  | 
2019-1024-06 | MO Green Book – Review discussion of Object Model definition and consider alternatives. | Sam, Olivier, Ceasar | 12/30/2019 |  | 
2019-1024-07 | Review books for possible PINK sheets to remove MAL polymorphic restriction. | Olivier (ZMTP), Stefan (SPP), Sam (TCP/IP, misc.), Adrian (HTTP). | 2/1/2020 | May need to justify why no prototype is needed. | 
2019-1024-08 | Mission Data Product Services – put out a new concept paper update | Sam and Tiago | 12/30/2019 |  | 
2019-1024-09 | Review SOIS Yellow Book conclusions section. | Sam and ALL | Sam to distribute by 12/30/2019, ALL to review by 2/1/2020 |  | 
Fall 2019 – Darmstadt, Germany
Open Actions from Spring 2019 meeting have been moved to this list.