## Slide 1
  MOIMS Meeting Demographics
Agency |  |  |  | SM&C WG
CNES |  |  |  | 2
CNSA |  |  |  | 
CSA |  |  |  | 
DLR |  |  |  | 1
ESA |  |  |  | 5
JAXA |  |  |  | 
NASA |  |  |  | 3
ROSCOSMOS |  |  |  | 
UKSA |  |  |  | 1
Others |  |  |  | 
Total |  |  |  | 12
Meeting Duration |  |  |  | 5 days
Agency Diversity |  |  |  | 5

## Slide 2
  SM&C WG Executive Summary
Achievements for this meeting cycle:
All RIDs from Agency Review on MAL BB discussed and dispositioned in agreement with RID owners. Updated version of the BB shall be sent to the secretariat for publication by end June together with the prototyping YB.
MO Reference MB updated according to the comments from SEA AD wrt security and to bring it uptodate with MO 2.0. . Updated version shall be sent to the SEA AD for confirmation and to secretariat for start of Agency Review by mid June.
M&C BB revised with MO 2.0 updates presented by CNES. Draft version due by end of June for WG review. (Noted that project is missing in CWE)
Mission Product Distribution Service (MPDS) draft version presented. Service outline and data model reviewed by the WG. Work will continue in WG Telecons until Fall Meetings.
In response to CESG Action for facilitating infusion of MO standards in missions, the WG members took an action to identify candidate missions with hosted payload setup (Payload from Agency A, flying on spacecraft of Agency B) for the adoption of MPDS on the ground. Due next meeting.
SM&C WG would like to thank NASA for the excellent facilities and smooth organisation of the Spring Meetings. The OWL device was excellent for hybrid meeting.
Working Group Status:
”High Momentum”: Very active participation over 5 days in hybrid mode: significant increase in effectiveness and productivity noted
Continuous remote participation of multiple WG members for 8—9 hours until midnight European time!
Interaction with other WGs:
Joint meeting with MP&S WG – Brainstorming on the concepts of Automation and identifying the relevant areas for standardisatoin. Conclusion of the joint meeting was, it is of lower priorities for both WGS, hence shall be revisited at a later stage. For SM&C WG the priority is to finish the update of its books in the context of MO 2.0 and publish the MPDS.
Problems and Issues:
WG was informed that NASA Deputy Chair is no longer available. The appropriate CCSDS process shall be followed asap to start a Poll for a new deputy chair. WG considers Costin Radulescu as an excellent candidate for deputy chair.
No RIDs from NASA on the MAL BB received so far. Costin Radulescu took action to check if there will be any additional RIDs (by end of May).
The WG would welcome stronger active promotion of our standards via NASA CCSDS colleagues in particular for large inter-agency collaborative missions (e.g. Artemis). Similarly, the WG would welcome feedback on missing standards from these missions
Unfortunately considerable number of key members of the WG could not attend in person. Remote participation to 8-9 hours sessions for 5 consequent days to support deep technical subjects such as RID dispositions and data modelling is extremely inefficient (also for the participants in the room).

## Slide 3
Resolutions agreed upon this meeting:
SM&C-01: Request new project for the revision of CCSDS 522.0-B-1 Mission Operations Monitor & Control Services (M&C)
SM&C-02: Request new project for the revision of CCSDS 524.3-B-1 Mission Operations--Message Abstraction Layer Binding to HTTP Transport and XML Encoding
Further Resolutions anticipated in the next 6 months:
  SM&C-03: Resolution to publish CCSDS 521.0-B-3 Mission Operations - Message Abstraction Layer (MAL) after the AR
Planning (only approved Projects):
  SM&C WG Executive Summary
Area and WG name | CCSDS Ref Nr | Document Title | Status / Comments | Start and / or Target Publication Date
MOIMS SM&C | 520.0-G-4 | Mission Operations Services Concept (Issue 4) | Waiting MO 2.0 updates. Parked for now, as it is not the highest priority. | Start date 12Jan2016 End date 30Jun2024
MOIMS SM&C | 520.1-M-2 | Mission Operations Reference Model | Updated version with changes agreed with SEC WG and SEA implemented. Shall be sent to secretariat by Mid June 23. | Start date 19Oct2018 End date 01Dec2023
MOIMS SM&C | 521.0-B-3 | Mission Operations - Message Abstraction Layer (MAL) - B-3 | Passed Agency Review. Updated version with RIDs by mid June. Prototyping yellow book expected end June. | Start date 2021 End date 1OCT2023
MOIMS SM&C | 522.2-B-1 | Mission Operations - Mission Product Distribution Services | Work resumed, Book shall be ready for AR by Fall meetings 2023 | Start date 2015 End date 30Jun2024
MOIMS SM&C | XXX-x-B-1 | Mission Operations File Management Services | On Hold/ Priority given to MPDS | Suspended for now. Not high priority.
MOIMS SM&C | 660.1 | XML Telemetric and Command Exchange (XTCE) Element Description | On Hold | Suspended for now. Not high priority.

## Slide 4: MO 2.0 Status and Implementation Roadmap
MO Framework:
(1) MAL BB will be soon sent to publication (ESA Editor, ESA/CNES prototype)
Reference Model MB will be soon sent to AR (DLR Editor)
MO Green Book: On hold as today not a priority
COM BB: Silverise, once MO 2.0 set of consistent standards are published
Language Bindings:
Silverise all books (C++ and JAVA) once MO 2.0 set of consistent standards are published
Transport Bindings:
Update BBs in the following order:
  (3) HTTP/XML (ESA editorship, NASA-ESA prototype)
  TCP/IP and Split Binary Encoding (DLR editorship, prototype TBD)
  Space Packet and Binary Encoding (TBD)
  ZMTP (TBD)
Application Layer Services:
Update BBs in the following order:
  (2) Mission Product Distribution Service: Work in parallel to M&C. Send to AR in Fall 2023 (ESA Editor, ESA/NASA prototype)
  (2) M&C BB: Send to AR in Fall 2023 (CNES Editor, ESA-CNES prototype)
  Common Services BB: On hold. To be tackled later

## Slide 5
  SM&C WG Upcoming New Work Items
Update of Transport and Encoding Books to MO 2.0

## Slide 6
  SM&C WG Issues for CESG/CMC
  Replacement of the resigned NASA deputy chair.
  No NASA RIDs received on MAL BB as part of the Agency Review.
  Hybrid meetings with remote participation of KEY members in 8-9 hours consecutive sessions for 5 days is highly inefficient (also slowing down significantly the flow of discussions for the participants in the room, use of white boards, etc.), when discussing detailed technical topics such as data modelling or service specifications
  Having 5 days 8-9 hours sessions is in comparison to remote sessions during COVID (6-7 sessions of 2 hours each) is more efficient by a factor of 5 (we managed to update 3 BBs and 1 MB in Spring meetings and a joint meeting with MPS WG). During COVID 1 book could be discussed in 6 remote sessions of 2 hours.
  The WG would welcome stronger active promotion of our standards via NASA CCSDS colleagues in particular for large inter-agency collaborative missions (e.g. Artemis). Focus on Ground to Ground adoption of MO Services.
Notes: 6
6
6