## Slide 1
SM&C WG Report to MOIMS
Spring Technical Meetings 2024
M. Sarkarati, C. Radulescu
Notes: 1
1
1

## Slide 2
Achievements for this meeting cycle
  SM&C WG met for five days F2F.
  MAL BB has been published.
  HTTP/XML MAL binding WG review completed – minor changes pending. Pink Sheet approach will be generated (target June 2024).
  MPD BB prototyping approach agreed. Ready to submit for Agency Review (target June 2024).
  M&C BB final WG Review complete. Ready to submit for Agency Review (target June 2024).
  Joint meeting with Sec WG on MO Security strategy. Agreed to prepare first content draft (target Fall 2024).
  Joint meeting with Nav WG on MO-based navigation services definition for PNT support in LNIS – SM&C WG will prepare an example of representation of a service without the need to implement MAL (target June 2024).
  Joint meeting with DTN WG on CCSDS Delivery Agent (CDA) Service – agreed to start a project (target June 2024) with support from RF and DTN WG.
  Focus until Fall 2024 meeting will be on:
    Reference Model MB  Publish
    HTTP/XML binding BB  Publish
    M&C BB  Prototyping + Agency Review
    MPD BB  Prototyping + Agency Review
    MO GB  Update needed (WG Review)
    MO Security  First Draft
    CDA BB  First Draft
    SPP/Binary BB  Start 5Y review
  SM&C WG Executive Summary

## Slide 3
Working Group Status
  High Momentum. Very active and technical discussions.
  2 CNES, 1 DLR, 5 ESA, 2 NASA, 2 Industry (Airbus/ESA).
Interaction with other WGs
  Joint meeting with Sec WG on MO Security strategy.
  Joint meeting with Nav WG on MO-based navigation services definition for PNT support in LNIS.
  Joint meeting with DTN WG on CCSDS Delivery Agent (CDA) Service.
  Support provided to MP&S Meetings.
  Joint meetings with other WGs were beneficial and we plan to make this a priority in the future meetings.
Problems and Issues
  Meeting venue made it challenging to mingle among participants.
  The SM&C WG considers essential to meet 5 days during Fall Meetings 2024.
  SM&C WG Executive Summary

## Slide 4
Resolutions agreed upon this meeting
  Request the MOIMS AD to start the Agency Review of:
    CCSDS 524.3-B-2 Mission Operations - Message Abstraction Layer Binding to HTTP Transport and XML Encoding
    CCSDS 522.2-B-1 Mission Operations - Mission Product Distribution Services
  Request the creation of:
    New project - CCSDS Delivery Agent Service
    5 Year Review - 524.1-B-2 MAL Binding to SPP and Binary Encoding
Further Resolutions anticipated in the next 6 months
  Request the MOIMS AD to start the Agency Review of:
    CCSDS 522.1-B-2 Mission Operations - Monitor & Control Services
  SM&C WG Executive Summary

## Slide 5
  SM&C WG Executive Summary
Area and WG name | CCSDS Ref Nr | Document Title | Status / Comments | Start and / or Target Publication Date
MOIMS SM&C | 520.0-G-4 | Mission Operations Services Concept – G-4 | Project in progress. NASA will lead the update. | Start date 01Nov2016 Pub date 30Jun2025
MOIMS SM&C | 520.1-M-2 | Mission Operations Reference Model – M-2 | Ready for publication. CMC poll to open. | Start date 19Oct2018 Pub date 30Jun2024
MOIMS SM&C | 522.1-B-2 | 5Y Mission Operations Monitor & Control Services – B-2 | Final WG review complete. Ready for agency review. | Start date 01Feb2022 Pub date 15Jan2025
MOIMS SM&C | 522.2-B-1 | Mission Operations - Mission Product Distribution Services – B-1 | Final WG review and prototyping pending. | Start date 2015 Pub date 30Jan2025
MOIMS SM&C | 524.1-B-2 | 5Y Mission Operations - Message Abstraction Layer Binding to Space Packet Transport and Binary Encoding – B-2 | Agreed to start a project. Follow the pink sheet approach. Possibly DLR will lead. | Start date 15May2024 Pub date 30Jun2025
MOIMS SM&C | 524.3-B-2 | 5Y Mission Operations - Message Abstraction Layer Binding to HTTP Transport and XML Encoding – B-2 | Final WG comments being implemented. Pink sheet and redlined version to be provided to the MOIMS AD. | Start date 01Jul2022 Pub date 01Aug2024
MOIMS SM&C | XXX.X-B-1 | CCSDS Delivery Agent (CDA) Service | Agreed to start a project. ESA will lead the book. | Start date 15May2024

## Slide 6: Thank you!