# MISSION CONTROL AND INFORMATION MANAGEMENT SERVICES

# PACKAGING AND REGISTRY WORKING GROUP

##### Date: 19 May 2003

# Approved:

Lou Reich_______						 19th May 2003___

WG Chair							Date

Nestor Peccia___						23th May 2003______

Area Director						Date

Adrian Hooks______					_________________

CESG Chair							Date

TITLE OF GROUP: 		Archive Ingest Working Group

CHAIR: 			 Donald Sawyer

AREA

DIRECTOR:		 Nestor Peccia

MAILING LIST:	arnaud.lucas@cnes.fr, awood@mail.arc.nasa.gov, b.r.barkstrom@larcnbeagrie@aol.com, d.giaretta@rl.ac.uk, denis.minguillon@cst.cnes.fr, Donald.M.Sawyer@nasa.gov, Elisabeth.A.Brinker@nasa.gov, Fabienne.Delhaise@esa.int, GianMaria.Pinna@esa.int, john.garrett@gsfc.nasa.gov, louis.i.reich@gsfc.nasa.gov, Nestor.Peccia@esa.int, Patrick.Mazal@cnes.fr, roger.thompson@scisys.co.uk, steve.hughes@jpl.nasa.gov, william.underwood@gtri.gatech.edu.

RATIONALE

# Agencies need to reduce the cost and increase the automation among applications

associated with the exchange of information applications and those facilities that produce, distribute and store the information. CCSDS has been a leader in the development of data packaging techniques and their association with the registration of schemas/data definitions; CCSDS has produced several standards in this area that are in active usage within agencies and include those known as Standard Formatted Data Units, Parameter Value Language, Control Authority Procedures; and Control Authority Data Structures; However the speed of technology change including the emergence of XML as a standard data description language, the vast increase in the size and interrelationships of space data and the emergence of the Internet as a data delivery mechanism require vastly different versions of these documents be written. Also, the vast increases in space hardened computer power and communications bandwidth allow techniques that previously were considered ground system only to be utilized in the end to end space data systems.

The large size and binary nature of space prevents the direct usage of commercial or International earth based standards

### Objectives

The purpose of this Working Group is to:

- Collect use cases from the space operations community and develop requirements for XML data packaging

- Develop a set of recommendations that specify an extensible framework for packaging data and metadata, that can contain an object physically, by Universal Resource Locator(URL) or by Universal Resource Identifier(UR) or by Universal Resource Name(URN), includes the ability to express appropriate relationships, using XML and related techniques, and the implementation of the packaging format in an appropriate set of network and file protocol

- Oversee the implementation of at least two implementations of the packaging framework

- Conduct usability and interoperability tests in many area of space data systems (see resources section)

- Based on testing develop a second version of the recommendations

- Based on testing experience and requirements from various Space Data and Operations Groups, establish a registry/repository standard that is extensible, addressing data structures and information modeling, that leverages the more widely based registry work such as ebXML and that also supports the data packaging registry/repository requirements

Schedule

| Date | Milestone |
| --- | --- |
| 19 May 2003 | WG chartered and active. |
| 10 Aug 2003 | XFDU draft 'proposed' document (WB) With use cases/requirements avail. |
| 10 Aug 2003 | Prototyping for XML Packaging starts |
| 15 Sept 2003. | XFDU final draft document for CESG approval to proposed document (WB) |
| 30 Sept 2003 | Prototyping Reports |
| October/ 2003 | MOIMS Area meeting Registry/Repository Concept Paper based on currently implemented standards and requirements from XFDU prototyping environments and other potential users |
| December 2003 | Generate CCSDS XFDU 'Proposed Standard'(RB) and initiate review and further implementation/prototyping |
| March 2004 | Joint FTF meeting with Systems Engineering, Information Architecture team to develop work plan in this area |
| December 2004 | Generate CCSDS Recommended Standard, and two interoperable reference implementations (or a second round for a 'draft standard') |
| 2005 -2006 | Develop Registry/Repository data structures, interfaces and procedure recommendations for the appropriate space operations and data domains. Develop enhancements for the XFDU packaging recommendations based on the planned Version 2 enhancements |

Risk Management Strategy

The Packaging Recommendation functionality has been split between two planned releases of the XFDU Packaging Recommendation to allow early prototyping of requied capabilities.

This should allow lessons learned in the prototyping to influence the design  of the more complex capabilities

A wide variety of use cases and testing environments including but not limited to:

- NASA PDS

- NASA/EOSDIS  Libraries

- NASA SLE implementations

- CNES SLE implemenntations

- CNES Archive Ingest SIP development

- ESA Data Distribution System

- ESA CAOS

Overlapping membership, frequent discussions and a minimum of one FTF meeting with the Information Architecture BOF/WG in the Systems Engineering area to avoid significant duplication of effort or significant divergence of concepts

Programmatic risks:

Unavailability of resources could delay achievement of milestones. Fallback option would be to reschedule the milestones.

Resource Needs

Lead agency: NASA or CNES editor. Staffing needed: WG lead (NASA 20%) WG deputy (NASA 15%)  Recommendations Editors (CNES 30%,NASA 30%) WG Contributers 10%

Testing Coordinator 20%

Testers 30%-50% 4-6 months 20% continuing, at least 1 per environment (NASA –3+ CNES 2+,ESA 2+)