# 14 July 2003  latest  version of charter in response to RIDs

TITLE OF GROUP: 		 Navigation Working Group

CHAIR: 			 Felipe Flores-Amaya

AREA DIRECTOR:		 Nestor Peccia

MAILING LIST:

Members

Felipe Flores-Amaya  <Felipe.Flores-Amaya-1@nasa.gov>

Charles Acton (NASA) <Charles.H.Acton-Jr@jpl.nasa.gov>

Jacques Foliard (CNES) <jacques.foliard@cnes.fr>
Reinhard Kiehling (DLR) <Reinhard.Kiehling@dlr.de>
Timothy McElrath (NASA) <tpm@jpl.nasa.gov>
Mina Ogawa (NASDA) <ogawa.mina@nasda.go.jp>
Guillermo Ortega (ESA) <Guillermo.Ortega@esa.int>

Siegmar Pallaschke <Siegmar.Pallaschke@esa.int>

POCs

Wyn Cudlip (BNSC/QinetiQ) <WCudlip@space.qinetiq.com>

Shiro Ishibashi (Fujitsu) <ishiba@ssd.ssg.fujitsu.com>

Flora B. Lowes (NASA) <flora.b.lowes@nasa.gov>

A.	RATIONALE:

The Navigation Working Group provides a discipline-oriented forum for detailed discussions and development of technical flight dynamics standards.

B.	GOALS AND DELIVERABLES:

      - Development of a Recommendation for the agency-to-agency exchange of orbit (trajectory) data.  Deliverable: ODM Blue Book

      - Development of a Recommendation for the agency-to-agency exchange of tracking data.  Deliverable:  Green Book and Red Book

      - Development of a Recommendation for the agency-to-agency exchange of spacecraft attitude data.  Deliverable:  Green Book and Red Book

      - Specification of NAV-related requirements for a future, comprehensive object identification scheme.  Deliverable:  NAV White Paper on Object Identification Requirements.

      - Specification of NAV-related requirements associated with timing issues being addressed by another WG.  Deliverable:  Nav White Paper on timing issues to Time Services Architecture WG (whichever deals with time)

C.	SCHEDULE:

| Date | Milestone |
| --- | --- |
| 19 May 2003 | WG chartered and active. |
| May - August 2003 | Complete the Orbit Data Message RB to achieve BB status. |
| May – July 2003 | Finalize a proposal for Spacecraft and Other Object ID requirements. |
| May – Dec 2003. | Complete concept of operations for timing services |
| May – Dec 2003 | Complete description of operational characteristics for tracking data exchanges. |
| 2004-2005 | Develop new Recommendations for tracking and attitude data messages. |

# D.	Risk Management Strategy:

D1	Technical risks:

The problem and proposed solution are well understood, as they are derived from existing and tested navigation data support functions. Technical risk is minimal.

D2	Management risks:

Unavailability of resources could delay achievement of milestones. Fallback option would be to reschedule the milestones.

E.	RESOURCE  REQUIREMENTS:

E1	Lead agency:

- NASA (GSFC). Staffing needed: 1 flight dynamics engineer @ 30% time commitment per year

E2	Participating Agencies:

- NASA (JPL). Staffing needed: 2 flight dynamics engineer @ 10% time commitment per year

- ESA (ESTEC). Staffing needed: 1 flight dynamics engineer @ 10% time commitment per year

- ESA (ESOC). Staffing needed: 1 flight dynamics engineer @ 10% time commitment per year

- DLR. Staffing needed: 1 flight dynamics engineer @ 10% time commitment per year

- CNES. Staffing needed: 1 flight dynamics engineer @ 10% time commitment per year

- NASDA. Staffing needed: 1 flight dynamics engineer @ 10% time commitment per year