TITLE OF GROUP: 		Spacecraft Monitoring & Control Working Group

CHAIR: 			Mario Merri

AREA DIRECTOR:		Nestor Peccia

MAILING LIST:		moims-sc@mailman.ccsds.org

A.	RATIONALE:

The ability to standardize the interfaces for spacecraft monitoring and control (SM&C) will allow significant saving in the development of the flight components and the ground segment of future space missions. In fact, it will be possible to use standardized SM&C infrastructure systems, to seamlessly transfer data across systems, and to adopt commercial-off-the-shelf applications for monitoring and control. The high level goal of this standardization effort is to make economies by:

- allowing interoperability with partner system and infrastructure.

- reducing the risk of space missions by re-using systems and operational concepts, thus increasing their reliability.

- facilitating the development of generic (infrastructure) on-board and on ground software that can be shared by multiple projects via simple re-configuration

- applying the SM&C approach and systems throughout all mission phases and to other M&C domains(e.g., ground stations, control centers, test facilities, etc.)

The scope of SM&C includes:

- Operational concept: definition of an operational concept that covers a set of standard operations activities related to the monitoring and control of both ground and space segments.

- Core Set of Services: definition of an extensible set of services to support the operational concept together with its information model and behaviors. This includes ground systems such as Flight Dynamics, Mission Planning, Automation, and Performance Evaluation.

- Application-layer information: definition of the standard information set to be exchanged for SM&C purposes.

B.	GOALS AND DELIVERABLES:

The goal of the working group is to pave the way for the technical work that will be performed in the context of spacecraft monitoring and control. For this reason, it defines the technology-independent framework to be used in future work. It is noted that this activity involves also the space segment and therefore requires close coordination with the SOIS. This will be done by producing a white book.

C.	SCHEDULE:

| Date | Milestone |
| --- | --- |
| 5 Nov 03 | Telecon#03: status report |
| 3 Dec 03 | Telecon#04: status report |
| 5 Jan 04 | White Book – draft 0.1 |
| 28 Jan 04 | Telecon#05: Review |
| 18 Feb 04 | White Book – draft 0.2 |
| 3 Mar 04 | Telecon#06: status report |
| 5 Apr 04 | White Book – issue 1.0 |

# D.	Risk Management Strategy:

D1	Technical risks:

- Risk 1: Unavailability of input from other relevant CCSDS working groups (e.g. in the SOIS or SEA areas, Navigation WG)

Mitigation 1: The contractor will be instructed to seek support either from the relevant WGs or from Agency delegates or, in the worst case, from experts in the field.

D2	Management risks:

- Risk 2: Schedule is contingent upon the availability of a technically-skilled contractor as soon as possible in Q4/2003 who will be able to produce the white book.

- Mitigation 2: The schedule already incorporates some margin, which could accommodate a slightly later start. Additionally, the contractor will be screened for technical expertise in the field.

E.	RESOURCE  REQUIREMENTS:

| Mario Merri (0.5 mm) Michael Schmidt (0.3mm) Alessandro Ercolani (0.3mm) Contractor (3 mm) | ESA |
| --- | --- |
| Brigitte Béhal (0.3mm) Christine Cornier (0.3mm) | CNES |
| Roger Thompson (0.3mm) Martin Symonds (0.3mm) | BNSC |
| Amalaye Oyake (0.3mm) Peter Shames (0.3mm) Ashton Vaughs (0.3mm) Edward Benowitz (0.3mm) | JPL |
| Takahiro Yamada (0.3mm) | ISAS |

Agency Total: 3.8 mm

Contractor Total: 3 mm