CCSDS

Operating Plan
for Standards Development

April 2004

CCSDS Operating Plan for Standards Development

Issue 2

April 2004

Draft 1

DOCUMENT CONTROL

| Document | Title | Issue | Date | Status |
| --- | --- | --- | --- | --- |
| CCSDS A01.2-Y-1 | CCSDS Operating Plan for Standards Development | Issue 1 | December 1999 | Original issue |
| CCSDS A01.2-Y-2 | CCSDS Operating Plan for Standards Development | Issue 2 | April 2004 | Revision in work |

This document is published and maintained by:

CCSDS Secretariat

Space Communications Division (Code M3)

National Aeronautics and Space Administration

Washington, DC  20546, USA

CONTENTS

Section	Page

1	Purpose and Scope	1

2	CCSDS Organization and Processes	1

3	CCSDS Technical Organization	4

# Purpose and Scope

This Operating Plan supplements the “STRATEGIC PLAN OF THE CONSULTATIVE committee for space data systems (CCSDS)”, CCSDS Record A01.1-Y-2, April 2004, by providing detailed and current plans of work for the CCSDS technical Areas and Working Groups.  Nominally, this Operating Plan will be updated twice per year to reflect current information.

This Plan does not attempt to define priorities for individual CCSDS agencies; instead, it presents the larger view of overall international standardization needs based on the collective priorities of the CCSDS as a whole.

# CCSDS Organization AND PROCESSES

The CCSDS organization, its standardization processes and work structure are defined in the document "RESTRUCTURED CCSDS ORGANIZATION AND PROCESSES", CCSDS Record A02.1-Y-2, April 2004. They will not be repeated herein.

# 3   CCSDS TECHNICAL ORGANIZATION

The current composition of the Working Groups and BOFs within the six technical Areas of the CCSDS Engineering Steering Group (CESG) is shown in Figure 1.

4   CCSDS WORK PLANS AND CHARTERS

The remainder of this document contains the current charters and work plans for the Working Groups (WGs) and Birds Of a Feather (BOF) groups of CCSDS.

The individual work plans are numbered with reference to Figure 1.

TITLE OF GROUP: 		2.1 Data Archive Ingest Working Group

CHAIR: 			 Donald Sawyer

AREA DIRECTOR:		 Nestor Peccia

MAILING LIST:		moims-dai@mailman.ccsds.org

A.	RATIONALE:

Agencies need to reduce the cost and increase the automation associated with acquiring and ingesting data and metadata to archives.  Archives, including both mission and final, need appropriate metadata to accompany data objects to facilitate long term preservation. Currently submission requirements are usually totally ad hoc by mission, or by a given multi-mission archive or final archive.  Producers of information for archives often seek guidance on how to submit such information.  The OAIS reference model and the Producer-Archive Interface Methodology Abstract Standard set a context for all archives.  Further, registries are of increasing importance as the holders of re-usable metadata in the exchange of information. This work will establish an extensible framework for a Submission Information Package (SIP).  It will include mandatory and optional elements, with the ability to recognize categories of information and relationships.

B.	GOALS:

- Definition of the main metadata categories and attributes

- Define way to create a Dictionary of various classes of object  that are to be considered  [with the CCSDS Data Entity Dictionary Specification Language (DEDSL) standard]  taking into account general metadata identified above and metadata specific for each given context

- Define way to create a model of the instances of objects to be transferred during the operations from the producer to the archive

- Map instances in the existing XML Structure and Construction Rules (XFDU) Package paper with the Model and the dictionary

- Complete the review and progression of the Producer-Archive Interface Methodology Abstract Standard to full CCSDS and ISO standards.

C.	SCHEDULE AND DELIVERABLES:

| Date | Milestone |
| --- | --- |
| 19 May 2003 | WG chartered and active. |
| Sept. 2003 | Compile review comments on Producer-Archive Interface Methodology Abstract Standard (PAIMAS) and resolve as many as possible prior to the Fall WG meeting. |
| October 2003 | Results from survey of categories of metadata, and attributes, used within a SIP within the Space agencies. |
| December 2003. | Revised PAIMAS standard, either for a second review or as a final CCSDS and ISO standard. Further deliverables depend on the review results. |
| April 2004 | Proposed metadata categories, optional and mandatory, with specific attributes, for the SIP. Provide a preliminary mapping to the XFDU package organization. |
| July 2004 | Updated metadata categories and attributes, and their mapping to XFDU package. |
| December 2004 | Generate CCSDS 'Proposed Standard' and initiate review |
| July 2005 | Generate CCSDS 'Draft Standard' and initiate review, and begin two draft agency implementations |
| December 2005 | Generate CCSDS Recommended Standard, and two implementations (or a second round for a 'draft standard') |

D.	Risk Management Strategy:

D1	Technical risks:

The initial scoping is the Space agency archives and their Producers.  It may also be expanded if reviewers outside the proposed scope find it relevant and useful.

D2	Management risks:

Unavailability of resources could delay achievement of milestones. Fallback option would be to reschedule the milestones.

E.	RESOURCE  REQUIREMENTS:

| E1 Lead agency | NASA or CNES editor. Staffing needed: Archive architect @30% time commitment per year |
| --- | --- |
| E2 Participating Agencies | NASA/CNES/ESA and other agencies if possible providing individuals (@10% time) with knowledge of OAIS, PAIMAS, XFDU, and existing archive interfaces with ability to do surveys, contribute material and review drafts. The more diverse archival interface experience we have the more likely the resulting drafts will find acceptance during the reviews. |

TITLE OF GROUP: 		2.2 Navigation Working Group

CHAIR: 			Felipe Flores-Amaya

AREA DIRECTOR:		Nestor Peccia

MAILING LIST:		moims-nav@mailman.ccsds.org

A.	RATIONALE:

The Navigation Working Group provides a discipline-oriented forum for detailed discussions and development of technical flight dynamics standards.

B.	GOALS:

- Development of a Recommendation for the agency-to-agency exchange of orbit (trajectory) data.  Deliverable: ODM Blue Book

- Development of a Recommendation for the agency-to-agency exchange of tracking data.  Deliverable:  Green Book and Red Book

- Development of a Recommendation for the agency-to-agency exchange of spacecraft attitude data.  Deliverable:  Green Book and Red Book

- Specification of NAV-related requirements for a future, comprehensive object identification scheme.  Deliverable:  NAV White Paper on Object Identification Requirements.

- Specification of NAV-related requirements associated with timing issues being addressed by another WG.  Deliverable:  Nav White Paper on timing issues to Time Services Architecture WG (whichever deals with time)

C.	SCHEDULE AND DELIVERABLES:

| Date | Milestone |
| --- | --- |
| 19 May 2003 | WG chartered and active. |
| May - January 2004 | Complete the Orbit Data Message RB to achieve BB status. |
| May – July 2003 | Finalize a proposal for Spacecraft and Other Object ID requirements. |
| May – Dec 2003. | Complete concept of operations for timing services |
| May – Dec 2003 | Complete description of operational characteristics for tracking data exchanges. |

| 2004 - 2005 | Develop new Recommendations for tracking and attitude data messages. Add XML schema to Orbit Data Messages RB. |
| --- | --- |

D.	Risk Management Strategy:

D1	Technical risks:

The problem and proposed solution are well understood, as they are derived from existing and tested navigation data support functions. Technical risk is minimal.

D2	Management risks:

Unavailability of resources could delay achievement of milestones. Fallback option would be to reschedule the milestones.

E.	RESOURCE  REQUIREMENTS:

| E1 Lead agency | NASA (GSFC). Staffing needed: 1 flight dynamics engineer @ 30% time commitment per year |
| --- | --- |
| E2 Participating Agencies | NASA (JPL). Staffing needed: 2 flight dynamics engineer @ 10% time commitment per year |
|  | ESA (ESTEC). Staffing needed: 1 flight dynamics engineer @ 10% time commitment per year |
|  | ESA (ESOC). Staffing needed: 1 flight dynamics engineer @ 10% time commitment per year |
|  | DLR. Staffing needed: 1 flight dynamics engineer @ 10% time commitment per year |
|  | CNES. Staffing needed: 1 flight dynamics engineer @ 10% time commitment per year |
|  | NASDA. Staffing needed: 1 flight dynamics engineer @ 10% time commitment per year |

TITLE OF GROUP: 	2.3 Information Packaging and Registry Working Group

CHAIR: 			Louis Reich

AREA DIRECTOR:		Nestor Peccia

MAILING LIST:		moims-ipr@mailman.ccsds.org

A	Rationale

Agencies need to reduce the cost and increase the automation among applications associated with the exchange of information applications and those facilities that produce, distribute and store the information. CCSDS has been a leader in the development of data packaging techniques and their association with the registration of schemas/data definitions; CCSDS has produced several standards in this area that are in active usage within agencies and include those known as Standard Formatted Data Units, Parameter Value Language, Control Authority Procedures; and Control Authority Data Structures; However the speed of technology change including the emergence of XML as a standard data description language, the vast increase in the size and interrelationships of space data and the emergence of the Internet as a data delivery mechanism require vastly different versions of these documents be written. Also, the vast increases in space hardened computer power and communications bandwidth allow techniques that previously were considered ground system only to be utilized in the end to end space data systems. The large size and binary nature of space prevents the direct usage of commercial or International earth based standards

B.	GOALS:

- Collect use cases from the space operations community and develop requirements for XML data packaging

- Develop a set of recommendations that specify an extensible framework for packaging data and metadata, that can contain an object physically, by Universal Resource Locator(URL) or by Universal Resource Identifier(UR) or by Universal Resource Name(URN), includes the ability to express appropriate relationships, using XML and related techniques, and the implementation of the packaging format in an appropriate set of network and file protocol

- Oversee the implementation of at least two implementations of the packaging framework

- Conduct usability and interoperability tests in many area of space data systems (see resources section)

- Based on testing develop a second version of the recommendations

- Based on testing experience and requirements from various Space Data and Operations Groups, establish a registry/repository standard that is extensible, addressing data structures and information modeling, that leverages the more widely based registry work such as ebXML and that also supports the data packaging registry/repository requirements

C.	SCHEDULE AND DELIVERABLES

| Date | Milestone |
| --- | --- |
| 19 May 2003 | WG chartered and active. |
| 10 Aug 2003 | XFDU draft 'proposed' document (WB) With use cases/requirements avail. |
| 10 Aug 2003 | Prototyping for XML Packaging starts |
| 15 Sept 2003. | XFDU final draft document for CESG approval to proposed document (WB) |
| 30 Sept 2003 | Prototyping Reports |
| October/ 2003 | MOIMS Area meeting Registry/Repository Concept Paper based on currently implemented standards and requirements from XFDU prototyping environments and other potential users |
| March 2004 | Generate CCSDS XFDU 'Proposed Standard'(RB) and initiate review and further implementation/prototyping |
| March 2004 | Joint FTF meeting with Systems Engineering, Information Architecture team to develop work plan in this area |
| May 2005 | Generate CCSDS Recommended Standard, and two interoperable reference implementations (or a second round for a 'draft standard') |
| 2005 -2006 | Develop Registry/Repository data structures, interfaces and procedure recommendations for the appropriate space operations and data domains. Develop enhancements for the XFDU packaging recommendations based on the planned Version 2 enhancements |

D.	Risk Management Strategy

D1	Technical risks:

The Packaging Recommendation functionality has been split between two planned releases of the XFDU Packaging Recommendation to allow early prototyping of required capabilities. This should allow lessons learned in the prototyping to influence the design of the more complex capabilities

A wide variety of use cases and testing environments including but not limited to:

- NASA PDS

- NASA/EOSDIS  Libraries

- NASA SLE implementations

- CNES SLE implementations

- CNES Archive Ingest SIP development

- ESA Data Distribution System

- ESA CAOS

Overlapping membership, frequent discussions and a minimum of one FTF meeting with the Information Architecture BOF/WG in the Systems Engineering area to avoid significant duplication of effort or significant divergence of concepts

D2	Programmatic risks:

Unavailability of resources could delay achievement of milestones. Fallback option would be to reschedule the milestones.

E.	Resource REQUIREMENTS

| E1: Lead agency: | NASA or CNES editor. Staffing needed: WG lead (NASA 20%) WG deputy (NASA 15%) Recommendations Editors (CNES 30%,NASA 30%) WG Contributers 10% |
| --- | --- |
| E2: Participating Agencies | Testing Coordinator 20% Testers 30%-50% 4-6 months 20% continuing, at least 1 per environment (NASA –3+ CNES 2+,ESA 2+) |

TITLE OF GROUP: 		2.4 Spacecraft Monitoring & Control Working Group

CHAIR: 			Mario Merri

AREA DIRECTOR:		Nestor Peccia

MAILING LIST:		moims-sc@mailman.ccsds.org

A.	RATIONALE:

The ability to standardize the interfaces for spacecraft monitoring and control (SM&C) will allow significant saving in the development of the flight components and the ground segment of future space missions. In fact, it will be possible to use standardized SM&C infrastructure systems, to seamlessly transfer data across systems, and to adopt commercial-off-the-shelf applications for monitoring and control. The high level goal of this standardization effort is to make economies by:

- allowing interoperability with partner system and infrastructure.

- reducing the risk of space missions by re-using systems and operational concepts, thus increasing their reliability.

- facilitating the development of generic (infrastructure) on-board and on ground software that can be shared by multiple projects via simple re-configuration

- applying the SM&C approach and systems throughout all mission phases and to other M&C domains (e.g., ground stations, control centers, test facilities, etc.)

The scope of SM&C includes:

- Operational concept: definition of an operational concept that covers a set of standard operations activities related to the monitoring and control of both ground and space segments.

- Core Set of Services: definition of an extensible set of services to support the operational concept together with its information model and behaviours. This includes (non exhaustively) ground systems such as Automatic Command and Control, Data Archiving and Retrieval, Flight Dynamics, Mission Planning, Automation, and Performance Evaluation.

- Application-layer information: definition of the standard information set to be exchanged for SM&C purposes.

B.	GOALS:

The goal of the working group is to pave the way for the technical work that will be performed in the context of spacecraft monitoring and control. For this reason, it defines the technology-independent framework to be used in future work. It is noted that this activity involves also the space segment and therefore requires close coordination with the SOIS. This will be done by producing a White Book.

C.	SCHEDULE AND DELIVERABLES:

| Date | Milestone |
| --- | --- |
| 5 Nov 03 | Telecon#03: status report |
| 3 Dec 03 | Telecon#04: status report |
| 5 Jan 04 | White Book – draft 0.1 |
| 28 Jan 04 | Telecon#05: Review |
| 18 Feb 04 | White Book – draft 0.2 |
| 3 Mar 04 | Telecon#06: status report |
| 5 Apr 04 | White Book – issue 1.0 |

D.	Risk Management Strategy:

D1	Technical risks:

Risk 1: Unavailability of input from other relevant CCSDS working groups (e.g. in the SOIS or SEA areas, Navigation WG)

Mitigation 1: The contractor will be instructed to seek support either from the relevant WGs or from Agency delegates or, in the worst case, from experts in the field.

D2	Management risks:

Risk 2: Schedule is contingent upon the availability of an additional technically-skilled member (NN) as soon as possible in Q4/2003 who will be able to produce the white book.

Mitigation 2: The schedule already incorporates some margin, which could accommodate a slightly later start.

E.	RESOURCE  REQUIREMENTS:

| Mario Merri (0.5 mm) Michael Schmidt (0.3mm) Alessandro Ercolani (0.3mm) NN (3 mm) | ESA |
| --- | --- |
| Brigitte Béhal (0.3mm) Christine Cornier (0.3mm) | CNES |
| Roger Thompson (0.3mm) Martin Symonds (0.3mm) | BNSC |
| Amalaye Oyake (0.3mm) Peter Shames (0.3mm) Ashton Vaughs (0.3mm) Edward Benowitz (0.3mm) | JPL |
| Takahiro Yamada (0.3mm) | ISAS |

Agency Total: 3.8 mm

Contractor Total: 3 mm

LAST PAGE