# 2 MISSION OPERATIONS AND INFORMATION MANAGEMENT SERVICES AREA

## 2.X DIGITAL REPOSITORY AUDIT AND CERTIFICATION WORKING GROUP

| Title of Group | 2.x Digital Repository Audit and Certification Working Group |
| --- | --- |
| Chair | David Giaretta/BNSC |
| Area Director | Nestor Peccia/ESA |
| Mailing List | moims-rac@mailman.ccsds.org |

### 2.X.1 RATIONALE

Agencies and other organizations are producing digitally encoded information at an increasing rate. These collections are held in a number of digital repositories (archives). So far there have been no independent criteria to objectively judge whether or not any of these archives have been adequately protecting their digital holdings, and in particular whether the information in those holdings will remain understandable and usable by their Designated Communities in the future. As recorded in the successful OAIS Reference Model, there is a demand for a standard against which Repositories of digital information may be audited and on which an international accreditation and certification process may be based. The working group will seek to produce the required audit and certification standard. In addition to Space Agency support, it is anticipated that significant resources will be contributed from many other organisations.

### 2.X.2 GOALS

Goal 1: Obtain ISO approval of a standard that establishes the criteria that a repository/archive must meet to be designated an ISO Trusted Digital Repository.

- Review the existing work on audit and certification criteria for digital repositories, such as that from the RLG/NARA working group and the NESTOR project. These two documents are broadly similar, and both are based on the OAIS Reference Model.

- Prepare a draft (or adopt one of the above documents) and submit to ISO as a Committee Draft to get the ISO process going.

- Analyse the consistency of those works with the OAIS Reference Model (ISO 14721) and follow on standards such as PAIMAS and the forthcoming PAIS.

- Review existing audit and certification standards such as ISO 9000 and ISO 27000, and the requirements on such standards for supporting an accreditation and certification programme to obtain guidance on the form of this standard. Neither of these two standards audit the preservation of the encoded information, hence the need for a new standard.

- Generate and review options for hierarchies of audit requirements and levels of (or profiles for) certification. The RLG/NARA and NESTOR documents are rather simple checklists. A hierarchical structure or a profile approach could offer the possibility of a finer granularity of evaluation for the archives.

- Investigate the advisability of splitting the standard into two documents: certification criteria and procedures for auditors.

- Progress the document through the CCSDS and ISO process in parallel.

### 2.x.3 Schedule and Deliverables

#### 2.x.3.1 Goal 1:

Top of Form

| Date | Milestone |
| --- | --- |
| Jan 2007 | Action: Seek inputs to the review process |
| Nov 2007 | Action: Submit Committee draft |
| March 2008 | Deliverable: Draft certification document (White Book v0) |
| Oct 2008 | Deliverable: White Book v1 |
| Dec 2008 | Deliverable: Test report of audits using WB |
| March 2009 | Deliverable: Red Book review i.e. external review of draft including ISO review |
| March 2009 | Deliverable: Green Book - guidelines for auditors |
| June 2009 | Deliverable: Parallel audits of an archive to check consistency of evaluations |

Bottom of Form

### 2.X.4 RISK MANAGEMENT STRATEGY

#### 2.x.4.1 Technical Risks

Technical risks are medium to low since there has already been international activity in this area and many years of experience of audit activities in related areas.

There is considerable support for this activity from outside the Space Agencies, and the success and widespread take-up of the OAIS Reference Model provides the paradigm which we can follow.

The standard is expected to be strongly linked to the OAIS Reference Model. The latter is undergoing its 5 year review and any changes are likely to be made and agreed well before the completion of the Audit and Certification standard, so there is little chance of inconsistencies.

#### 2.x.4.2 Management Risks

Unavailability of resources could delay achievement of milestones. Fallback option would be to reschedule the milestones. However, this risk is mitigated but the expected resources being provided by organizations that have not traditionally been associated with CCSDS.

There is the potential that one or more active experts from various agencies may become unavailable and, this could impact the schedule if the timeline slips substantially.

### 2.X.5 RESOURCE REQUIREMENTS

Top of Form

| Role | Effort FTE/year | From |
| --- | --- | --- |
| WG Lead | 0.1 | BNSC/STFC |
| WG Deputy | 0.1 | NASA |
| Document Editor | 0.20 | BNSC/STFC |
| Contributor | 0.05 proposed | CNES |
| Contributor | 0.05 proposed - to be confirmed | ESA |
| Contributor | 0.5 | BNSC/STFC |
| Contributor | 0.5 | OTHERs including CCSDS Associates |

Bottom of Form