## Slide 1
Mission Operations and Information Management Services Area (MOIMS)
CCSDS Plenary
Mario Merri (ESA), Marc Duhaze (CNES)
17 October 2022

## Slide 2: CCSDS/MOIMS Document Status (Nov21-Apr22)-1
Data Archive Interoperability WG (DAI)
  MB: 650.0 Open Archival Information System (OAIS): 5y revision Completed AR. Unclear CCSDS-ISO relation
  MB: 652.0 Audit and Certification of Trustworthy Digital Repositories: 5y revision Completed AR. Unclear CCSDS-ISO relation
  MB: 653.0 Information Preparation to Enable Long Term Use (IPELTU) Completed AR. Unclear CCSDS-ISO relation
  MB: 652.1 Requirements for Bodies Providing Audit and Certification of Trustworthy Digital Repository: 5y revision Under CESG poll for AR: resolving conditions
  MB: 671.0 Open Archive Information Systems Interoperability Framework (OAIS-IF) Architecture Description On-going
Navigation WG (NAV)
  GB: 500.2 Navigation Data Messages Overview: 5y revision Drafting
  BB: 502.0 Orbit Data Message (ODM - NASA, ESA): 5y revision 1st prototype done, 2nd one under finalisation
  BB: 503.0 Tracking Data Message (TDM - NASA, ESA): 5y revision Drafting
  BB: 504.0 Attitude Data Message (ADM - CNES, ESA): 5y revision AR completed in Aug. Drafting test plan
  BB: 505.0 Navigation Data Message XML Specs (NDM - no prototype): 5y revision In queue for AR
  BB: 507.0 Navigation Events Message (NEM – CNES, ESA) Lower priority because of workload
  BB: 508.0 Conjunction Data Message (CDM): 5y revision Drafting
  BB: 509.0 Pointing Request Message (PRM) New corrigendum in work
Notes: 500.2 Navigation Data Messages Overview - Green Book (V.2): A second draft of the update is currently undergoing internal review.
502.0 Orbit Data Message (ODM V.3): Work towards satisfying the prototyping requirement continues. One prototype is largely complete; the second is in progress (a week or two more month is estimated). Attention is now focused on completing the second prototype and continuing to execute the test plan.
503.0 Tracking Data Message (TDM V.3): The first draft of this project is in progress, with our new Editor team (Lead plus Co-Editor). The first Pink Book draft should be available this week, in time for people to take a brief look prior to the Fall Meetings 2022.
504.0 Attitude Data Messages (ADM V.2): The Pink Book completed its Agency Review in late August; no second review is necessary. Version 4 of a draft test plan was distributed for review/comment 05-Oct-2022.
505.0 Navigation Data Messages XML Specification (NDM/XML V.3): The draft Pink Book has been approved for Agency Review by the MOIMS Area management. The document is in the CCSDS Document Editor's queue waiting for CESG Ballot. We are working to "fast track" this document update as much as possible in order to keep current with the Orbit Data Messages progress.
507.0 Navigation Events Message (NEM V.1): Distribution of the first NEM White Book has been further delayed due to the fact that the NEM has the same Lead Editor as the ADM Version 2 update, which has higher priority.
508.0 Conjunction Data Message (CDM V.2): A Pink Book P1.0.3 draft is currently undergoing internal review (just distributed in the last week of September).
509.0 Pointing Request Message (PRM V.1): After correspondence with the MOIMS/MP WG, a very minor Corrigendum will be submitted (draft in progress, delayed).
Recently published standards/other documents with no action necessary: 500.0 Navigation Data - Definitions and Conventions Green Book (V.4), 508.1 Re-Entry Data Message (RDM V.1).

## Slide 3: CCSDS/MOIMS Document Status (Nov21-Apr22)-2
Spacecraft Monitor & Control WG (SM&C)
  BB: 521.0 Mission Operations - Message Abstraction Layer (MAL) (ESA, CNES) Disposing CESB poll conditions for AR
  GB: 520.0 MO Services Concept (ESA): 5y revision On hold waiting for MAL
  MB: 520.1 Mission Operations Reference Model (DLR): 5y revision On hold waiting for MAL
  BB: 522.2 Mission Product Data Distribution Services (ESA, CNES) On hold waiting for MAL
  BB: 522.x File Management Services (ESA, ?) On hold waiting for MAL
Mission Planning & Scheduling WG (MP&S)
  BB: 529.1 Mission Planning and Scheduling (ESA, DLR) On hold waiting for MAL before AR