## Slide 1
CESG Fall 2014:
items brought to attention
of the CMC

## Slide 2
LACK OF RESOURCES IN THE SHORT TERM
CESG needs to solve urgently the challenges of the present
CESG proposes to place an action upon the CMC to deploy necessary resources during 2015 -2016
  CCSDS Ref Architecture 1.5 FTEs
  CCSDS Ontology 2+ FTEs
  RASDS 5 year review 1-2 FTEs
  MOIMS SM&C Zero MQ binding: 1 Prototype missing 6 mm
  MOIMS DAI WG – NASA resources ??
  CCS CSTS MD:Prototype User Role (NASA resources ? 1-2 mm) IOAG Dec 15
  CSS CSTS TD: Prototypes Provider and User Role Total 6 mm IOAG Dec 20
  CSS SM Planning Data: Prototype 1 and 2 : Total 6 mm
  CSS Generic File Transfer: Prototype 1 and 2: Total 4 mm IOAG Dec15
  Trajectory Prediction Data Format: Proto 1 and 2 Total 2 mm
  Service Request / Package Data Formats: Proto 2 Total 6 mm
  Service Agreement / Config Profile Data Formats Total 24 mm
  SIS Bundle Sec / CGR / NW management: Extra 6 mm IOAG End 17/18/19
  SOIS EDS GB / BB
  SOIS Subnet WG Books 5 year review ca. 2 FTEs

## Slide 3
Project Schedule
Many CWE Projects have a very optimistic schedule
Lessons learned indicates that the average elapsed time to produce a BB is between 3 to 4 years
It is suggested to adapt the Project schedule to these lessons learned

## Slide 4
CESG FUTURE COMPOSITION
CESG composition is changing
  Outstanding MOIMS AD replacement
  SEA DAD to be replaced in 2015
  SOIS AD to be replaced in 2015
Some DADs not participating regularly in CESG meetings

## Slide 5
Procedures & Organization YB
CESG has discussed an outstanding issue on the last approved Proc & Org YB on consensus
A new YB update has been approved by CESG during its meeting on 17th Nov. 2014
Actual text changes were only done to these sections:
  2.3.1.1: brief explicit statement about CMC use of consensus, refers to 5.1.2
  2.3.2.2.b: some text CESG procedures removed and put into Sec 5.1.2
  2.3.3.2: brief explicit statement about consensus added to WG procedures, refers to 5.1.2
  5.1.2: text from CESG moved here. Reference to Annex G added.
  5.3.1: changes to voting text to reflect that CMC & CESG both vote
  5.3.5.4.4.1: agreed changes to voting / disapproval text
  Annex G: new annex with description of consensus process and flow chart (2 page version)
TG will deliver the new YB version for CMC endorsement

## Slide 6
Procedures & Organization YB

## Slide 7
Proposed change to CCSDS A20.0-Y-4, CCSDS Publications Manual (Yellow Book, Issue 4, April 2014)

## Slide 8
Proposed change to CCSDS A20.0-Y-4, CCSDS Publications Manual (Yellow Book, Issue 4, April 2014) continued

## Slide 9
CESG Area / WG Overlaps
Agreement to Resolve Cross Support and MOIMS MO Services Overlap
CCSDS shall maintain a single reference architecture and lexicon
Cross Support Transfer Services (CSTS) Framework and Cross Support Service Management (CSSM) shall be used for interfaces between the mission control systems and the ground network/stations, including for ground station planning and scheduling.
MOIMS Mission Operations Framework and Services shall be used for interfaces between the mission control systems and all other mission operations ground assets (except ground stations) and for E2E space-ground MO services via encapsulation/SLE tunneling, including mission planning and scheduling.
The CESG shall enforce a clear apportionment of tasks to WGs consistent with the above frameworks. Deviations are possible, but they need to be justified and approved by CESG

## Slide 10
CESG Area / WG Overlaps
Remaining overlaps will be discussed in the next CESG webex meetings (Feb 2015)
Spread-sheet will be re-issued prior to Spring 2015 and presented during the CMC meeting (May 2015)

## Slide 11
CESG Other Issues
SLS RFM + C&S WGs not meeting in Caltech
  Either Pasadena (not JPL ?) Or CNES
    It is strongly recommended to have the mtg in Pasadena even nominating a temporary Chair. If it is imperative to have the mtg in May, JPL has an action to find a place. It is up the WG to fix location / time.
SLS Optical WG BB way forward
  One solution or not: Action on WG to reach a consensed solution
PLACOM GB
  CESG consider that, if it is confirmed that only Agency works on this book, technical quality cannot be guaranteed. CMC to advise
Expert Group
  Need of Expert Group in Areas
  Formalise ?
  Proc & Org update ?
  CESG to discuss in next webex planned for Feb 2015
Poor Agency participation in some books review, e.g.
    CSS CSTS FW
    CSS CSTS MD
    Please improve the situation by actively participating in the CSS CSA Architecture Requirements Document (901x1r1)