## Slide 1: SEA Meeting Objectives: 1/1
Security WG
  Network Layer Security Adaptation Profile (BB) Joint with SIS, published 2018
  Link Layer Security update (BB) Joint with SLS, SDLS & SLP updates published
  Link Layer Security update (GB) Joint with SLS, SDLS & SLP, published 2018
  Key Management (GB, MB) MB draft in work, application being worked in SDLS
  Application Credentials Developing white book
  Glossary, Interconnect, Mission Planning Green Books, 5-year updates approved, Glossary submitted as MB
  RF Layer transport New discussion topic, digitized RF delivery
  Standard security section Mandatory
Delta-DOR WG
  Overview document (GB) GB, planning v2 revision
  Delta-DOR implementation architecture (MB) BB published, revision in work, higher precision, work with RF&M
  Quasar catalog Update Procedure (MB) Published 2018 including SANA X-band Catalog, Ka-band in work now
  Delta-DOR Ranging Operations (MB) Published 2018
System Architecture (SAWG)
  CCSDS Application & Support Architecture GB Describe MOIMS & SOIS application architectures, readying for external review
  RASDS MB Updates Reconfirmed, updates in discussion, TC20 / SC 14 resolution in review
  CCSDS Ontology Glossary issues noted, TC20/SC14 & ECSS discussions re coordination
  SCID Procedures update MB with Corrigendum C1 has been published, ISO aligned Frequency bins, Q-SCID, implemented in SANA procedures
SANA Steering Group (SSG)
  SANA Steering Group (SSG) Active, meeting this week, further clarify registry procedures
  CCSDS Registry Re-Engineering SANA & CCSDS website registries have been re-engineered, see RMP
Time Management WG
  Initial exploration of topics Time exchange, correlation, & synchronization processes and protocols

## Slide 2: SANA Steering Group: Registries
SANA Steering Group (SSG)
  Provides guidance to the SANA operator
  Technical review body for registry changes and issues
  Contact: ssg@mailman.ccsds.org
Space Assigned Numbers Authority (SANA) and related policies (http://sanaregistry.org)
  The CCSDS Organization & Processes, CCSDS A02.1-Y-4, Sec 2.3.1.4.7, established the SANA, the SANA Operator, and the SSG
  The Space Assigned Numbers Authority (SANA)—Role, Responsibilities, Policies, and Procedures, CCSDS 313.0-Y-1, defines the SANA, SSG, and WG roles and procedures.
    Sec 3.8 defines the requirement that very CCSDS standards track document (Blue or Magenta) must include a SANA Considerations section.
    Sec 3.10 says “all new protocol registries required by CCSDS documents shall be created as part of SANA operations. A new registry shall be created by the SANA operator based on a CCSDS-approved document where the instructions to create the registry and the registration rules to add new registrations are documented.”
    Sec 3.10 says “The SANA operator shall notify the CESG and the related WG chairs when a new registry is ready for a preliminary or final review. It is the responsibility of the working group to test and validate the registry according to the rules that it established in the registry creation document.”
    Annex B provides an outline and expected contents for the SANA Considerations section
  The Procedures for SANA Registry Specification, CCSDS 313.2-Y-1, define what is expected of a WG that requires a new or modified registry, including an overview of the existing Enterprise, Global, and Local registry structures and guidelines for what is expected of each WG.
    Sec 2.3 describes the overall WG flow, including “e) Develop an initial registry design prior to initial Red Book finalization and describe it in the draft SANA Considerations section. Work with the SANA Operator to create the candidate registry prior to the start of interoperability testing, and exercise the registry during testing.”
    Sec 3.2.1 has a concise description of the process steps that each WG needing to define a registry is intended to follow.
    Sec 3.3 says “The CESG shall verify that any new or modified registry has been created and tested prior to standard publication. “
  The Registry Management Policy, CCSDS 313.1-Y-1, is the full set of SANA registry policies and also the details of the design for the Enterprise and Global registries.
    Sec 2.8 says “Before a new registry is proposed, or before changes to an existing registry are made, a WG must review the existing SANA registries to determine if re-use or extension of existing capabilities would be satisfactory.”
    Annex B contains examples of abstract registry designs and relationships as well as concrete registry table designs.

## Slide 3: MOIMS Meeting Objectives 1/2
Data Archive Ingestion WG (DAI)
  MB: Information Preparation to Enable Long Term Use (IPELTU) On-going
  MB: Open Archival Information System (OAIS) : 5y revision External review on-going
  MB: Audit and Certification of Trustworthy Digital Repository: 5y revision External review on-going
  MB: Digital Archive Architecture Design Document On-going
Navigation WG (NAV)
  GB: Navigation Data - Definitions and Conventions Ready for publ. by spring mtg
  GB: Navigation Data Messages Overview Ready for publ. by spring mtg
  BB: Orbit Data Message (ODM - NASA, ESA): 5y revision On-going
  BB: Tracking Data Message (TDM - NASA, ESA): 5y revision Prototype on-going
  BB: Attitude Data Message (ADM - CNES, ESA): 5y revision On-going
  BB: Navigation Data Message XML Specs (NDM - no prototype): 5y revision On-going
  BB: Conjunction Data Message (CDM): 5y revision Initial revisions started
  BB: Re-entry Data Message (RDM - ESA, DLR) Prototype done. Ready for publ.
  BB: Navigation Events Message (NEM – CNES, ESA) Initial work started
Notes: 500.0 Navigation Data - Definitions and Conventions Green Book: Version 4 updates are in progress, and nearing completion. The 3.6 update should be distributed this week. We plan to request the CESG/CMC "approval to publish" polls around the time of the Spring Meetings or shortly thereafter.
500.2 Navigation Data Messages Overview - Green Book: Version 2 updates are in progress, and nearing completion. A third draft of the document was distributed in early January; a few editorial revisions have been suggested from the review. Progress is very good overall. Again, we plan to request the CESG/CMC Polls and publication around the time of the Spring Meetings or possibly before.
502.0 Orbit Data Message (ODM): The latest draft (P2.38) was distributed late November and is still under internal review (target for completion at end of April 2019). Updates to CCSDS Normative Annexes SANA Registries continue. The ODM will be one of the first to take advantage of this new feature; applicable annexes have been removed from the draft of P2.38. We hope to have a P2.39 initial update around the time of the Spring Meetings.
503.0 Tracking Data Message (TDM): Unfortunately very little progress has been made recently.
504.0 Attitude Data Messages (ADM): Version 2 updates are in progress. A version P1.8 update of the ADM including the new Attitude Comprehensive Message (ACM) material (analogous to the ODM's Orbit Comprehensive Message (OCM)) will be produced about 2 weeks prior to the Spring Meetings.
505.0 Navigation Data Messages XML Specification (NDM/XML): There has not been much progress since last report, given the priority on other documents.
508.0 Conjunction Data Message (CDM): Preliminary discussions among the co-editors of the document have commenced.
508.1 Re-Entry Data Message (RDM): Prototype testing by ESA and DLR has been completed, and a test report produced. A final, detailed proofreading of the Red Book 1.4 will commence, with a Red Book 1.5 expected to be ready for "approval to publish" CESG/CMC polls as an output of the Spring Meetings. Excellent progress is being made.
509.0 Pointing Request Message (PRM): Recently published, no new work necessary.
50x.0 Navigation Events Message (NEM): Distribution of the first NEM White Book should be occur around the beginning of the Spring Meetings.

## Slide 4: MOIMS Meeting Objectives 2/2
Spacecraft Monitor & Control WG (SM&C)
  GB: MO Services Concept: 5y revision New draft received
  GB: XTCE Informational Report: 5y revision New project initiated
  GB: XTCE Element Description: 5y revision New project initiated
  BB: Common Services (ESA, CNES) AR RIDs under implem.+ prototype
  BB: Mission Product Data Distribution Services (ESA, CNES) AR RIDs are being processed
  BB: ZeroMQ Transport Binding (CNES, ESA) Submitted for publication
  BB: File Management Services (ESA, ?) New project agreed
  MB: C++ MAL API (NASA) Published!
  MB: Mission Operations Reference Model (DLR): 5y revision Draft update received
  BB: XML Telemetric & Command Exchange (XTCE) (NASA, no prototype assumed) Awaiting AD Y/N voting resolution
Mission Planning & Scheduling WG (MP&S)
  Marc Duhaze (CNES) is the new deputy chair
  WG forced AGAIN to meet in isolation from the rest of CCSDS
  BB: Mission Planning and Scheduling (ESA, DLR) Progressing nominally
Telerobotics WG (TEL)
  Will not meet, WG in dormant status
  BB: Telerobotic Standard On hold. Demoted to draft

## Slide 5: CSS Meeting Objectives
Cross Support Transfer Services WG
  Tracking Data Service (BB) Close out Prototype Interactions; set publication schedule
  Concept (GB) Close out AD review comments; submit for publication
  Guidelines (MB) Dispose of RIDs from agency reviews
  Forward Frame Dispose of RIDs from agency reviews
  Functional Resource Model Review updates; consider SANA updates
  Service Control BB project initiation discussion
Cross Support Service Management WG
  Planning Information Format (BB) Review, set schedule for Red-1 Agency Review
  Terrestrial Generic File Transfer (BB) Review, set schedule for Red-1 Agency Review
  Service Management Utilization Request Format (BB) Review, set schedule for Red-1 Agency Review
  Service Package (BB) Review preliminary draft; plan forward
CSS (Area Level)
  CSTS & CSSM Discuss, coordinate (event sequence, SC-CSTS, Functional Resource Model)
Notes: 5

## Slide 6: SOIS Area Meeting Objectives 1/2
SOIS-APP WG and SOIS-SUBNET WG joint meetings
  Review updates to Specification for Dictionary of Terms for EDS (876.1) and prepare book for release
  Review and complete final edits to EDS & DoT overview green book
    Discuss use cases and development tool flows
  Review and discuss 5 year updates to Subnetwork service books
  Mission infusion updates for SEDS and tooling. cFS, CAST, ESA
  Create example SEDS and DOT terms for command and telemetry of existing standard interfaces. (Not APIs) Potential standards include: ECSSS-E-70-41C PUS service interfaces (limited set of common), CFDP, DTN BP, AMS, Unified Space Data Link Protocol
    Promotes adoption and infusion
    Discuss method to publish (SANA?)
  Lunar Orbital Platform-Gateway (LOP-G) use cases
    Discuss SOIS File store, discovery, and packet store service books, include Subnetwork interfaces with focus on EDS definition
  Discuss current prototyping activities (ESA & NASA)
  Liaison with other CCSDS and external groups, MOIMS, DTN, CFDP, SEA, Time BoF to align concepts
Notes: 6
6

## Slide 7: SOIS Area Meeting Objectives 2/2
SOIS-WIR WG
  High Data-rate External Wireless Network Communications Orange Book
    Goal is to provide standard recommendation to support wireless voice/video/data in LOP-G proximity network
      IEEE 802.11 / Wi-Fi and 3GPP LTE/4g/5g
    Will draw heavily from LTE experience in public safety wireless networks
    Joint SCAN/Advanced Exploration Systems (AES)-funded testbed at University of Colorado Boulder being stood up to support validation testing
    Inputs provided to International Deep Space Interoperability Standards / International Communication System Interoperability Standards (ICSIS)
    Finalizing initial draft of OB currently
      includes technology recommendations and informative discussion of
      interoperability test cases with detailed configuration data to follow
    Target OB completion by Fall 2020 face-to-face meeting
      currently NASA-only official participation
      soliciting partner agency for book development and interoperability testing
      OB being written in BB style
        Along with turnkey testing capability, will enable rapid pivot to BB (normative) / GB (informative) should a second test partner be identified
Notes: 7
7

## Slide 8: SLS Meeting Objectives: 1/2
RF & Modulation WG
  401.0-B RF & Modulation:
    MSPA implementation via multicarrier transmission Finalization of draft new rec’s or flexible transponder turn-around ratios
    Station frequency stability Finalization of updated recommendation
    22/26 GHz turn-around ratios Finalization of draft new recommendation
    Telemetry ranging Prototypes yellow book approval
    Wide-band DDOR In-depth discussion of draft updated recommendation (with SEA-DDOR)
  VCM, High Data Rate randomizers: Discussion (with C&S)
  211.1-B, 414.0-G and 414.1-B: Proximity-1 and Pseudo-Noise (PN) Ranging Books reconfirmation review
  ACHIEVEMENTS: 401.0-B-29 “Radio Frequency and Modulation Systems--Part 1” Blue Book: Published;
Space Link Code/Sync WG
  VCM Blue Book 431.1-B (new colour) Discuss RIDs from Agency review (with RFM)
  Proximity-1 C&S Sublayer 211.2-B Discuss RIDs from Agency review (with SLP)
  AOS Uplink with TM Codes Pending NASA reply to former action items
  TC Coding Green Book 230.1-G Discussion on updates
  DVB-S2X & SCCC-X Orange Books Discussion on updates (with RFM)
  ACHIEVEMENTS: 130.11-G “TM Channel Coding for SCCC” Green Book: Published;
Space Link Protocols WG
  SPP Revision 133.0-B Finalize DRAFT Pink Sheets towards starting Agency Review Check needs for a SPP GB (CCSDS 130.3-G)
  Encapsulation Service Revision 133.1-B Finalize DRAFT Pink Sheets towards starting Agency Review
  Proximity-1 SDL Protocol 211.0-B Start updates due to USLP impact
  SLS Glossary Magenta Book Start Project Discussion for general SLS Glossary of Terms
  USLP Green Book CCSDS 700.1-G Finalize USLP Green book
  Overview of Space Comm. Protocols 130.0-G Review proposed revisions to OSCP Green Book
  ACHIEVEMENTS: 732.0-B-1 Unified Space Data Link Protocol Blue Book: Published; Technical Corrigendum 1 to CCSDS 232.1-B-2 COP-1: Published;

## Slide 9: SLS Meeting Objectives: 2/2
Space Data Link Security (SDLS) WG
  Extended Protocol Blue Book 355.1 Finalize document & interoperability testing report to publish
  Extended Protocol Green Book 350.11 Review contributions and produce second draft
Multispectral & Hyperspectral Data Compression (MHDC) WG
  CCSDS-124.0-B Compression of “housekeeping-like” telemetry data Review White Book
  CCSDS-121.0-B “Lossless Data Compression” Determine suitable revisions to resolve ambiguities  Corrigendum
  CCSDS-120.0-G “Lossless Data Compression” Review proposed revisions for Green Book update
  CCSDS-120.2-G: Update to cover additional features added in 123.0-B Review new contributions, identify sections needing more revision & writers
  ACHIEVEMENTS: 123.0-B-2 “Lossless & Near-Lossless Multispectral & Hyperspectral Image Compression” Blue Book: Published; 120.3-G-1 “Spectral Pre-Processing Transform for Multispectral & Hyperspectral Image Compression” Green Book (supporting CCSDS 122.1-B-1): Published;
Optical Communications WG
  Optical Communications “Physical Layer” and “Coding & Synchronization” Blue Books.
    Deep Space Scenario: High Photon Efficiency (HPE) Scenario Resolution to publish Physical and Coding Layer BBs.
    Near Earth Scenario for Low Complexity (O3K) Systems: Review the draft section(s) for Optical On/Off Keying (O3K) Physical Layer Target to reach consensus on Physical Layer. Start discussion about options for O3K Coding & Synchronisation Layer
  Discuss latest draft Atmospheric Characterization for Optical Link Operations (future Magenta) book
  Review latest version of Optical High Data Rate (HDR) Communication 1550 nm (NASA/CNES/JAXA/NICT) Orange Book
  Technical discussion on possible ways of adding ranging to the High Photon Efficiency scenario
  ACHIEVEMENTS: 141.11-O-1 Optical High Data Rate (HDR) Communication 1064 nm (ESA/DLR) Orange Book: Published;

## Slide 10: SIS Meeting Objectives (1 of 2)
Motion Imagery and Applications WG
  Monday PM (15), Tuesday AM (15), Tuesday PM (14)
    Review RTP White Book Draft 2
    Review Yellow Book (Test Plan for prototyping)
    Update RTP schedule
    Gateway overview & follow-on discussion
    Plan future work
CFDP Revisions WG
  Thursday AM (14)
  Discuss results of interoperability testing
  Discuss CRC32 issues
  As appropriate, discuss resolution to publish Blue Book
Notes: 10
10

## Slide 11: SIS Meeting Objectives (2 of 2)
Delay Tolerant Networking WG
  Wednesday AM (14)
    Schedule-Aware Bundle Routing: status
    Bundle Security for CCSDS: plan to completion
    Network Management Protocol and Green Book
      Review current draft
      Review resource requirements / commitments
    Review NASA PACE mission questions
  Wednesday PM (15)
    Bundle Security Protocol
      Book editor?
      Resources
  Thursday PM (11)
    KARI testing, KPLO status
    NASA mission status
    ESA work on DTN implementations
Notes: 11
11