TITLE OF GROUP: 	CISLUNAR SPACE INTERNETWORKING WG

CHAIR: 		Keith Scott

AREA DIRECTOR:	Robert Durst

MAILING LIST:	sis-csi@mailman.ccsds.org

(sign up: http://mailman.ccsds.org/cgi-bin/mailman/listinfo/sis-csi)

A.	RATIONALE:

The discovery of water ice at the Moon's poles and evidence of a history of water on Mars has prompted increased interest in human missions to the Moon and Mars.  A unified communications architecture and protocol suite is needed to support these new missions.  A single standardized architecture and protocol suite will increase opportunities for cross-support and reduce costs.

B.	GOALS AND DELIVERABLES:

The cislunar space internetworking WG is chartered to perform the following work by 30 November 2006:

- Create a top-level architecture and operations concept (CCSDS Green Book) for communicating effectively over the whole range of cislunar distances. The architecture will address the projected needs of  new  lunar exploration programs and their mapping into similar capabilities that will be needed on and around Mars.

- Review current and emerging  CCSDS standards and recommend any updates required to keep them current and to support cislunar communication (Green Book, Pink Sheets).

- Examine the spectrum of new Internet development activities that are proceeding within Internet standardization groups, such as the Internet Engineering Task Force (IETF), and identify where they may be applicable to the operations concept developed above. Candidate activities include:

- The Stream Control Transmission Protocol SCTP.

- The Datagram Congestion Control Protocol (DCCP).

- Voice Over IP (VOIP).

- Disruption Tolerant Networking (DTN).

- LEMONADE enhancements to Internet email to support diverse service environments.

- Internet over Digital Broadcast Video Networks.

- Recommend standards for cislunar communications (CCSDS Red / Orange Books) with the proviso that these standards should, whenever possible, be extensible to larger communications distances such as Earth-Mars.

C.	SCHEDULE:

# D.	Risk Management Strategy:

D1	Technical risks:

The risk management approach is to wherever possible use existing architectures and standards.  Where this is not possible, new architectures will be defined, and efforts will be made to influence existing standards to include features needed by the WG.  If existing standards cannot be modified, modifications to existing standards will be considered.  Here concepts from one or more existing network standards may be combined, and new protocol specifications will be required.  Where there are still deficiencies, completely new approaches will be considered

The initial set of candidate protocols will be selected taking into account the requirements detailed in the architecture and operations concept Green Book.  This set of protocols will be reduced as necessary, and simulation and/or prototyping activities will be used to evaluate the effectiveness of the reduced set of protocols and the feasibility of deploying them. Results of various prototyping activities will be consolidated during the definition of the final Orange/Red books.

D2	Management risks:

The quality of the end product relies heavily on the commitment of Agencies to provide support for the architecture study and protocol evaluations.

The schedule listed in section C of this document assumes that the working group can be formed quickly following the Spring 2004 CCSDS meetings.  Delay in forming the working group will slip the entire schedule.

E.	RESOURCE  REQUIREMENTS:

| Working Group Chair: lead working groups - prepare for and attend meetings, present material at working group meetings, write green and orange books. Effort estimated at around 40 man-days per year assuming two meetings per year of one week duration each. | MITRE-JPL-NASA |
| --- | --- |
| Research and prototyping activities: Initial estimate is around XXX man-years effort for evaluation, research and prototyping activities. | ???? |

# Text boxes

| Date | Milestone |
| --- | --- |
| 01 November 2004 | Draft green book describing cislunar communications architecture, operations concept, and protocol suite requirements. This Green book considers both cislunar and Mars in-situ communications environments. Survey document describing candidate protocols. |
| 01 April 2005 | Draft review of existing CCSDS standards with recommendations for updating them. Down-selection from protocol survey list to core set for further investigation / performance analysis. Begin extensive analysis of down-selected protocol set. |
| 01 November 2005 | Finalized green book describing operations concept and protocol requirements. Final report on updates to existing CCSDS protocols. Draft report on down-selected protocol set. |
| 01 April 2006 | Draft 1 Orange / Red book(s) for recommended protocols. Includes recommendations for updating CCSDS protocols. |
| 30 November 2006 | Orange / Red Book(s) issue 1 for recommended protocol set. Includes newly adopted/developed protocols and updates to CCSDS protocols. |