## Slide 1: SIS-DTN WG Meeting The Hague November 2017
Keith Scott
CCSDS Meetings, Fall 2017

## Slide 2: Agenda -- Wednesday
Intro and Agenda Bashing
WG Status Current Projects Discussion Bundle Security for CCSDS Schedule-Aware Bundle Routing (CGR)
NASA DTN Project Update
Schedule-Aware Bundle Routing Implementation Update Status, timeline, any issues? JAXA Presentation
IETF Bundle Protocol Specification Status
New Work Discussions Network Management Review of previous materials Decide on proposed work / scope Resource commitments First Hop / Last Hop Communications Requirements Coordination w/ other CCSDS groups Resource requirements Green Book Updates
SIS Area dinner tonight?
7:30? Send Scott email

## Slide 3: Notes
NASA AES Status Update
JAXA SABR Update
  Kiyo
    Target completion March 2018
    No major issues identified
    Who’s going to write the test plan?
      Probably NASA
    Mechanics of interoperability testing
      No protocol interoperability needed
  Eitaro -- Interoperability
    ION 3.6.1 (December) will have the new SABR implementation
    Question about testing 5.2 (and 5.3) or just 5.1 (CGR) out of the SABR book
      Probably Just 5.1
IETF BP Spec Last Call
  Small tweaks identified, nothing that looks like a show-stopper

## Slide 4: Nominal Schedule

## Slide 5: New Work Discussion: SIS-DTN Book Updates
DTN Green Book (CCSDS 734.0-G-1, August 2010): Recommend either light editing or refresh with no changes
  There are a number of things that could be addressed in a refresh, but I don’t think any of them warrant doing a lot of work. I could take a cut at some subset of what’s listed here and circulate the result by email with the intent of having this DONE by e.g. the Spring meetings, if that makes sense. Otherwise I’d suggest simply refreshing it with no changes.
    Could be updated with a more in-depth discussion of what it means to write applications to the network interface instead of a link interface
    Probably SHOULD remove the reference to SCPS-NP as a CCSDS network layer
    Should update document map to remove BP and LTP over Encap specifications (they’re in the BP and LTP books)
    Could be updated with language that references / is more consistent with the System Architecture Requirements Document
    Could be updated to better reference current cross-support services nomenclature
    Could be updated to include discussion of DTN on ISS and lessons learned
    I don’t think anybody REALLY wants to use DTN to carry SPP or EP (CFDP and AMS yes/maybe) – maybe modify or delete 4.2.2.3.3

## Slide 6: New Work Discussion: SIS-DTN Book Updates
SCPS-TP (CCSDS 714.0-B-2, October 2006): Recommend refresh with no changes
  Is this in the works? Didn’t show up on Nestor’s slide
AMS (CCSDS 735.0-G-1, December 2012): I don’t have an opinion on this one.
Mars Mission Profiles (CCSDS 740.0-G-1, July 2008): Retire?
  I remember this as being highly political when it was generated. I think Dai and maybe Wolfgang Hell were the folks on the ESA side, and I don’t recall who the NASA-side representatives were. Looking through the document, I pretty strongly dislike a lot of the ‘file relay operations’ methods it describes. It mentions DTN exactly once as a possible future thing.

## Slide 7: Network Management Green Book
White Book – Spring 2018
Done by Fall 2018

## Slide 8: Network Management Blue Book Track Document
Maybe delay all by 1 meeting cycle to account for Green Book
White Book – Spring 2018
Draft Red-1 – Fall 2018
Through agency review by Spring 2019
Red-2 summer 2019
Book by Fall 2020 (published by ~Nov?)
NASA can be editor
NASA can do 1st implementation (ION)
JAXA can do 2nd implementation (name forthcoming)
DLR can review documents

## Slide 9: Other Projects (Prioritization)
Network Management Green Book
  NASA to be book editor
  JAXA / DLR can review
Network Management Blue Book (ICPA end of 2018)
  Have identified all resources
Streaming
  To support MIA / maybe voice
    Bundle Streaming Service Protocol
    There are performance requirements here
  NASA could be book editor
  CNSA can review documents and provide inputs
  Prototype 1: NASA ION (BSSP)
  Prototype 2: ??????
Multicast
  NASA could be book editor
  ???????: Review / edit
  Prototype 1: NASA ION (IMC)
  Prototype 2: ??????
5-year review of BP
  Probably just reconfirm
5-year review of LTP
    There are a few items identified
MAL-to-BP Binding
  Have a SMC / SIS Joint Meeting Spring 2018
First Hop / Last Hop (ICPA end of 2020) (Blue Book)
  NASA MSFC to draft a white paper Spring 2018
  Coordinate w/ CSS and SLS
  Jeremy: is there a relationship here to defined MAL messages for radio interface?
Dynamic Discovery
Opportunistic Forwarding
Erasure coding together with LTP (Coding Orange Book underneath LTP – interface LTP/Shim layer)
SSI Architecture (APIs for info exchange driving scheduling)
Security Key Management

## Slide 10: New Work Discussion: New Specification Development
Network Management
  Green Book
  Blue Book
First Hop / Last Hop
  In ICPA w/ target end of CY2018