# space internetworking services area

## Cislunar Space Internetworking Working Group

| Title of Group | 6.4 Cislunar Space Internetworking Working Group |
| --- | --- |
| Chair | Keith Scott |
| Area Director | Robert Durst |
| Mailing List | sis-csi@mailman.ccsds.org |

### Rationale

The discovery of water ice at the Moon's poles and evidence of a history of water on Mars has prompted increased interest in executing an expanded program of human and robotic exploration missions to the Moon and Mars.  A unified data communications architecture and protocol suite is needed to support these new missions, with Lunar infrastructure being forward-compatible to Mars; this will increase opportunities for cross-support and reduce costs.

### Goals

The Cislunar Space Internetworking WG is chartered to perform the following work by 1 April 2007:

- Create a top-level architecture and operations concept (CCSDS Green Book) for communicating effectively over the whole range of cislunar distances. The architecture will address the projected needs of new lunar exploration programs and their mapping into (and interoperation with) similar capabilities that will be needed on and around Mars;

- Review current and emerging CCSDS standards and recommend any updates required to keep them current and to support cislunar communication (Pink Sheets);

- Examine the spectrum of new Internet development activities that are proceeding within Internet standardization groups, such as the Internet Engineering Task Force (IETF), and identify where they may be applicable to the operations concept developed above.  Candidate activities include:

- The Stream Control Transmission Protocol (SCTP);

- The Datagram Congestion Control Protocol (DCCP);

- Voice Over IP (VOIP);

- Disruption Tolerant Networking (DTN);

- LEMONADE enhancements to Internet email to support diverse service environments;

- Internet over Digital Broadcast Video Networks.

- Recommend standards for cislunar communications (CCSDS Red/Orange Books as appropriate) with the proviso that these standards should, whenever possible, be extensible to larger communications distances such as Earth-Mars.

### Schedule and Deliverables

| Date | Milestone |
| --- | --- |
| 15 November 2004 | Draft Green Book describing cislunar communications architecture, operations concept, and protocol suite requirements. This Green Book considers both cislunar and Mars in-situ communications environments. Survey document describing candidate protocols. |
| 1 April 2005 | Draft2 Green Book. Draft review of existing CCSDS Standards with proposed plan for updating them. |
| 1 November 2005 | Draft3 Green Book. Report on first round of proposed updates to existing CCSDS protocols. Includes pink sheets or recommendation on reaffirmation without changes for SCPS-NP, SCPS-SP, SCPS-TP, and SCPS-FP. These will require agency review. Down-selection from protocol survey list to core set for further investigation/performance analysis. Begin extensive analysis of candidate protocols. The first step will be to identify existing test reports / testbeds related to or implementing the protocols. |
| 1 April 2006 | Finalized Green Book describing operations concept and protocol requirements. Report on protocol analysis / prototyping efforts. |
| 30 November 2006 | Draft 1, Red/Orange Book(s) for recommended protocols. Includes any additional recommendations for updating CCSDS protocols. Already identified is the need for at least one Red/Orange book on implementation details of the Green Book Architecture. |
| 1 April 2007 | Red/Orange Book(s) Issue 1 for recommended protocols. Includes newly adopted/developed protocols and updates to CCSDS protocols. These books will be ready for agency review. |

### Risk Management Strategy

#### Technical Risks

The risk management approach is to wherever possible use existing architectures and standards.  Where this is not possible, new architectures will be defined, and efforts will be made to influence existing standards to include features needed by the WG.  If existing standards cannot be modified, revisions/updates to existing standards will be considered.  Here concepts from one or more existing network standards may be combined, and new protocol specifications will be required.  Where there are still deficiencies, completely new approaches will be considered for standardization.

The initial set of candidate protocols will be selected taking into account the requirements detailed in the architecture and operations concept Green Book.  This set of protocols will be reduced as necessary, and simulation and/or prototyping activities will be used to evaluate the effectiveness of the reduced set of protocols and the feasibility of deploying them. Results of various prototyping activities will be consolidated during the definition of the final Orange/Red Books.

This task is very synergistic with current work in NASA (Expoloration Program) and ESA (Aurora Program).  Whenever programmatically possible and technically reasonable, this working group will leverage ongoing work and result from these and other member agencies' work programs.  Participation by members from agencies interested in a return to human space flight to the moon is strongly desired.

#### Management Risks

The quality of the end product relies heavily on the commitment of Government Agencies to provide support for the architecture study and protocol evaluations.

The schedule listed in section C of this document assumes that the working group can be formed quickly following the Spring 2004 CCSDS meetings.  Delay in forming the working group will slip the entire schedule.

### Resource REQUEST

The following table requests resources starting in July 2005.  As of April 2005, the working group has completed the Issue 2 Green Book and is well along in making recommendations for updating existing CCSDS protocols.

NOTE:	The FTEs in the table below are LEVEL OF EFFORT FTEs for the dates shown (usually ~6 month intervals), NOT total FTEs required to complete the task spread over the times given.  Thus the units of the FTEs are in 'person-months per month', so that a 0.25 FTE effort for four months would consume one person-year of dollars.

NOTE:	In the resource request table below, there are some TBD placeholders for which we strongly request ESA participation.  In the later phases (writing the Red/Orange books), there are TBDs that do not explicitly request ESA participation.  A mix of people from different agencies (including ESA) IS still desired in this phase.

Table 1: Resource request table for Cislunar Space Internetworking (CSI)

| Function | Person and Time Commitment | Dates |
| --- | --- | --- |
| Working Group Chair: lead working groups - prepare for and attend meetings, present material at working group meetings, serve as document editor for green and orange books. | Keith Scott (NASA) - 0.2 FTE | July 2005 - March 2007 |
| Green Book Issue 3: participate in working group telecons and provide technical material for Green Book. | Dave Israel (NASA) – 0.25 FTE TBD (request ESA) – 0.25 FTE TBD – 0.25 FTE | July 2005 – November 2005 |
| Updates to CCSDS Protocols: review existing CCSDS protocols and recommend updates (includes adding capability to carry IPSEC AH header in SCPS-NP). | TBD – 0.25 FTE | July 2005 – November 2005 |
| Final Green Book: participate in working group telecons and provide technical material for Green and Red/Orange books. | Dave Israel (NASA) – 0.25 FTE TBD – 0.25 FTE ESA – 0.25 FTE | November 2005 – April 2006 |
| Research and prototyping activities: Identify existing test reports related to target protocol set. Identify existing lab facilities for testing target protocols in cislunar environment. | 0.1 FTE | November 2005 – January 2006 |
| Research and prototyping activities: Prototype / test protocols to implement the architecture described in the Green Book. | 1.0 FTE, preferably with some mix of NASA/ESA participation | December 2005 – December 2006 |
| Draft 1 Red/Orange Books: participate in working group telecons and provide technical material for Red/Orange Book(s). | Dave Israel (NASA) – 0.25 FTE TBD – 0.5 FTE | May 2006 – November 2006 |
| Draft 2 Red/Orange Books: participate in working group telecons and provide technical material for Red/Orange Book(s). | Dave Israel (NASA) – 0.25 FTE TBD – 0.5 FTE | December 2006 – March 2007 |

The total resource request by month for the above table is:

==END==