**CCSDS MIA Chairmanship Transition**

* Hand over mail list management
* Make sure relevant documents, area reports, etc. are in CWE
* For RTP over DTN Book
	+ Refine and finalize language in Sections 2 & 3 (based on GRC testing producing positive results)
	+ Update Pics Proforma
	+ Arrange for a second implementation matching the new language
	+ Conduct interoperability testing
	+ Document testing in new Yellow Book
	+ Release document for additional Agency Review
	+ Create new Green Book Project
	+ Produce new Green Book using language extracted from last version of RTP over DTN book (section 2)
	+ Edit and Publish the new Green Book
* For Imagery Quality Assessment Book
	+ Final internal review of text
	+ Release Green Book for Agency Review and approval
	+ Develop New Project & Schedule for Video Quality Assessment Blue Book
	+ Begin drafting Blue Book
* If SIS decides to merge Voice Working Group into MIA
	+ Publish charter for new merged Motion Imagery and Voice Working Group
	+ Update Voice Blue Book (new project)
		- Will need to add new members with Voice experience
		- In CWE identify and document Agency resources for Blue Book drafting/editing
		- Submit for CMC polling and approval
	+ Begin task of updating the Voice Blue Book