## Slide 1
Space Data Link Security (SDLS) WG
  Working Group Status: Active - Progress report:
  SDLS core protocol
    Blue Book (355.0) published – September 2015 : already several missions have selected SDLS for TC/TM/AOS links security
    Green Book (350.5) : Discussion and drafting of several missing subsections. Review of the complete document. 90% complete. Target: finalization of GB before spring 2016 meeting.
  SLS AREA REPORT
Notes: 1

## Slide 2
Space Data Link Security (SDLS) WG
  Working Group Status: Active - Progress report:
  SDLS extended procedures
    Discussion and finalization of Monitoring & Control, SA management and Key management services/procedures/PDU
    Extensive discussion on the communication service to be used for EP PDU transmission over the spacelink
    Critical review of definition and parameters for baseline mode
    Discussion of interoperability testing :
      Tests coverage & configurations
      Cloud based implementation : NASA/ESA analysis – summary paper to be submitted to CESG/CMC
      3 prototypes will be developed : ESA, NASA, CNES
    White book 80% complete. Target : final WB agreed by the WG at the next meeting.
  SLS AREA REPORT
Notes: 2

## Slide 3
  SLS AREA REPORT
Space Data Link Security (SDLS) protocol (cont’d)
Problems and Issues:
Funding of cloud service for SDLS extended procedures interoperability testing : roughly 500$ for 6 months testing campaign. Is CCSDS funding feasible ?
status: | OK | CAUTION | PROBLEM
comment: | Good progress |  | Cloud service funding
Planning:
SDLS core protocol:
  Green Book completion : target spring 2016
SDLS extended procedures:
  White book – final draft : early 2016
  Red book 1 (including baseline mode): spring 2016
Notes: 3