## Slide 1
SLS Space Link Protocols (SLP) WG
Goals:
Approve the editorial corrigendum to TM, TC, AOS SDLPs for later publication
Review the Unified Space Data Link Protocol White book with a focus on coming to consensus on the frame format, associated field values and sizes, managed parameters, and minimum hardware command size.
Reconfirm the COP-1 protocol due to 5 year review, CCSDS 232.1-B-2.
*Along with the C&S WG, establish the interface between the C&S and Data Link Protocol Sublayers for USLP.
*Along with the CSTS WG, ensure that the USLP managed parameters are consistent with the CSTS services.
* These were joint meetings.
status: | OK | CAUTION | PROBLEM
comment: | Good progress |  | 
  SLS AREA REPORT
Notes: 1

## Slide 2
  SLP WG Summary Progress:
  USLP
  Consensus was achieved on the USLP transfer frame format, managed parameters and SDLS I/F. A proposal for minimum hardware command size has been presented and will be discussed after this meeting. The need for detailing COP-1 usage has been identified.
  It was agreed that Service Operations Management would not be a part of USLP book.
  Further work is required before the Spring 2016 meeting, to update the white book to more closely align where applicable with contents and format of the existing TM, TC, AOS Space Data Link Protocols while still expressing the content unique to USLP. Also we will ensure concepts and rationale are moved to USLP GB.
  COP-1
  To ensure all agencies are in agreement with the Reconfirmation of the COP-1, CCSDS 232.1-B-2 all agencies have been asked to review the current document and will be polled at the next meeting.
  SLS AREA REPORT
Notes: 2

## Slide 3
  SLS AREA REPORT
SLS-SLP WG (cnt’d)
Planning:
  Before Spring 2015 meeting: (Discuss via telecons & email)
      Issue Final Draft White USLP book.
      Issue 3nd draft version of USLP Green Book.
Resolutions:
  None
Notes: 3

## Slide 4
SLS Approved Projects
  SLS AREA REPORT – Project Reporting (1 of 2)
Book Title | Book Type | CESG Priority in 2016 | Resource missing 2016 ?
Charter : 5.01 RF and Modulation WG |  |  | 
Evolutions of CCSDS recommendations for RF & Modulation systems, part 1 | BB | H | N
Simultaneous Transmission of GMSK Telemetry and PN Ranging | GB | H | N
Charter : 5.02 Space Link Coding and Synchronization WG |  |  | 
Next Generation Uplink Coding | BB |  | 
TM Channel Coding for DVB-S2, GB | GB |  | 
TM Channel Coding for SCCC, GB | GB |  | 
Update TM channel coding BB with LDPC slicing | BB |  | 
Variable Code and Modulation (VCM) Systems for CCSDS | MB |  | 
Charter : 5.03 Multispectral and Hyperspectral Data Compression WG |  |  | 
Image Data Compression, Issue 2 | BB |  | 
Lossless Multispectral & Hyperspectral Image Compression | GB |  | 
Low-Complexity Near-Lossless Multispectral & Hyperspectral Image Compression | BB |  | 
Spectral Pre-Processing Transform for Multispectral & Hyperspectral Image Compression | BB |  | 
Charter : 5.04 Space Link Protocols WG |  |  | 
Unified Space Data Link Protocol BB | BB | H | N
Unified Space Data Link Protocol GB | GB | H | N
Charter : 5.09 Space Data Link Security WG |  |  | 
Space Data Link Security (SDLS) protocol : extended procedures | BB | H | N
Space Data Link Security Concept of Operation, Issue 1 | GB | H | N
Charter : 5.10 Optical Communications WG |  |  | 
Optical Communications Coding & Synchronization | BB |  | 
Optical Communications Concepts and Terminologies | GB |  | 
Optical Communications Physical Layer | BB |  | 
Real-Time Weather and Atmospheric Characterization Data | GB |  | 

## Slide 5
RFM WG Radio Frequency & Modulation
GMSK+PN Ranging Green Book expected to be ready for publication by Fall 2015 or Spring 2016
Recommendation 401 (2.4.23) on 26 GHz modulations for EESS expected RED for Spring 2016.
Scheduled 5-year review of 413.0-G-2 Efficient Modulation Green Book will start in Spring 2016, after ongoing work on high order modulation recommendations for 8 GHz and 26 GHz EESS are completed.
Work on PCOM GB has been frozen.
Issue with uplink idle sequence in 231.0-B-2 when used with (O)QPSK was identified.
C&S WG Coding & Synchronization
New uplink codes selected, work for CLTU delimitation procedures continues.
Progress for draft pink sheets to 131.0-B (TM Coding) to introduce LDPC slicing toward Agency Review in 2015.
Further progress on VCM Magenta book, detailed discussion planned for Fall 2015.
No new project for Blue Book for Long Erasure Codes yet, scenario investigations ongoing.
DVB-S2 draft green book updated, new draft before Fall 2015.
SLP WG Space Link Protocols
Unified Space Data Link Protocol White Book reviewed and progress made.
Input for next version of the USLP White Book collected for an updated version by Spring 2016.
Reconfirmation of CCSDS 232.1-B-2 COP-1 Blue Book proposed (pending input by Agencies)
  SLS AREA REPORT – SUMMARY (1 of 3)