## Slide 1
Space Data Link Security (SDLS) Working Group:
  Achievements
    SDLS Extended Procedures (355.1): Disposition of all RIDs of Agency Review #1. No significant technical change. Draft blue book will be produced.
    SDLS Extended Procedures green book (350.11) : review contributions, 85% complete.
  Space Link Services Area Executive Summary 2/2

## Slide 2
Achievements for this meeting cycle:
  SDLS Core protocol green book (350.5) : publication (June 2018)
  SDLS Extended Procedures (355.1): Document finalized and submitted to Agency Review #1 (August 2018)
  SDLS Extended Procedures Green Book (350.11): inputs from contributing agencies.
Working Group Status:
  SDLS Extended Procedures red-1 (355.1) : Disposition of all RIDS generated in Agency Review #1. No significant technical change introduced as a result of dispositions. Draft blue book will be prepared while final round of interoperability testing is performed. Resolution to publish blue book expected around January 2019.
  Review all contributions to SDLS Extended procedures green book (350.11). Document 85% complete.
Interaction with other WGs: None
Problems and Issues: None
  SLS-SEA-SDLS Executive Summary

## Slide 3
Resolutions agreed upon at this meeting:
  None
Further Resolutions anticipated in the next 6 months:
  Resolution to publish SDLS Extended Procedures blue book (355.1-B-1)
Planning:
  SLS-SEA-SDLS Executive Summary
Area and WG name | CCSDS Ref Nr | Document Title | Status / Comments | Start and / or Target Publication Date
SLS SDLS | 355.1 | SDLS Extended Procedures | All RIDs from agency Review #1 dispositioned. No significant technical change. Final blue book draft to be produced. Interoperability testing to be completed with final version of the document. | Resolution for BB publication : January 2019
SLS SDLS | 350.11 | SDLS Extended Procedures Green Book | Drafting on-going. 85% complete | Target date for publication : 30/06/2019.