**25 August 2015 Teleconference Notes**

Attendees:

E. Barkley

J. Chamoun

C. Ciocirlan

K. Costello

M. DiGiulio

H. Kelliher

J. Pietras

P. Pechkam

J. Reinert

Agenda (as adjusted at the telecon)

1. Action item review
2. ~~Status check TGFT~~ (Colin not available)
3. Status check Trajectory Prediction
4. Status check Configuration Profile
5. Fall meetings planning
6. AOB
   1. Re-scheduling of Event/SC-CSTS telecon
   2. Schema diagrams

Discussion Summary:

1. Action items review:
   1. Some actions updated re due dates – please updated spreadsheet
2. Trajectory Prediction status
   1. On track for draft white book goal
   2. Confirmed NASA/GRC intention to support prototype effort
   3. CNES representative (C. Ciocirlan) indicated that CNES can support prototype effort
   4. Project definition to be produced accordingly (action E. Barkley)
3. Configuration Profile status
   1. On track per J. Pietras
4. Fall meetings planning
   1. Agreed to propose joint DDOR session for Monday afternoon of meetings week
   2. Agreed to hold joint SC-CSTS/ES-CSSM session, late Tuesday afternoon of meetings week
   3. Agreed to hol joint FF-CSTS/CSSM session (TBD exact time)
   4. Action to E. Barkley to contact NAV WG Chair to arrange a joint session
5. AOB
   1. Schema diagrams – noted that reliance on XSD Diagram does not cover all aspects of the schema and that as there are tools with good support, CCSDS may wish to consider allow the use of these tools
      1. Action to E. Barkley to consult with CESG

Our next telecon/WebEx is scheduled for September 15, 2015

[end notes]