# CCSM Telecon/Webex, 19 January 2016

# Attendees

E. Barkley, J. Chamoun, A. Crowson, C. Ciocirlan, M. Gnat, C. Haddow, P. Pechkam, T. Pham, J. Pietras, J. Reinert, K. Tuttle,

# Agenda and Notes

1. Action items review
   1. Several actions delayed to either 2 or 16th of February; see updated AI spreadsheet
   2. DDOR AIs clarified re service request vs service package for DDOR
   3. Noted that management service abstraction re B1 ETP operation does not address concern re query for trajectory predcition
2. Update re SOS and registries
   1. RMP (Registry Management Policy) currently undergoing CESG review
   2. Defines Sites and Apertures registry
   3. SOS book should be updated to indicate this
      1. Action to E.B and C.H. for this
   4. (Beta) XML Schema registries for SOS have been created in SANA
      1. Minor description change pending
   5. EB to follow up w SANA operator re creation of other SOS SANA registry changes
3. B-1 Management Service abstraction
   1. Reviewed presentation
   2. No significant changes
   3. Subsequent discussion re eventual insertion of current data format books into some sort of management framework
   4. Noted that in fact management service is something that needs to be defined in steps and is in fact extensible
      1. Advance work that A. Crowson has done re REST may be first step somewhat analogous to B1 document exchange
      2. B1 operations rules may have different layers and/or be extensible for eventual management service
         1. E.g, re chart 2 of presentation, SMURF is addressing re-specification of configuration parameters, but things like urgent processing, deferability, conformant resources, etc. are not planned to be addressed in data format books
4. Draft SMURF project review –especially re prototype dates and efforts
   1. Comment to be added about B1 as part of previous work survey
   2. Adjusted prototype dates (and meaning)
   3. Project to now advance to request of CMC poll
5. Review of draft SMURF white book (follow-up from last month)
   1. Comments in word doc from M. Gnat (DLR)
   2. No other inputs received yet – review continues at next telecon
6. Trajectory prediction close-out
   1. Updated section 3 to be reviewed for any SMURF considerations – action J. Reiner, C. Haddow
7. Darmstadt work plan check
   1. Deferred until next telecon
8. AOB
   1. Updated document “map” – updated re SMURF
   2. Discussion as with whether or not to show “references” such as NDM
      1. Agreed to keep updated diagram as is
      2. Diagram to be included in Green Book update with verbiage about referenced recommendations and elaboration of things like submission requests

# Next Telecon

Our next telecon is February 2nd.

[end notes]