# CCSM Telecon/Webex, 19 July 2016

# Attendees

E. Barkley, A. Crowson, M. Gnat, C. Haddow, H. Kelliher, J. Pietras, J. Rienert, K. Tuttle, U. Müller-Wilm

# Agenda

1. Special Announcement
   1. Jessica Reinert has another assignment and will no longer be participating in CSSM WG meetings. We thank Jessica for her work and wish her all the best in her new endeavor.
2. CSSM WG program of work re-planning
   1. Preliminary assessment is that all of the priority one (on going projects have a range of 4 to 12 months delay because of the resource shortages/impacts that have very recently emerged
   2. See slides embedded below for details on preliminary impact assessment
      1. Note this is an embedded power point object – double click on the slide should open the presentation
3. Overview of Planning Information format XML Schema
   1. Walked through the draft PIF XML Schema produced (thank to Uwe and Anthony)
   2. WG requested to review and comment for next telecon
      1. In particular pay attention to extension points and intermediate type definitions
4. Updates re getting SoS published
   1. Compared current blue book candidate UML class diagram vs revised class diagram with regard to agency specific extensions and notion registry agency specific schemas
      1. See figure 1 below
   2. E. Barkley reported that SANA URLs appear to be sorted out and that book will be updated accordingly
5. AOB -- none

# Next Telecon

Our next telecon is scheduled for August 9th

C:\Users\erik\Documents\My Maps\CCSDS\CSSM-Oct-2012\ScheduleOfServices-26-Nov-2012\ESA-NASA-Interaction-Jan-2016\SchedFromrat-OldVsNew-26-May-2016.tif

Figure -- Current vs new SOS Main Class Diagram



[end notes]