# CCSM Telecon/Webex, 17 October 2017

# Attendees

E. Barkley, J. Chamoun, C. Ciocirlan, A. Crowson, H. Dreihahn, W. Eddy, M. Gnat, C. Haddow, H. Kelliher, H. Li, T. Pham, J. Pietras, Y. Wang

# Agenda/Notes (As adjusted during the telecon)

## General announcements

1. Holger Dreihahn confirmed as new CSTS WG Chair, effective 01 January 2018
2. CSTS Guidelines book cleared for agency review
3. TD-CSTS agency review concluding in about 2 weeks – time to file RIDs now if you have any

## Status check re Action items – especially re SSF conclusion

1. Discussed latest proposal to resolving RID SSF-R2-4
2. Agreed that Abstract Event definition can be a technical note, pending further developments (esp re NAVWG project)
   1. The Abstract Event definition may be a candidate for inclusion in the PIF book
3. Discussion also included option of keeping the common definitions in a separate book
   1. Possibly, magenta, or blue, as part of a service management framework
   2. Issue to be worked by off-line by WG Chairs

## TGFT Prototyping

1. Discussion involved confirming that the restricted XFDU schema as extension points for inclusion of data type specific metadata
2. J. Pietras advanced the idea that testing of TGFT can be seen as something like the testing of the CSTS whereby there is something of a “dummy” service utilizing TGFT
3. agreed that one of the key aspects of the prototyping is to ensure that the extension mechanism for packaging XFDUs is adequately represented for the scenarios envisioned for CCSDS member agency usage of TGFT
4. Action to E. Barkley to take a look at the scenarios used in the original BOF discussions and pick a few that represent widely used use cases for CCSDS and provide further details to the extent possible; due date of 25 October 2017

## Strawman Event Sequence

1. Walked through the presentation sent out on October 11th
2. A question of whether this could include control based on status/monitored data items output was raised
   1. E.g, throttling the command service based on what is being seen with regard to CLCW and/or PLOP configuration
   2. noted that this is something that could be considered but is not what is currently envisioned as being part of the event sequence
   3. also noted that this needs to be considered in conjunction with the SC-CSTS work as well
3. Noted that email comments were received from H. Driehahn -- analysis/responses to be provided

## Fall Meetings Planning

1. preliminary draft agenda agreed to (see below)
2. subsequent coordination teleconference to be arranged for the CSS Area working group chairs
3. Preliminary draft agenda (slightly edited from teleconference presentation):
4. 

## AOB

1. CWE Update Note
   1. issue with regard to preserving metadata was noted
   2. agreed that it is good to preserve the metadata
   3. agreed that with pursuing the approach of making the old CWE structure read only
   4. a question was raised about providing hyperlinks from the new CWE structure to the old CWE structure
      1. from a practical point of view, getting this implemented, this will likely just be some sort of readme file

# Next Telecon

The fall to spring 2018 telecon schedule will be determined at the fall 2017 meetings.