# CCSM Telecon/Webex, 20 September 2018

# Attendees

E. Barkley, T. Bui C. Ciocirlan, A. Crowson, W. Eddy, C. Haddow, L. Hu

# Agenda

## General Announcements

1. Registration for Berlin meetings is closed (at least in theory)
2. CSTS WG’s FF-CSTS is going through CESG polling for agency review
3. SE AD had a registry telecon with CMC...until we hear otherwise, assume RMP is in effect

## Berlin meetings planning

1. Reviewed the draft topic sequence for the Berlin meetings
   1. Some minor updates, comments added

## TGFT Book and Prototype Status Updates

1. Updated yellow book has been placed on the CWE
2. Concerns raised that prototyping progress appears to have stalled
3. C. Haddow to organize a prototype telecon

## PIF updates and prototyping

1. Update provide re Mars Relay (MR) use case – current detailed MR event information mapped to Range Rate event in the PIF
   1. Noted that one-way light time substitutes for range in this case
2. Agreed that elevation angles should be allowed to have negative expression
3. Agreed that range rate should be allowed to have negative expression
4. C. Haddow to update the book and/or XML Schema as appropriate to allow negative value expression
5. Noted that preliminary exchange info from ESA was not listed in temporal order (events ordered per timestamp value)

## Service Package Book Status

1. 5 issues to be worked
2. W. Eddy to send out an email for each issue
3. Expect to be able to review this at the Berlin meetings

## Abstract Event + Common Entities WG Review/Comments

1. No comments at this time

## Action Item Status/Project status checks

1. Several actions closed
2. Currently 19 open actions (down from 32 at last telecon)

## AOB (none)

# Next Telecon

Our next teleconference will be determined at the Berlin meetings.