# CCSM Telecon/Webex, 06 October 2020

# Attendees

E. Barkley, A. Crowson, W. Eddy, M. Gnat, C. Haddow, H. Kelliher, J. Pietras

# Agenda (as adjusted at the telecon)

## Follow-up re FRM + SACP + XML Schema

1. M. Gnat has followed up with H. Dreihahn
2. A new version of the automated XML Schema generation as been produced by H. Dreihahn
3. This still needs further checking, but it appears to have generally fixed the issues noted at the telecon of September 15 (substitution groups being too generic, etc.)

## SMURF Book and SMURF Prototyping Update

1. Prototyping – no significant progress to report
2. reviewed the update of the SMURF book with regard to username issue first discussed at the July teleconference
3. Agreed that management service is where the notion of a username, of a system will be dealt with and that the data format (i.e. SMURF) has been updated satisfactorily for current prototyping purposes

## Planning for Fall Virtual Meetings

1. Reviewed the draft area calendar for the virtual meetings
2. No significant changes were made to the proposed set of meetings/agenda outlines
3. Noted that there will be to joint sessions with regard to the functional resource model and automated XML schema generation

## General Announcements

1. Several refresh projects pending in the Area – SLE CRSM, the SLE books (except for probably FSP), CS ADD + ARD and also some new projects pending – FRM and SC-CSTS
2. ADD, ARD likely to be taken up in SE Area – SAWG (System Architecture Working Group)
3. FRM currently in review – if you want to take a look or comment, please see <https://cwe.ccsds.org/css/docs/CSS-CSTS/SANA/functional_resources_css_tier_1.docx?Web=1>
	1. Review concludes on 19 October

## Action Items Check

1. One action item closed (2020-0826-01 -- follow-up re automated XML Schema generation for configuration profile from FRM)
2. Four items postponed until early spring of next year due to workload and priority considerations (2019-1022-02, 2019-1023-03, 2019-1023-04, 2019-1022-04)
3. No new action items opened
4. See spreadsheet for full set of updates

## TGFT Book Update -- no significant progress to report

## Follow up re CDE, CPIF Updates

1. CDE
	1. Fixed up per resolution from CESG PIDs completed
	2. ‘Cross Support Service Provider’ vs ‘Cross Support Service User’ rather than Provider CSSS, User CSSS?
		1. Agreed that we can go with this (the non-abbreviated) role definitions
	3. the list of event types in defining the service management event definition is now moved to the sanaregistry and needs to be updated accordingly
		1. Registering of “cost” and “other” event types needs further consideration and is not necessarily a given
2. E. Barkley needs to review the CPIF update(s) if any as part of CPIF AD publication review

## AOB - none

## Next telecon planning – no specific planning done

# Next Telecon

Our next telecon will be at the start of the fall virtual technical meetings in October 26.