# CCSM Telecon/Webex, 13 September 2022

# Attendees

E. Barbieri, E. Barkley, D. Bliss, C. Ciocirlan, A. Crowson, W. Eddy, M.Gnat, H. Kelliher

# Agenda and notes

## General Announcements

1. Meeting registration is now open – for Boot camp, just resgister for CSSM WG on Friday morning
2. Draft CSTS Orange book completed AD review, request for updates sent out and subsequently processed; final AD check pending (prior to publication polling)
3. SLE Referfence Model update has gone through AD review and will have some minor changes (prior to agency review)
4. Resolution let for publicaton of MD-CSTS B-2
5. CESG recently had a meeting on CCSDS terminology – CSS Area will be expected to produce some sort of listing of terms used

## Action Items Check

1. 1 action item(s) closed
2. 0 action item(s) postponed to next telecon
3. 1 action item(s) postponed to fall meetings
4. 1 new action item(s) added
5. 5 actions total currently open
6. ***NOTE***: Two actions are pending for the WG in general – service agreement parameters, and agency implementaiton plans; these are both due at the fall meetings
7. See updated spreadsheet for details

## Fall Meetings Planning

1. Reviewed the room allocations/time slots available for the CSSM WG meetings
2. Reviewed the list of topics to be covered at the fall meetings
3. Noted that Friday morning is reserved to allow attending the boot camp session
4. See figure 1 below for the CSSM WG meetings and list of topics for the meetings so far
5. E. Barkley will post detailed agenda about two weeks prior to the start of the fall meetings
6. Note that an area dinner is planned for Tuesday evening of the meetings week

## Status of Books

1. CDE M2, SMURF, and SPDF currently in CESG polling to go to agency review
2. (Ed. note – all three books have been approved for going to CMC polling; some relatively minor editorial clean-up has been noted/request)

## Preview/preparation re joint D-DOR/CSSM WG meeting

1. Walked through presentation on proposed approach for coordination between D-DOR and CSSM WGs
2. Noted that there are few corrections needed to the presentation
3. Question of schema master raised – wil have to discuss with D-DOR WG
	1. It may be that the D-DOR WG prefers to specificy on the basis of an instance document rather than XML Schema per se

## Use of Eclipse Modeling Framework re UML diagrams follow up (if any)

1. No follow-up at this time

## Brief Update re EVSQ

1. Draft EVSQ is being updated with the following approach:
	1. An abstract sequence defintion is being developed
		1. This will define the carrier and data transport states that govern all event sequences
		2. This will also define extension points so that provision of services not in the common set of CCSDS member agency services (e.g., NASA/DSN beacon tone service) can be included/addressed via standardized extension mechansim
	2. A mission sequence, as specialization of the abstract sequence will be defined
		1. This will add the mission sequence specific data classes/parameters to the abstract sequence
	3. A provider sequence, as specialization of the abstract sequence will be defined
		1. This will add the provider sequence specific data class/parameters to the abstract sequence

## AOB (none)

# Next Telecon

Our next telecon date is October 4th.



Figure : Fall Meetings Time Slots & Topics List