CCSDS SOIS Plug-and-Play Teleconference #49

07/10/2014 13:00 – 13:45 GMT

Attendees:

Stuart Fowell (SF) (SCISYS supporting UKSA): chair

Jonathan Wilmot (JW) (NASA/GSFC)

Kevin Rice (KR) (NASA/GSFC)

Kay Krosley (RK) (DesignNet supporting AFRL)

Richard Melvin (RM) (SCISYS)

Felice Torelli (FT) (ESA)

Minutes:

- Actions from Previous Telecons & Meetings

Not addressed in the meeting but update provided in minutes by Chair.

Fall13.3. Open

41.5. Open

43.5. Open

43.8. Open

46.2. Open

47.2. Open

Spring14.4. Open

48.1. Closed. Zip file uploaded to Electronic Data Sheets private folder in CWE

48.2. Open. Draft list of objectives distributed.

48.3. Open

- Discussion on CCSDS Fall 2014 Technical Meeting Agenda

The objectives and agenda items for the London meeting were discussed.

It was agreed that there should be a session on Feedback on the SOIS Reference Communications Architecture, including the initiation of the 5 yearly review of the SOIS Subnetwork Services WG and that it should be at the start, so that those not interested do not need to attend whilst allowing for any conclusions to be taken into account with the remainder of the meeting about EDS and Common DoT.

FT will arrive late on Monday morning. Consider not starting until after lunch.

Also consider concluding Friday lunchtime to allow people to travel home.

RK now has funding.

RK wants to attend the CCSDS Reference Architecture revision meetings being held by Peter Shames and Fred Slane. RK has been working with Fred Slane & there is talk about a CCSDS Ontology being produced. RK will represent SOIS.

JW will present status of NASA/JSC project and outcome of workshop on integrated EDS with cFE with Ames and JPL, to coordinate development of tools and avoid different schemas/tools.

SF encouraged everyone to register attendance of Fall 2014 meeting with CCSDS.

- WG Review of EDS and Common DoT XML Schemas, Ontology and Red Books

Zip file of ontology, XML schemas, example data sheet fragments and EDS Red Book has been uploaded to Electronic Data Sheet area of CWE Private.

ACTION: SF to add Common DoT Red Book (uploaded to CWE in August) and move to the SOIS public area of CWE, together with a RID template.

FT, JW, KR, RK, RM and SF all committed to review the ontology, XML schemas, example data sheet fragments and Red Books.

ACTION: WG to review ontology, XML schemas, example data sheet fragments and Red Books using RID template by end of October 2014.

- AOB

  - FT will coordinate with SAVOIR re: distribution of the EDS and Common DoT Functionality Questionnaire to European Industry.

- Next Teleconference

Next telecon is on Tuesday 21st October 2014 13:00-14:00 GMT.

Actions:

| No | Description | Owner | Due Date | Status |
| --- | --- | --- | --- | --- |
| Fall13.3 | Set up licence and repository for KR to have access to SCISYS EDS tool chain. | SF/KR | 30/11/13 | Open |
| 41.5 | Produce and distribute EDS Green Book template | SF | 27/11/13 | Open |
| 43.5 | Provide glossary of terms, including the relationship between them | RK | 24/01/14 | Open |
| 43.8 | Provide example of problem related to different means by which the same information can be described | KR | 17/01/14 | Open |
| 46.2 | Catalogue how much of EDS schema features have been exercised by examples and actual device data sheets in the ESA TRP project | SF | 12/03/14 | Open |
| 47.2 | Produce an artificial example of data sheet from GPS Receiver adding a protocol engine | KR | 31/03/14 | Open |
| Spring14.4 | Produced presentation describing of example of how example semantic information presented on SAVOIR-SAFI Start Tracker and Gyro functional interfaces | RK | 30/09/14 | Open |
| 48.2 | Propose agenda for Fall 2014 meeting | SF | 30/09/14 | Open |
| 48.3 | Organise WebEx support for Fall 2014 meeting | SF | 30/09/14 | Open |
| 49.1 | Add Common DoT Red Book (uploaded to CWE in August) and move to the SOIS public area of CWE, together with a RID template | SF | 07/10/14 | Open |
| 49.2 | Review ontology, XML schemas, example data sheet fragments and Red Books using RID template | All | 31/10/14 | Open |