CCSDS SOIS Plug-and-Play Teleconference #1

05/04/2011 15:00 – 16:00 BST

Attendees:

Stuart Fowell (chair), Peter Mendham (UKSA/SciSys)

Chris Taylor, Aitor Viana-Sanchez, Felice Torelli (ESA)

Glenn Rakow (NASA GSFC)

Scott Burleigh (JPL) 15:30-16:00 only

Minutes:

- Purpose of Telecons.

Purpose of teleconferences is to progress SOIS PnP towards stated aims in the build up to and after the next CCSDS meeting in Berlin (May 2011). To that end, fortnightly 1 hour teleconferences will be held to report progress made in the intervening period and to discuss issues arising.

- Attendees

  - No attendee from AFRL. Ray Krossley has changed email address and is no longer funded.

ACTION 1.1: GR to contact Ray Krossley and Jim Lyke to encourage their participation.

  - No attendee from GSFC XTCE representative.

ACTION 1.2: GR to contact replacement for Kevin Rice in GSFC

- SOIS Charter

SB indicated that NASA (in particular J. Marquart) were concerned that SOIS PnP is exceeding the SOIS charter.

CT recalled that there was an old action on SOIS to make this clear in the charter. CT does not want details of new books adding to the charter until it is clear that there is a track leading to them.

ACTION 1.3: CT/SF to check charter is up-to-date

- Aims of SOIS PnP

The main aim of the SOIS-APP group’s work on plug-and-play is to publish standards for:

- Architecture:

  - A coherent onboard plug-and-play architecture documented in the SOIS Green Book – largely complete

ACTION 1.4: SF to distribute latest Green Book to mailing list

ACTION 1.5: All to review latest Green Book for next meeting

- Services:

  - Services for carrying out plug-and-play activities and interfacing with plug-and-play devices in the form of Device Enumeration Service (DES) and Device Virtualisation Service (DVS) Magenta Books (no changes have been identified as being required to the current Device Access Service Magenta Book).

- Electronic Data Sheets:

  - A specification for a SOIS Electronic Datasheet (EDS) standard in the form of a descriptive book and an XML schema – Blue Book?

  - A specification for the mapping from an IEEE 1451.0 TEDS to a SOIS EDS – part of EDS Blue Book?

  - A specification for the mapping from an xTEDS datasheet to a SOIS EDS.  It may well be that the xTEDS datasheet is just one section of a SOIS EDS.  A translation could be specified as an XSLT – part of EDS Blue Book?

  - CANopen has an XML data sheet. ECSS is working on a CAN standard, largely adopting CANopen. CAN is being used in ExoMars, with TAS-I providing a data dictionary and EDS in ASCII for connected instruments. It was agreed that CANopen data sheets should be another input to consider.

ACTION 1.6: CT to deliver draft ECSS CAN standard to PM

- Dictionary of Terms:

  - A specification for the dictionary of terms (DoT) – part of EDS Blue Book but see below?

  - Required to allow interoperability

  - A specification for the process of updating the DoT.  This needs to be a relatively quick process as, particularly in the beginning, the DoT will need to be updated frequently – under control of SANA?

- Standardised Data Sheets:

  - Template datasheets for each of the specified device classes – part of EDS Blue Book or separate?

- A process for the allocation of unique identifiers, if required – under control of SANA?

- SAVOIR-SAFI

As part of SAVOIR initiative, ESA have initiated a WG to standardise interfaces to AOCS transducers, known as SAVOIR-SAFI. CT and SF are members of this. Should provide a list of transducers and ICD info & vendors (inc. USA), leading to classification and standardisation of interface. Will be useful inputs and support to SOIS PnP

- Feedback to AFRL on SPAR xTEDS Specification

GR stated that the review of xTEDS at the CCSDS London meeting (Oct 2010) highlighted some deficiencies for the wider use of xTEDS, e.g. state info, message formats. Need to provide feedback to AFRL. Some of this is captured in Green Book section 2.9.6

ACTION 1.7: GR to provide inputs to PM on feedback on xTEDS

ACTION 1.8: PM to collate feedback on xTEDS and send to AFRL

- AOB

  - Berlin. Need to publish Berlin agenda and all to register.

ACTION 1.9: All to agree Berlin agenda

ACTION 1.10: CT/SF to publish Berlin agenda

ACTION 1.11: All to register for Berlin meeting

  - FPSS 2nd Agency Review. No RIDs received from NASA yet GR knows reviews were initiated.

ACTION 1.12: GR to check within GSFC (J. Marquart) as to status on NASA review.

  - Organise telecon to agree FPSS RID dispositions

ACTION 1.13: CT/SF to arrange FPSS ESA RID Disposition telecon

  - MTS 1st Agency Review. SB to review (make positive No Comments if necessary).

- Next Teleconference

Tuesday 19th April 2011 15:30-16:30 BST

Actions:

| No | Description | Owner | Due Date | Status |
| --- | --- | --- | --- | --- |
| 1.1 | GR to contact Ray Krossley and Jim Lyke to encourage their participation. | GR | 19/04/2011 | Open |
| 1.2 | GR to contact replacement for Kevin Rice in GSFC | GR | 19/04/2011 | Open |
| 1.3 | CT/SF to check charter is up-to-date | CT/SF | 19/04/2011 | Open |
| 1.4 | SF to distribute latest Green Book to mailing list | SF | 08/04/2011 | Open |
| 1.5 | All to review latest Green Book for next meeting | All | 19/04/2011 | Open |
| 1.6 | CT to deliver draft ECSS CAN standard to PM | CT | 08/04/2011 | Open |
| 1.7 | GR to provide inputs to PM on feedback on xTEDS | GR | 19/04/2011 | Open |
| 1.8 | PM to collate feedback on xTEDS and send to AFRL | PM | 03/05/2011 | Open |
| 1.9 | All to agree Berlin agenda | All | 19/04/2011 | Open |
| 1.10 | CT/SF to publish Berlin agenda | CT/SF |  |  |
| 1.11 | All to register for Berlin meeting | All | 19/04/2011 | Open |
| 1.12 | GR to check within GSFC (J. Marquart) as to status on NASA review | GR | 19/04/2011 | Open |
| 1.13 | CT/SF to arrange FPSS ESA RID Disposition telecon | CT/SF | 19/04/2011 | Open |